|  | ITEM NO. |
| --- | --- |

REPORT OF THE MANAGING DIRECTOR OF URBAN VISION PARTNERSHIP LIMITED

TO THE LEAD MEMBER FOR PLANNING SERVICES

ON  10 APRIL 2006

TITLE : 	Costs of Demolition of Industrial Units at Cambridge Industrial Estate, Salford 7

RECOMMENDATIONS : 	That the report be noted and the recommended course of action approved

EXECUTIVE SUMMARY : 	The report recommends the demolition of three blocks of industrial property, and the payment of compensation monies to four tenants

BACKGROUND DOCUMENTS : None

ASSESSMENT OF RISK:	  Low

SOURCE OF FUNDING:	Capital Receipt from the sale of the Lowcock Street units

COMMENTS OF THE STRATEGIC DIRECTOR OF CUSTOMER AND SUPPORT SERVICES (or his representative):

- LEGAL IMPLICATIONS				Provided by:

Jeanette Williams

- FINANCIAL IMPLICATIONS			Provided by :

Nigel Dickens

PROPERTY (if applicable):	The recommendations are made in accordance with good estate management practice

HUMAN RESOURCES (if applicable):		           N/a

CLIENT CONSULTED:	Steve Durbar 0161 793 3755

CONTACT OFFICER :		                  Mike Surman  0161 779 6081

WARD(S) TO WHICH REPORT RELATES: Broughton

KEY COUNCIL POLICIES:	                   Regeneration

DETAILS (Continued Overleaf)

REPORT TO LEAD MEMBER BRIEFING PLANNING

TITLE OF REPORT: Demolition of Industrial Units at Cambridge Industrial Estate, Salford 7

1.0	SUMMARY

1.1	This report gives recommendations regarding the most effective way of dealing with  three areas of industrial property within the Cambridge Industrial Estate which have reached the end of their economic life.

2.0	BACKGROUND

  - St Clement’s Works, Lowcock Street.

This property is a former Victorian primary school which closed in the early 1970’s when local terraced housing was demolished and Cambridge Industrial Estate was enlarged. Although various parts of the building have been let for workshops since then the building is far from suitable for current industrial users, having suspended timber floors, standard-sized door openings and many small rooms, whilst maintenance costs are potentially very high, with the building having a very complex tiled roof with several concealed valleys. The roof is prone to leaking, the cellar is prone to flooding and there are burst pipes most winters.

  - Three local companies currently lease space in the building, but the rent achievable averages only £1.54 per square foot, compared to £4.00 to £5.00 per square foot for decent modern industrial units. Even at such low rents the building is only 70% let and presents an uneconomic drain on resources, and a potential health and safety hazard to the occupants.

  - 1 – 5 (consecutive) Lowcock Street.

  - Although this is a much more modern building, for a number of years only one of the five units has been let. The empty units are a focus for crime, vandalism and fly-tipping and they have remained vacant for some years, with not even enquiries being received despite advertising.

  - 1-5 (odd) Elton Street.

  - These three modern units have also remained empty for a number of years and although there have been lettings, current local levels of arson, crime and vandalism have deterred businesses from staying and they have tended to not last very long. These units form part of the Countryside Properties proposals for Lower Broughton

  - RENTAL INCOME

The current rental income from these units is as follows;

Rents Received		Full Rental Value

St Clement’s Works		£11,950  (3 tenants)	£23,000 pa

Lowcock Street			£  4,000  (1 tenant)	£36,000 pa

Elton Street			      nil	 		£20,000 pa

Total				£15,950 		£79,000 pa

  - These figures, despite the best efforts to let the units, illustrate their current poor performance, which is most unlikely to change in the future.

- PROPOSALS

3.1	It is proposed to let a contract to seal off the services, (gas, electricity and water), demolish the buildings to ground level and leave the three sites in a clean and tidy condition with basic protection against vehicular trespass.

3.2	The site of the Elton Street units will eventually form part of the Countryside Properties mixed use scheme on the north bank of the River Irwell and Countryside will be the eventual purchasers.

3.3	The cleared sites of Lowcock Street and St Clement’s Works remain within  Cambridge Industrial Estate, and are recommended to be disposed of for redevelopment, either by long lease at a premium or by outright sale.

- FINANCIAL IMPLICATIONS

4.1	The tenants to be relocated from St Clement’s Works and Lowcock Street will be entitled to compensation for the Council’s refusal to grant them new tenancies, following the service of Notice to Quit, as provided in the Landlord & Tenant Act 1954. This is equal to the current Rateable Value of the premises, or twice the RV where the tenant has been in occupation for more than 14 years.

4.2	The tenants will be entitled as follows;

Name			                  Commenced	        RV	       Compensation

Merryworth Joinery Ltd	                  pre- Sept 1985     £9,700         x2=     £19,400

D Razam t/a Matin & Co		     June 1993	        £3,300	  x1=     £  3,300

G & J Thwaites t/a Thistle Bags	     Jan 1989	        £4,300	  x2=     £  8,600

Lazer Kits Ltd               	                  pre-June 1990      £6,625	  x2= 	£13,250							            Total     	£44,550

4.3	Demolition Costs. It is estimated that the following costs will be incurred in demolishing the buildings;

St Clement’s Works			£10,000

1 to 5 Lowcock Street			£  8,000

1 to 5 Elton Street			£  5,000

Service disconnections			£  1,000

Total     £24,000, plus VAT

The total cost of obtaining possession and clearing these three sites is therefore estimated at £68,550.

4.4	There is no current provision for funding this expenditure.

4.5	The three properties have consistently achieved a poor rating in terms of financial                      performance, resulting largely from the high level of voids, which have proved  impossible to improve. Although there is some rental income this is very low when compared with the Full Rental Value above.

4.6	For information, one of the displaced tenants is retiring, two will be re-locating into                                                                                                                                      private property, and the fourth will be occupying 3 currently vacant Council units in                          Girton Street, producing new rental income of £16,000 per annum.

4.7      It is anticipated that the disposal of these units will generate a capital receipt which         could be used to offset the above costs. It should be noted that the receipt has not been built into the capital budget for 2006/07 or future years and the use as such for offsetting the costs will not have a detrimental effect upon the capital programme. It is envisaged that the receipt will be generated in 2006/07 therefore not giving any cash flow  implications.

5.0	RECOMMENDATIONS

Lead Member is recommended to:

  - Approve the letting of a contract to demolish St Clement’s Works, 1-5 (consecutive)

Lowcock Street and 1-5 (odd) Elton Street.

5.2	Approve the payment of compensation to the displaced tenants, as detailed above.

## Urban Vision Partnership Ltd

Surveyor: M J Surman					tel: 779 6081

Ref: V/MJS/

SUBJECT Demolition of St Clement’s Works, 1-5 Lowcock Street, and 1-5 Elton Street, Cambridge Industrial Estate, Salford 7

| AUTHORISATION | SIGNATURE | DATE |
| --- | --- | --- |
| Valuer |  |  |
| Principal Surveyor |  |  |
| Associate Director Urban Vision |  |  |
| ADDS |  |  |