REPORT OF THE STRATEGIC DIRECTOR OF HOUSING AND PLANNING

TO:

THE LEAD MEMBER FOR PLANNING  -  2 APRIL 2007

THE LEAD MEMBER FOR CUSTOMER AND SUPPORT SERVICES  -  2 APRIL 2007

TITLE:   	BLOCK 3 TRANSPORT CAPITAL PROGRAMME 2007/08

RECOMMENDATIONS:    It is recommended that the proposed programme of Transport Capital Expenditure for 2007/08, be approved in order to enable further design work and public consultation to take place, as necessary.

EXECUTIVE SUMMARY:      This report presents the proposed Block 3 Transport Capital Programme for 2007/08.

BACKGROUND DOCUMENTS:  Report to Lead Member for Planning 15 January 2007, “Local Transport Capital Expenditure Settlement 2007/08”.  Draft Block 3 Transport Capital Programme 2007/08, Listed by Community Committee. (attached).  Appendix - Description of Proposed New Schemes (attached).

ASSESSMENT OF RISK:  Failure to spend Transport Capital Allocations on initiatives in line with Government guidelines will impact on future settlement levels, both for the City Council and for AGMA as a whole.

SOURCE OF FUNDING:  :    Transport Capital Allocations for 2007/08,  i.e.  Single Pot Supported Capital Expenditure, SCE(R) and Transport Supplementary Grant (TSG)

LEGAL IMPLICATIONS:    (Ian Sheard)

FINANCIAL IMPLICATIONS:   (Steve Bayley)

## COMMUNICATION IMPLICATIONS:

CLIENT IMPLICATIONS:  As per report.  (Darren Findley)

PROPERTY:   N / A

HUMAN RESOURCES:  N / A

CONTACT OFFICER:    Darren Findley       Ext 3849  	darren.findley@salford.gov.uk

WARD(S) TO WHICH REPORT RELATE(S): KEY COUNCIL POLICIES:    All

LTP Settlement for 2007/08:

1.	The 2007/08 Local Transport Capital Expenditure Settlement was announced by Government on 18 December 2006.  In that settlement, Salford City Council received capital allocations amounting to £4.410 million.  In addition, the City Council will also receive £0.240 million from the Greater Manchester Quality Bus Corridor pot.  This brings the total transport capital resource available for minor works for 2007/08 to £4.650 million, as summarised in the table below.

| Category | 2007/08 Allocation (£000s) | Funding Type | Comments |
| --- | --- | --- | --- |
| Maintenance: - Bridges & Structures } - Structural Maintenance } - Street Lighting } | 2149 | SCE(R) | £2.149m is indicated as being allocated for Capital Maintenance, as part of the general minor works allocation. |
| Integrated Minor Works: - Local Safety Schemes } - Public Transport Schemes} - Cycling Facilities } - Strategic Transportation } - Other Minor Works } | 2261 | SCE(R) |  |
| QBC Programme: - Station Rd / Bolton Rd | 240 | SCE (R) | £0.240m funding to be received from the GM QBC top-sliced pot, held by the GMPTE as banker. |
| TOTAL | 4650 |  |

Major Schemes:

2.	There were no decisions regarding the funding of major schemes announced within the settlement letter this year, as such decisions will in future be announced individually at appropriate times during the course of the year. This reflects the relaxed arrangements for the bidding for major transport scheme funding, which is no longer tied to the LTP process.   More recently, the DfT have confirmed a further allocation of £0.847 million of Transport Supplementary Grant (TSG), in response to the City Council's request for a further £1.129 million, to cover its forecast costs in relation to the Manchester / Salford Inner Relief Route.  Consequently, the City Council may need to make a further request to the DfT for additional funding in due course.  If, in the event, no further funds are forthcoming, any such shortfall would then be funded via the minor works budget.

3.	With regard to Cadishead Way (Brinell Drive to City Boundary), this scheme currently has unspent resources allocated to it amounting to £3.735 million (as at 19 February 2007), and it is anticipated that these funds will be sufficient to cover all outstanding costs.  These funds are ring-fenced to this scheme, and consequently, any surplus of funds would ultimately have to be returned back to the Department.

Minor Works:

4.	Minor works capital resource allocations total £4.650 million in 2007/08, made up as £2.149 million allocated as capital maintenance, £2.261 million allocated for integrated minor works in line with the objectives and targets of the LTP, and £0.240 million allocated from the Greater Manchester Quality Bus Corridor Top-sliced budget.  These resources have been allocated as Supported Capital Expenditure, SCE(R), and form part of the City Council’s Single Capital Pot (SCP).  As such, they are not ring-fenced to their allocated categories of transport scheme, although it is expected that, over time, SCP expenditure will be broadly in line with that for which it has been allocated.

Transport Capital Programme  -  Details:

5.	The proposed Block 3 Transport Capital Programme for 2007/08, listed by Community Committee area, is attached to this report.  The programme is also summarised, by scheme type, in the table overleaf.  The estimated total budget requirement is for £6.093 million.   The precise figure will be known in due course, once the end-of-year accounting procedures are complete and details of individual scheme carry-over costs are known.  A brief description of the various new proposals is also appended to this report.

6.	Within the proposed minor works programme, points of particular note include:

- a continued commitment towards reducing road casualties, with £0.855 million allocated to local safety schemes;

- £0.245 million to provide improved cycling facilities;

- Further development of our Sustrans routes;

- £0.575 million for continued principal road structural maintenance;

- £0.200 million towards street lighting improvements; &

- a programme of works to protect against vehicles parking on the footways of Network Rail bridges, which are not strong enough to carry such loads.

7.	It should be noted that the Bridges Section of Urban Vision have identified a number Network Rail bridges that have been assessed as not being to the DfT standard for carrying 40 tonnes HGV loading.  Urban Vision wrote to the DfT last year to notify them of the situation, and awaits DfT funding in order to strengthen these bridges.  It is understood, however, that the issue of rail bridges failing the standard is apparently a national problem and, thus, it may be some time before we receive sufficient funding.  In particular, the City Council will not be in a position to fund works programmed by Network Rail to both the Wardley Bridge and the Frederick Road Bridge, where the costs of the strengthening works are estimated at approximately £2 million, as this would use up the entire capital allocation for maintenance, leaving nothing for important works needed elsewhere within the city.  In the meantime, the rail bridges at Oldfield Road, Frederick Road and Bridge Street will require a 7.5 T weight restriction to be imposed, with dispensation for buses and emergency vehicles.

8.	Last year, an element of the Transport Capital Programme was, for the first time, devolved to Community Committees, for them to determine their own local priorities for transport investment, all in line with our LTP objectives.  The 2006/07 programme included a budget of £0.800 million for such schemes, i.e. £0.100 million  per Community Committee.  The timetable for identifying schemes, preparing their design and carrying out all appropriate consultations was very constrained, and it was acknowledged that it was likely that not all schemes would be completed within the financial year.  Consequently, there has been a carry-forward of some schemes into the 2007/08 financial year, totalling approximately £0.565 million.  In addition, the 2007/08 programme will allow for a further £0.800 million of devolved budget, i.e. up to a further £0.100 million per Community Committee.

| Summary of Proposed 2007/08 Transport Capital Programme | Budget (£000s) | Comments |
| --- | --- | --- |
| Manchester/Salford Inner Relief Route (MSIRR) | 168 | Disputed claims of up to £0.450m remain unresolved. |
| Cadishead Way Stage 2 | 1275 | £3.735m funding remains available from previous years’ allocations. |
| Major Schemes Sub-total | 1443 |  |
| Local Safety Schemes | 855 |  |
| Public Transport Schemes | 290 |  |
| Cycling Schemes | 245 |  |
| Other Minor Works | 475 |  |
| Community Committees Devolved Budget | 1365 | £0.565m carry-forward from 2006/07 programme. |
| Bridge Assessment and Strengthening | 645 |  |
| Highway Structural Maintenance | 575 |  |
| Street Lighting | 200 |  |
| Minor Works Sub-total | 4650 | Total minor works programme is £4.650 million. |
| Total | 6093 |  |

9.	In addition, it is proposed to progress design work on a reserve list of schemes, totalling a further £1.925 million.   Should any of this year’s programmed schemes become delayed, or should additional resources become available, then some of these schemes would then be brought forward, in order to ensure a full spend.

Conclusions:

10.	It is recommended that the Lead Member approves the proposed programme of 	Transport Capital Expenditure for 2007/08, in order to enable further design work and 	public consultation to take place, as necessary.  Once the Transport Capital 	Programme for 2007/08 is approved, the report will go to the Community Committees 	for their information, and action with regard to confirming their prioritised schemes.

11.	With regard to cycling schemes, local safety schemes and any other minor schemes requiring Traffic Regulation Orders, further consultations will take place with relevant parties as appropriate.  Following such consultations, individual schemes will be reported again for final approval.

Malcolm Sykes

Strategic Director of Housing and Planning

# Text boxes

Part 1 or Part 2

# Please delete as appropriate