| For Discussion | ITEM NO. |
| --- | --- |

REPORT OF THE MANAGING DIRECTOR OF URBAN VISION

TO THE LEAD MEMBER FOR PLANNING

ON 4th April 2005

TITLE :HIGHWAY INFRASTRUCTURE INVESTMENT – INITIAL WORKS

RECOMMENDATIONS : That the programme of footway and carriageway reconstruction and repair works, as presented,  be approved for commencement in May 2005.

EXECUTIVE SUMMARY : A programme of highway works has been determined utilising currently available ‘accident claim’ statistical data and visual inspection survey data. It is expected that the identified works can be implemented with minimum delay whilst at the same time ensuring that the objectives of reducing tripping accident claims and improving BVPI figures are met.

BACKGROUND DOCUMENTS : (Available for public inspection)

ASSESSMENT OF RISK: The implementation of this programme of works will contribute to reducing the cost of tripping accident claims within the City of Salford.  Additionally Best Value Performance Indicator (BVPI) figures for footway and carriageway will be improved contributing to an overall improvement in the CPA score.

SOURCE OF FUNDING: Highway Investment Capital Funding (Prudential Code Borrowing)

COMMENTS OF THE STRATEGIC DIRECTOR OF CUSTOMER AND SUPPORT SERVICES (or his representative):

- LEGAL IMPLICATIONS				Provided by : To be provided when report comes for decision

- FINANCIAL IMPLICATIONS			Provided by : To be provided when the report comes for decision.

PROPERTY (if applicable) : N/A

HUMAN RESOURCES (if applicable) :N/A

CONTACT OFFICER: Stuart Whittle   0161 603 4038

WARD(S) TO WHICH REPORT RELATE(S): Swinton North, Walkden North, Irwell Riverside, Pendleton and Weaste and Seedley  Wards.

KEY COUNCIL POLICIES: Pledge 7 – Enhancing Life in Salford

DETAILS (Continued Overleaf)

- BACKGROUND

1.1	A programme of highway works has been determined utilising currently available ‘accident claim’ statistical data and visual inspection survey data.  These works can be implemented with minimum delay whilst at the same time ensuring that the objectives of reducing tripping accident claims and improving BVPI figures are met.

  - Whilst these initial works are being carried out detailed survey work will also be taking place so that further works can be programmed around highway condition rather than tripping claims.

  - The proposed programme of works will is included at Appendix 1.

2.0	DETAIL

2.1	Initially an assessment of the incidence of tripping accident claims within the individual ward areas (20 in total) has been made.

2.2	The wards with a higher claim incidence have been defined as being a higher priority and the highest six selected for further consideration.

2.3	The footways already identified as being in the poorest condition during routine safety inspection within chosen wards have been assessed in more detail to produce a priority listing.

2.4	Each ward area has been allocated a budget, which is a proportion of an initial £1m (approx).  This proportional allocation has been based on the extent of the defective footways within each ward.

2.5	Priorities for the carriageways have been ascertained using CVI (Coarse Visual Inspection) data.

2.6	It is expected that as further technical survey data becomes available and the UKPMS system is developed the method of scheme determination will be refined ensuring investment capital is targeted in the most effective manner.

3.0	SUMMARY

3.1	To ensure a start on site early in May 2005 it is recommended that the programme of works, as presented, be approved.

3.2	As the assessment of technical and other survey data is refined then further longer-term programmes will be presented for approval.

Bill Taylor

Managing Director Urban Vision

Appendix 1

Walkden North		£228,890.77 	(inc 10% contingency)

Eastham Way		£32,846.00 		Footway

Wilbraham Road		£42,414.38 		Footway

West Way		£34,386.82 		Footway

Whitehead Street		£8,832.16 		Footway

Mountain Street		£39,432.25 		Footway

Dellside Grove		£5,864.60 		Footway

Whittle Street		£11,293.68 		Footway

Cecil Street		£20,801.65 		Footway

Greenwood Avenue		£12,210.98 		Footway

Irwell Riverside		£158,216.06 	(inc 10% contingency)

Meadow Road		£19,152.96 		Footway

Yorkshire Street		£4,725.24 		Footway and Carriageway

Johnson Street		£5,057.66 		Footway and Carriageway

Greengate		£17,789.24 		Footway

Blackburn Place		£6,735.32 		Footway and Carriageway

Factory Lane		£2,681.76 		Footway and Carriageway

Gaythorne Street		£33,391.88 		Footway and Carriageway

Caxton Street		£3,028.62 		Footway and Carriageway

Victor Street		£9,426.60 		Footway and Carriageway

Cook Street		£6,221.24 		Footway and Carriageway

Park Street		£17,413.10 		Footway and Carriageway

Wroe Street		£11,546.46 		Footway and Carriageway

South William Street	£6,662.70 		Footway and Carriageway

Swinton North		£355,539.68 	(inc 10% contingency)

Elm Street		£11,563.82 		Footway and Carriageway

Chorley Road		£54,952.34 		Footway

Lawn Drive		£18,739.94 		Footway

Heys Close North		£5,942.08 		Footway

Beatrice Road		£59,406.20 		Footway

Burford Drive		£17,790.84 		Footway

Moorside Road		£91,654.70 		Footway

Shakespeare Road		£63,167.97 		Footway

Weaste and Seedley	£268,405.49 	(inc 10% contingency)

Tootal Drive		£79,216.08 		Footway

Tootal Road		£4,281.38 		Footway

Edward Avenue		£22,633.22 		Footway

Weaste Road		£10,967.52 		Footway

Falcon Close		£14,449.56 		Footway and Carriageway

Josslyn Road		£12,340.62 		Footway

Peveril Road		£18,386.60 		Footway

Mode Wheel Road		£8,013.28 		Footway

Dodd Street		£13,447.23 		Footway

Chandos Grove		£47,992.94 		Footway

Osborne Road		£12,276.56 		Footway

Pendleton		£125,238.26 	(inc 10% contingency)

Orchard Street		£86,880.28 		Footway and Carriageway

Alderson Street		£18,223.40 		Footway and Carriageway

Salop Street		£8,749.28 		Footway and Carriageway

Total		£1,136,290.25