| PART 1 | ITEM NO. |
| --- | --- |

REPORT OF THE MANAGING DIRECTOR OF URBAN VISION

TO THE LEAD MEMBER FOR PLANNING

ON 11th April 2005

TITLE: HIGHWAYS STRATEGY 2005

RECOMMENDATIONS: That the suggested methodology for improving the highways in Salford be approved for commencement in March / April 2005.

EXECUTIVE SUMMARY: This strategy will show how Urban Vision will respond to the challenges of delivering and improving the highways service.

BACKGROUND DOCUMENTS: N/A.

ASSESSMENT OF RISK: The implementation of this programme will contribute to reducing the cost of tripping accident claims within the City of Salford.  Additionally Best Value Performance Indicator (BVPI) figures for footways will be improved contributing to an overall improvement in the CPA score.

SOURCE OF FUNDING: Highways Revenue, Highways Capital and Highway Investment Capital Funding (Prudential Code Borrowing)

COMMENTS OF THE STRATEGIC DIRECTOR OF CUSTOMER AND SUPPORT SERVICES (or his representative):

LEGAL IMPLICATIONS				Provided by: To be provided when report comes for decision

FINANCIAL IMPLICATIONS			Provided by: To be provided when the report comes for decision.

PROPERTY (if applicable): N/A

HUMAN RESOURCES (if applicable):N/A

CONTACT OFFICER: Steven Lee 0161 793 3822

WARD(S) TO WHICH REPORT RELATE(S): ALL WARDS.

KEY COUNCIL POLICIES: Pledge 7 – Enhancing Life in Salford

DETAILS:

- Priorities

- Urban Vision will adopt the following priorities in order to improve the highway service:

| Priority | Driver |
| --- | --- |
| Reactive Maintenance | Focus on general housekeeping and a reduction in successful tripping claims. |
| Routine Maintenance | Improving asset value – back to basics – low cost and high value. |
| Delivery of Capital Programme | Making Salford a safer, better place. |
| Highway Investment | Beginning to deliver significant improvements in the highways assets. |

- Methodology

- All service improvements will be delivered via the following format:

- Write Improvement Plan for each service area (including performance targets).

- Obtain approval of each Plan by JV Board and SCC.

- Monitor performance against targets.

- Report outcomes and service improvement to JV Board and SCC.

  - Reactive Maintenance

  - Three phase Highways Reactive Maintenance Improvement Plan

  - gather evidence of performance

  - introduce changes from outcomes

  - aim for significant improvement in service

High profile start to the work in April.

  - What will be Different?

  - New inspections regime.

  - New response times.

  - Additional works teams.

  - Service delivery targets.

- Routine Maintenance

- It is recommended that, because of the level of previous investment, there should be a phased approach to improving this service, focusing on one aspect at a time:

| Footway Repairs | April |
| --- | --- |
| Street Lighting | May |
| Accident Damage Repairs | June |
| Bridgeworks | July |
| Carriageway Repairs | August |

- For obvious reasons the initial focus should concentrate on delivering footway repairs in high priority areas, as determined using existing condition data, in April.  (See reports to Lead Member 4th April 2005).

- Overall, routine maintenance (including reactive maintenance will be given highest priority by Urban Vision.  A new project accounting system Causeway CPA will ensure better management and financial control.

- What will be Different?

- Routine Maintenance is the works priority.

- Improved programming / financial control.

  - Delivery of The Capital Programme

  - In order to reduce network occupancy it is intended that a Network Occupancy Programme, covering initially 1 year, but expanded to 3 by the end of 2005, will be established.  This will cover all works on the highway.  This will be monitored continuously.  This will include:

  - Routine Maintenance

  - Capital Works/LTP schemes

  - Highway Investment Works

  - Regeneration/Reclamation Schemes

  - Housing Market Renewal works

  - Utilities undertakings

  - It is anticipated that this information will be available on-line to the public using a GIS system and will be drafted after consultation with members and other stakeholders.  It will be accurate, delivered and fit the financial resources available.

  - Wherever possible Urban Vision plan is to deliver the capital works programme in a short burst centred around the summer school holidays which will significantly reduce disruption.  Added value will also be ensured by grouping schemes together to reduce network occupancy and increase efficiency.

  - What will be Different?

  - Greater community awareness.

  - Reduced network occupancy.

- Highway Investment

- An Asset Management approach will be taken – see separate agenda item “Highway Investment – Asset Management in Action” – the unique nature of highway investment planing requires an initial period of methodology/programme development, if the funds are to be used appropriately.

- What will be Different?

- Asset Management approach.

- Long term planning.

- Easy links to other aspects of investment in Salford, eg Regeneration.

  - Proposed Programme Outline

  - Reactive Maintenance

  - Publicise New Regime		March / Early April

  - Deliver High Profile Service		April – June

  - Deliver (Low Profile) Improved Service	July onwards

  - Routine Maintenance

  - Improve financial governance		March – April

  - Identify footway locations		March

  - Deliver footway improvement		April – June

  - Review individual services		April – August

  - Deliver specific improvement		May – September

  - Capital Schemes

  - Establish Programme			April

  - Design/Consult/Programme		April – June

  - Plan Delivery				June

  - Deliver Programme			July – October

  - Highway Investment

  - Complete Pilot				March - May

  - Establish Asset Management		March – May

  - Gather Data				March - May

  - Confirm funding for 2005/6		May

  - Identify Needs				April – June

  - Plan delivery				May – June

  - Design/Consult/Programme		June

  - Deliver					July onwards

Bill Taylor

### Managing Director Urban Vision