______________________________________________________________

REPORT OF THE STRATEGIC DIRECTOR OF HOUSING AND PLANNING

______________________________________________________________

TO THE LEAD MEMBER FOR PLANNING

ON 12 March 2007

______________________________________________________________

TITLE: HIGHWAY INVESTMENT WORKS (PHASE 13)

______________________________________________________________

RECOMMENDATIONS:  That Lead Member approves Phase 13 of the Highway Investment Works at a cost of £266,545.11 as detailed herein

______________________________________________________________

EXECUTIVE SUMMARY: One of the reasons that Urban Vision was originally created was to reduce successful tripping claims in order to release funding for highway improvements.  This report details the next tranche of streets where those improvements should take place.

______________________________________________________________

BACKGROUND DOCUMENTS:

Highway Investment Funded through Unsupported Borrowing - Report to The Lead Member For Planning and The Lead Member Customer and Support Services on 28th November 2005.

______________________________________________________________

ASSESSMENT OF RISK: The implementation of the works that will be funded through these monies will contribute to reducing the cost of tripping accident claims within the City of Salford.  Additionally Best Value Performance Indicator (BVPI) figures for footway and carriageway will be improved contributing to an overall improvement in the CPA score.  There is a risk that the reduction in the cost of tripping claims is insufficient to fund the capital financing costs of the unsupported borrowing.  Through the implementation of a stronger inspection and claims handling regime this risk will be minimised and through annual reviews of progress the risk will be monitored.

______________________________________________________________

SOURCE OF FUNDING: Unsupported borrowing funded through reduced tripping claims payouts on an invest to save basis.

______________________________________________________________

LEGAL IMPLICATIONS:N/A

______________________________________________________________

FINANCIAL IMPLICATIONS: Nigel Dickens

By the end of 2006/07 Investment Works in the region of £10.0m has been undertaken against the approved amount of £22m to be funded through unsupported borrowing. In the approved 2007/08 Capital Programme there is an original approved amount of £4m for schemes to be undertaken.

## COMMUNICATION IMPLICATIONS: A press release will be required.

VALUE FOR MONEY IMPLICATIONS:  See paragraph 1.3 – 1.5

CLIENT IMPLICATIONS:  See assessment of risk.

PROPERTY:N/A

______________________________________________________________

HUMAN RESOURCES:N/A

______________________________________________________________

CONTACT OFFICER: Steve Mangan

______________________________________________________________

WARD(S) TO WHICH REPORT RELATE(S): Little Hulton, Walkden South, Swinton South

______________________________________________________________

KEY COUNCIL POLICIES: Enhancing Life in Salford, Think Efficiency, Improving the Environment

______________________________________________________________

DETAILS:

- BACKGROUND:

- One of the reasons that Urban Vision was formed was to reduce tripping claims and improve Salford’s highway BVPI’s.  In order to achieve this it has always been recognised that there would need to be substantial investment in the highway and in November 2005 a report was brought before the Lead Member outlining the level of funding required.

- Works have now been approved to date to the value set out below:

- 2004/05   £1.000m – pilot scheme

- 2005/06   £4.462m

- 2006/07   £4.519m

- Total        £9.981m

- Evidence is now available that suggests that both the number and value of claims has reduced in value:

and although a more detailed analysis of this data is currently underway in those areas where earlier tranches of work have been carried out, the following preliminary results are now apparent:

- It must be stressed however, that these are preliminary results only, and further analysis is required so that full benefits can be determined.

- Lead Member should also note that as well as reviewing returns in terms of claims, and potential claims, Urban Vision has also been considering outputs.  By studying the proposed works it can be seen that as well as full footway reconstructions Urban Vision staff are also recommending that on Chilham Street the kerb is renewed and raised, and an overlay placed over the existing footway which is considered to be in good enough condition to allow this treatment to take place.  On Kenyon Way it proposed to replace only those sections which require renewal, which whilst providing a structurally sound surface will still leave some existing panels in place and finally, on Pinfold Road it is proposed to leave the existing kerbline (which is sound) in place but renew the footway.  By varying the methodology the Councils investment can be maximised whilst still ensuring an appropriate level of finish and hence an increased value for money will be achieved.

- As previously reported a great deal of work has now been carried out identifying those roads and footpaths where the most improvements can be made and a comprehensive list was presented to the Community Committees in the early summer of 2006.  The schemes for which approval is sought in this report are included in the lists presented to the Community Committees.

2.0       NEXT TRANCHE OF WORK:

Target costs (including overheads) for the next tranche of work are shown below:

| Street | Ward | Cost £ | Area m2 | Cost £ per sq m | Notes |
| --- | --- | --- | --- | --- | --- |
| Chilham Road | Walkden South | 60523.49 | 1023 | 59.16 | Re kerb and overlay |
| Morpeth Street | Swinton South | 30830.97 | 417 | 73.94 | Full footway reconstruction |
| Dudley Road | Swinton North | 36321.29 | 436 | 78.45 | Full footway reconstruction |
| Kenyon Way | Little Hulton | 94096.70 | 1241 | 75.82 | Full Footway reconstruction on selected areas |
| Pinfold Road | Walkden South | 32080.04 | 685 | 46.83 | Footway reconstruction existing kerbs to remain |
|  | Total | £266,545.11 |  |  |  |

2.1      Fees are estimated at £7996.35 (3%)

- FINANCIAL IMPLICATIONS

3.1	These works in the sum of £266,545.11 are funded from the £4m allocated for Highway Investment Works in 2007-08.

- RECOMMENDATIONS

- That Lead Member approves Phase 13 of the Highway Investment Works at a cost of £266,545.11 as detailed above.

### Malcolm Sykes

Strategic Director for Housing and Planning

# Text boxes

Part 1 or Part 2

# Please delete as appropriate