| Part 1 | ITEM NO. |
| --- | --- |

REPORT OF THE STRATEGIC DIRECTOR FOR SUSTAINABLE REGENERATION

TO THE LEAD MEMBER FOR PLANNING

ON 17th May 2011

TITLE: WALKDEN TOWN CENTRE - BUILDING FRONT IMPROVEMENTS SCHEME

RECOMMENDATION:

That the Lead Member for Planning:

- Approves the implementation of a building front improvements scheme in Walkden town centre;

- Approves the making of grants, not exceeding £11,200 per building front, up to a total of £100,000, for the purpose of improving the fronts of properties in the target area as defined in the report now submitted, subject to the approval of the Strategic Director of Sustainable Regeneration or his nominee after the receipt of an application from the owner in respect of a scheme designed by Urban Vision; and

- Approves the appointment of Urban Vision as architects and contract managers, up to a maximum fee of 10% of the contract value.

EXECUTIVE SUMMARY:

The City Council has identified building front improvements as a priority project within Walkden town centre. This report seeks approval to proposals for a programme of building front improvements, to target properties along Bolton Road. The building front improvements will complement streetscene improvements already under way and private sector investment totaling £60m. It is anticipated that this will increase business confidence, encourage future investment and improve the vitality of the area.

Stage 1 of the scheme will involve commissioning Urban Vision to undertake building surveys, liaise with individual businesses and act as the project manager in drafting up an agreed scheme of works for target properties, and managing the contractor. The value of this contract is up to a maximum of £10,000.

Stage 2 of the scheme will involve appointing a contractor or contractors to implement the agreed building front improvement scheme for each individual property. The maximum value of this contract will be £110,000 including the cost of the stage 1 professional service fees. This contract will be procured through the council’s Construction Partnership Framework agreement. It is our intention that Urban Vision will be retained throughout the duration of the scheme to ensure quality control during the stage 2 implementation. Funding will be from the Salford West budget.

BACKGROUND DOCUMENTS:

(Available for public inspection)

KEY DECISION:	YES

- Background

  - Walkden town centre is one of four town centres in the city of Salford, as defined in the city’s Unitary Development Plan, 2004 – 2016. Its centre is situated at the junction of High Street, the A6 Manchester to Chorley road, and Bolton Road, the A575 Worsley to Bolton road. Walkden town centre is identified within the Salford West Strategic Regeneration Framework 2008/11 Action Plan.

  - The proposed building front improvement programme will target properties located along Bolton Road (in close proximity to the junction with High Street), and High Street (in close proximity to the junction with Bridgewater Road). Property owners will be encouraged to undertake other improvement works at the same time, including converting the upstairs to office accommodation and internal building refurbishment work. This is expected to lever in additional private investment.

  - The scheme is intended to improve the image of Walkden town centre by addressing the poor quality public realm and run down appearance of buildings within the town centre. This scheme will complement planned streetscene improvements that will be delivered during summer 2011 and the £60m redevelopment of Tesco and the Ellesmere Shopping Centre.

  - An improved and more attractive physical environment will have a positive impact on the day to day lives of the people who live in the area as well as commuters passing through the area at peak hours. It will also support business development by encouraging the re-development of empty and under-used properties, improve the appearance of building fronts, and enhance the streetscape of Walkden town centre. It is anticipated that this will increase business confidence in the area, stimulate further investment and help improve the vitality of the area.

2.0	Building Front Improvement Scheme

2.1	The scheme will be commissioned in two stages. Stage 1 of the scheme will be to appoint Urban Vision to design an agreed scheme for each individual property. We are proposing that this will involve:

- Carrying out all necessary survey work to inform the development of the scheme, including surveying of buildings to assess the works required;

- Co-ordinating, managing and ensuring compliance with health and safety legislation in accordance with Construction (Design and Management) Regulations 2007;

- Liaising with building owners / businesses in drawing up a scheme satisfactory to all parties, including schedule of works, agreed drawings and costed proposals;

- Ensuring all relevant planning consents are in place, including submitting planning applications, where required;

- Ensuring the works are in full compliance with Building Regulations;

- Liaising with businesses to ensure all relevant grant paperwork is complete;

- Assisting with the procurement of a contractor to implement the works, including agreeing costs on an individual property basis;

- Ensuring the scheme is marketed and communicated properly to businesses and the general public;

- Managing the contractor implementing the works;

- Providing regular progress, monitoring and funding reports to the client, including attending progress meetings for Walkden town centre;

- Ensuring the works are implemented, completed and signed off to the satisfaction of the owner and the city council, including undertaking defect liability inspections; and

- Ensuring that the scheme delivers to the approved budget and on time.

2.2	Stage 2 of the scheme will involve appointing a contractor or contractors to implement the agreed works to each individual property. Urban Vision will be retained throughout the duration of the scheme to ensure it is delivered to the satisfaction of all parties concerned and to the agreed schedule.

3.0	Details of grant scheme

3.1	The owner / occupier of the building is required to contribute to the total cost of the improvements. The grant rate is as follows:

90% up to a maximum of £8,000; and

50% between £8,001 - £16,000

  - The maximum grant payable on each property is £11,200. Given the available budget it is anticipated that a minimum of 8 properties will be supported through the phase 1 building front improvement grant scheme in 2011/12.

3.3	The grant will support improvements to building fronts within the target areas (see section 4 and Annex B for the target area). The grant will support improvement works to the front of properties, including both the lower and upper elevations. The grant will fund building front improvements and any associated structural improvement works up to the maximum grant amount payable. Annex A provides details of the types of works that will and will not be supported as part of the grant scheme.

4.0	Area to target

  - Properties to target in 2011/12 will be prioritised according to the priorities presented to and agreed by the Little Hulton & Walkden Neighbourhood Partnership Board. For 2011/12 the proposed target area includes part of the retail centre located along Bolton Road and High Street. Annex B includes a map showing the area to be targeted.

  - Building Front Improvement Design Guidance will provide the framework for clear and consistent building front improvements works funded as part of this scheme. The Design Guide will bring together existing council policies relevant to building front design and improvements.

5.0	Procurement

5.1	The City Council is seeking Lead Member approval to appoint Urban Vision for stage 1 of the scheme under the terms of the exclusivity agreement signed by the council and Urban Vision. A brief has been drafted and agreed by officers and initial discussions held with Urban Vision. The maximum value of the stage 1 contract is £10,000.

5.2	Letters of allocation will be issued for stage 2 of the contract under the council’s Construction Partnership Framework agreement.

6.0	Grant approval process

  - The grant approval process will operate according to the same procedure as the Eccles Town Centre 2010/11 Building Front Improvement Grant Scheme.  Urban Vision will carry out a survey on each property in order to identify the work required to bring it up to an acceptable standard. Officers from the city council, the building owner and Urban Vision will then discuss, negotiate and agree the improvement works to be carried out to the property.

  - Urban Vision will then prepare a detailed schedule of works, associated drawings and cost estimates for each building based on what was agreed at the initial visit.

6.3	Officers will then sign properties up to the scheme in the form of an application form based on the schedule of works, drawings and cost estimates.

6.4	A formal grant offer will then be issued to properties on an individual basis.

The maximum value of each individual grant offer will be £11,200 and the maximum scheme value will be £16,000 per property. Offers of grant will be signed off by the Strategic Director of Sustainable Regeneration or his nominee after the receipt of an application from the owner in respect of a scheme designed by Urban Vision.

7.0	Financial management and risks

  - For schemes up to £8,000, full payment of the non-grant element of costs will be sought from the property owner prior to the commencement of works. Works will only start on site once a cheque has cleared. This will mitigate the financial risk to the council.

  - For schemes of over £8,000, full payment of the non-grant element of the first £8,000 costs and a contribution of the remaining balance will be sought prior to the commencement of works, with the remaining balance being collected once the works are complete. This arrangement is subject to a satisfactory credit check report and associated recommended credit limit; the interpretation of which will be determined at the City Council’s discretion. In certain instances, full payment of the non-grant element of the first £8,000 costs and the remaining balance will be sought from the property owner prior to the commencement of works. In these instances works will only start on site once a cheque has cleared. This will mitigate the financial risk to the council.

  - Due to the nature of the works it is inevitable that the City Council will be exposed to some degree of risk and liability. These risks have been carefully considered previously in consultation with Legal Services and taken into account when developing the scheme.  Regular and strict monitoring of the project will be undertaken to mitigate against and reduce this risk wherever possible. These checks have successfully mitigated the risks on previous building improvement schemes such as Phase 1 of Liverpool Road, with no businesses having defaulted.

  - In order to minimise these risks a number of checks will be undertaken by the city council prior to an offer of a grant being given.  These are detailed below:

- Land Registry check – to confirm ownership;

- Identity check – to confirm the identity of the applicant;

- Utility bill – to confirm address;

- Business rates – to check they are up to date with payments;

- Credit check – to confirm the applicant is creditworthy;

- Insurance policy relating to the property – to check there is adequate insurance for the property; and

- Written consent from all parties that have an interest in the building.

KEY COUNCIL POLICIES:

City of Salford Unitary Development Plan 2004 – 2016;

Salford West Strategic Regeneration Framework and Action Plan; and

Connecting People to Opportunities – Salford Community Strategy.

EQUALITY IMPACT ASSESSMENT AND IMPLICATIONS:

Where feasible properties will be made fully DDA compliant under the Building Front Improvement Grant scheme. Draft schemes will be commented on by Building Regulations officers at Urban Vision to ensure schemes comply with the Disability Discrimination Acts 1995 and 2005.

ASSESSMENT OF RISK:

Medium – the building front improvement scheme will require the commitment of officer time and a budget of up to £110,000 to implement. The funding has been identified through the Salford West Strategic Regeneration Framework, which was approved by the city council in March 2011.

Officers propose to split the contract into two separate stages to ensure the best interests of the city council are served, with impartiality between stage 1 consultants and stage 2 contractors. Urban Vision, who will undertake stage 1 of the contract, will be retained for the duration of the scheme to ensure quality control of the stage 2 implementation. This should mitigate the risk of third party claims.

The risk of third party claims is therefore considered acceptable compared with the benefits of the Building Front Improvement Scheme as a whole.

SOURCE OF FUNDING:

Up to £110,000 through the Salford West Strategic Regeneration Framework budget for 2010/11, which was approved by the City Council in March 2011.

LEGAL IMPLICATIONS:

Contact Officer and Extension No: Richard Lester, Locum Solicitor 793 2129

Date Consulted: 20th April 2010

There is a risk of spurious claims for damage where work is undertaken on third parties’ property.

There is a risk of bad or doubtful debts, if the owner’s entire contribution is not paid before work starts.

However, it is noted from paragraph 7.2 that these risks have been satisfactorily managed on previous similar projects.

Care must be taken to ensure the safety of users of the highway in the vicinity of the works.

A contract will arise between the council and the person chosen to carry out the improvements.

FINANCIAL IMPLICATIONS:

Contact Officer and Extension No: Stephen Bayley Ext 2584

Date Consulted: 3rd May 2011

Comments: The project will be funded by the Salford West Strategic Regeneration Framework budget. Any risk to the Council will be minimised by undertaking a series of checks regarding the potential grant recipients prior to a grant offer being made.

OTHER DIRECTORATES CONSULTED: n/a

CONTACT OFFICER: Paul Gill     TEL NO: Ext 2207

WARD(S) TO WHICH REPORT RELATE(S): Walkden North, Walkden South

Annex A – Eligible Categories of Work

The grant will be available to support improvements to the front elevation of properties. The grant may include items such as:

- Installing new building fronts (where necessary);

- Brick cleaning;

- Brick pointing;

- Replacement of individual damaged bricks;

- Replacement gutters & rainwater pipes;

- Window frame replacement or repairs;

- Pilasters;

- Rendering;

- Painting;

- Replacement windows;

- Replace signage boards (excluding neon displays);

- Painting (brick / woodwork);

- Masonry repairs;

- Fascias;

- Door and door frame replacement / repairs;

- Refurbishing existing shutters;

- Internal shutters;

- Canopies; and

- Structural improvement works (including building front) up to the maximum grant of £11,200)

Work not eligible for grant includes:

- Internal work; and

- Adaptations needed in accordance with the Disability Discrimination Act 2005 and Part M of the Building Regulations

Annex B – Targeted Properties