| Part 1 | ITEM NO. |
| --- | --- |

REPORT OF THE STRATEGIC DIRECTOR FOR SUSTAINABLE REGENERATION

TO THE LEAD MEMBER FOR PLANNING ON 17 AUGUST 2010

TITLE:	HIGHWAY INVESTMENT PROGRAMME PHASE 36 (MICRO ASPHALT PROGRAMME SALFORD EAST DIVISION)

RECOMMENDATION:

The Lead Member for Planning approves:

- The expenditure of £659162 to carry out the works in the Highway Investment Programme Phase 36 (Micro Asphalt Programme Salford East Division).

- The appointment of Kiely Brothers Limited to undertake the laying of Micro Asphalt surface treatment in Phase 36 East Division of the Highway Investment Programme, as detailed in Appendix A;

EXECUTIVE SUMMARY:

One of the reasons that Urban Vision was originally created was to reduce successful third party claims in order to release funding for highway improvements.  This report seeks approval to the expenditure of £659162 from the Highway Investment Programme in order to improve the condition of carriageways. Tenders have been received for the laying of a micro asphalt slurry seal and it is recommended that Kiely Brothers Limited, as a sub contractor to Urban Vision, carry out this programme of work. This project will contribute significantly to the Council’s Highway Network Recovery Plan.

BACKGROUND DOCUMENTS:

(Available for public inspection)

Highway Investment Funded through Unsupported Borrowing - Report to The Lead Member For Planning and The Lead Member Customer and Support Services on 28th November 2005.

Appendix A (list of streets to be treated)

Appendix  B (Random sample of eight streets chosen for tender assessment purposes)

KEY DECISION:	YES - this scheme is part of the Highway Investment Programme which is already included on the forward plan.

- DETAILS:

- One of the reasons that Urban Vision was originally formed was to reduce tripping claims and improve Salford’s highway BVPI’s.  In order to achieve this it has always been recognised that there would need to be a substantial investment in the highway and in November 2005 a report was approved by Lead Member enabling an overall package of investment valued at £22 million.

- The approximate value of the works approved to date is set out below:

| 2004/05 | £1.000m |
| --- | --- |
| 2005/06 | £5.201m |
| 2006/07 | £4.519m |
| 2007/08 | £4.570m |
| 2008/09 | £3.507m |
| 2009/10 | £0.571m |
| Total | £19.368m |

- Phase 36 East Division of the Highway Investment Programme involves the resurfacing of the carriageways of 42 streets using a micro asphalt slurry seal treatment.  A full list of the streets to be treated is provided in Appendix A of this report.  Micro Asphalt slurry seal has been previously used in Salford and is recognised as a cost effective method of maintaining the carriageway condition especially on the unclassified road network.

- The following firms, in alphabetical order, who are specialists in laying the Micro Asphalt slurry seal were originally invited to tender for the works:

  - Colas Limited,  Grantham;

  - Kiely Brothers Limited, Birmingham;

  - Ringway, Gloucester;

The following tender prices, for the surfacing works, were submitted:

- £354013.25

- £319297.50

- £362136.30

- The lowest tender (for surfacing costs) in the sum of £319297.50 was submitted by Kiely Brothers Limited.  The tenders have been assessed based on a random sample of eight streets within the programme and the results confirm that Kiely Brothers have provided the lowest price comparison.

- In addition to the costs included in the tender prices, an allowance must also be given for the expenditure involved in adjusting ironwork as necessary, (manhole covers, gully gratings etc), carrying out structural and minor repairs (pre patching), processing Temporary Traffic Regulation Orders and the overheads incurred by Urban Vision in managing the works.  The estimated overall cost of the works is therefore as follows:

| Micro Asphalt Slurry Seal | £319297.50 |
| --- | --- |
| Ironwork Adjustment | £134607.38 (projected at 75% of total quantity that will require adjustment) |
| Pre Patching | £95000(projected pre patching costs) |
| Road Closure Costs | £7350.00 |
| Urban Vision Overheads (estimated at no more than 23%) | £102907.15 |
| Total | £659162.03 |

- A second programme of streets has also been identified for the West Salford Division. Presently those tenders are being assessed and further clarification of the specification for the Stress Absorbing Membrane Interface has been requested from the three tendering contractors. Once this has been clarified, a further report shall be submitted to the Lead Member for Planning recommending approval to appoint the successful contractor.

KEY COUNCIL POLICIES: Connecting People to Opportunities; Local Transport Plan.

EQUALITY IMPACT ASSESSMENT AND IMPLICATIONS:-  Better roads should be helpful not only to the private car-user, but also to cyclists, bus-operators and users, to pedestrians, those using wheelchairs and parents using pushchairs.

ASSESSMENT OF RISK:

Medium - The implementation of the works that will be funded through these monies will contribute to reducing the cost of third party accident claims within the City of Salford. However, the implementation of the works will improve the condition of part of the highway network and should be welcomed by the public who have been concerned about the condition of some roads, especially after the damage caused to them by the sustained severe weather over the winter period.?

SOURCE OF FUNDING:  Approved Highways budgets.

LEGAL IMPLICATIONS Supplied by Supplied by Tony Hatton (in Ian Sheard’s absence) No adverse legal implications, recorded for monitoring purposes.

FINANCIAL IMPLICATIONS Supplied by Frank O’Brien

The estimated spend to date is in the region of £19.5M.  This leaves £2.5m of this particular budget available from 2009/10.  The costs of the schemes outlined in this report will be funded from the approved Highways Investment Capital Programme for 2010-11.

OTHER DIRECTORATES CONSULTED The Highway Investment Programme was submitted to each Directorate in 2005 for consultation. Appropriate consultations have taken place in relation to the preparation of the 2110/11 highways budgets. This Programme of work contains streets that have been highlighted by the Community Committees that they would like to see included in the programme and following assessment were deemed suitable.

CONTACT OFFICER: 	Steve Mangan	 TEL. NO.	 0161 603 4034

WARD(S) TO WHICH REPORT RELATE(S):Broughton, Claremont, Irwell Riverside, Kersal, Langworthy, Pendlebury, Swinton North, Swinton South, Weaste & Seedley.