| Scheme: | Swinton Town Centre – Parking and Congestion Study |
| --- | --- |
| CE&E Brief No: |  |
| CS Job Log: | CS |

| Project Brief Information Compiled | By: | Andy Brown |
| --- | --- | --- |
|  | Date: | 26.08.05 |
| Project Brief Information Approved By: | By: |  |
|  | Date: |  |
| Project Brief Accepted | By: |  |
|  | Date: |  |

| Consulting Engineer |  | Capita Symonds |
| --- | --- | --- |
| Consulting Engineer Contact(s) for Liaison/Monitoring |  |

| 1 | Introduction/Background |
| --- | --- |
| Swinton is located approximately 4 miles to the northeast of Manchester city centre. Swinton is situated in the City of Salford and is dissected by A6, which connects the centre of Manchester to the M61. Swinton Town Centre currently contains a Civic Centre Building, Four Large retail stores and approximately 100 businesses facing onto the A6 and in the Swinton Shopping Centre Precinct. There is currently a parking problem along the residential streets in Swinton Town Centre. This is coupled with a perceived congestion problem along the A6 through Swinton at peak hours. |

| 2 | Commission Objectives |
| --- | --- |
| The objectives of the commission are to consider parking and congestion issues in Swinton Town Centre and where appropriate make recommendations for improvements. |

| 3 | Detailed Requirements |
| --- | --- |
| 3.1 The parking study will entail: Quantifying existing private and public parking in and around Swinton Town Centre. An on street Parking survey A Residents Survey A Business Survey Assessment of any future change in parking demand in Swinton 3.2 The on street parking survey would involve a team of enumerators travelling to Swinton Town Centre on a typical weekday to undertake a number plate parking survey. This would be carried out along: Vicarage Road, Everton Street, Wellington Road, Clarendon Road, Stafford Road, Pendlebury Road, Station Road, and Stanwell Road. This survey would allow the daytime parking demand in Swinton Town Centre to be quantified. It would also identify existing City Council blue badge holders parking in the on street areas. An assessment will be made of existing car park charges and impact of any proposed changes to off street car park charges i.e. transferring off street parking to on street. 3.3 The residents survey would involve a postal or leaflet survey to individual residents houses to establish residents parking demands. This survey would be carried out along the same streets as the on street parking survey. 3.4 The business survey would involve a small door-to-door style interview survey of businesses in Swinton Town Centre to establish their demand for parking. This Interview survey would include all businesses in the Swinton Shopping Centre and all businesses facing the A6 between the junctions with Pendlebury Road and Partington Lane/Station Road. 3.5 Consideration will be given to the proposed changes in car parking at the Civic Centre and the expected effect of these changes for the rest of the Swinton area. |
| 3.6 The Congestion Study will entail: An assessment of the existing congestion issues on the road network in and around Swinton Town Centre. This will consider the wider road network in the area including the A6, A666 and A580 as well as the localised road network in Swinton Town Centre Specific consideration will be given to the three signalised junctions along the A6 Chorley Road. These junctions are A6/ Partington Lane/Station Road, A6/Wellington Road/ and A6/Pendlebury Road. There is an existing junction turning count at the A6/Partington Lane/Station Road Junction, to accompany this junction turning counts will be undertaken at the A6/Wellington Road and the A6 Pendlebury road junctions. Specific consideration will also be given to the A666 Bolton Road/ B5231 Station Road Junction and the A572 Worsley Road/ B5231 Partington Lane Junction. These two junctions have existing turning counts that will be used in the congestion study. Consideration will be given to future traffic growth on the road network in the area and the potential effect of this growth. A comparison of the congestion in Swinton will be made with other similar areas of Greater Manchester. 3.7 Consideration will be given to improvements to relieve congestion, these include: Signal Timings Junction Configuration Bypass Options Access to Civic Centre Advance Direction Signing |
| 3.8 Consideration will be given to the Salford City Council’s Green Travel Plan (GTP). In particular the potential implementation of the GTP with regard to parking and congestion in Swinton will be considered. Further to this any changes that could be made to the GTP resulting from the parking/congestion study will be highlighted. |

| 4 | Key Outputs |
| --- | --- |
| 4.1 The parking study will quantify and assess the existing and future supply and demand for parking in and around Swinton Town Centre. Once this baseline parking situation has been established recommendations will be made for a parking strategy in Swinton Town Centre. 4.2 The Congestion Study will quantify and assess the existing Congestion problems experienced in and around Swinton Town Centre. Consideration will also be given to the impact of future change in traffic demand on the road network in and around Swinton Town Centre. Once the existing situation has been considered recommendations will be made regarding any potential short term or long term solutions to the congestion on the road network in Swinton. |

| 5 | Specific Issues/Points to be taken into Account |
| --- | --- |
| 5.1 |

| 6 | Target Dates |
| --- | --- |
| 6.1 Friday November 25th 2005 |

| 7 | Progress Monitoring/Reporting |
| --- | --- |
| 7.1 |

| 8 | Project Brief Fees and Disbursements |
| --- | --- |
| 8.1 |

| 9 | References |
| --- | --- |
| 9.1 |

Appendices