`

______________________________________________________________

REPORT OF THE STRATEGIC DIRECTOR OF HOUSING AND PLANNING

______________________________________________________________

TO THE LEAD MEMBER FOR PLANNING ON 17 DECEMBER 2007

TO THE LEAD MEMBER CUSTOMER AND SUPPORT SERVICES

ON 17TH DECEMBER 2007

______________________________________________________________

TITLE:  HIGHWAY INVESTMENT WORKS (PHASE 25)

______________________________________________________________

RECOMMENDATIONS:  That Lead Member approves Phase 25 of the Highway Investment Works at a cost of £110,439.30 as detailed herein.

______________________________________________________________

EXECUTIVE SUMMARY:  One of the reasons that Urban Vision was originally created was to reduce successful tripping claims in order to release funding for highway improvements.  This report details the next tranche of streets where those improvements should take place.

______________________________________________________________

BACKGROUND DOCUMENTS:

Highway Investment Funded through Unsupported Borrowing - Report to The Lead Member for Planning and The Lead Member Customer and Support Services on 28th November 2005.

______________________________________________________________

ASSESSMENT OF RISK:  The implementation of the works that will be funded through these monies will contribute to reducing the cost of tripping accident claims within the City of Salford.  Additionally Best Value Performance Indicator (BVPI) figures will be improved contributing to an overall improvement in the CPA score.  There is a risk that the reduction in the cost of tripping claims is insufficient to fund the capital financing costs of the unsupported borrowing. Through the implementation of a stronger inspection and claims handling regime this risk will be minimised and through annual reviews of progress the risk will be monitored.

______________________________________________________________

SOURCE OF FUNDING:  Unsupported borrowing funded through reduced tripping claims payouts on an invest to save basis.

______________________________________________________________

LEGAL IMPLICATIONS:  Pauline Lewis – Approved for Monitoring purposes. No other comments.

______________________________________________________________

FINANCIAL IMPLICATIONS; - Provided by Nigel Dickens

By the end of 2006/07 Investment Works in the region of £10.0m has been undertaken against the approved amount of £22m to be funded through unsupported borrowing. In the approved 2007/08 Capital Programme there is an original approved amount of £4m for schemes to be undertaken.

## COMMUNICATION IMPLICATIONS:  A press release will be required.

CLIENT IMPLICATIONS:

PROPERTY:  N/A

______________________________________________________________

HUMAN RESOURCES:  N/A

______________________________________________________________

CONTACT OFFICER:  Paul Garrett – 0161 779 4872

______________________________________________________________

WARD(S) TO WHICH REPORT RELATE(S):   Claremont

______________________________________________________________

KEY COUNCIL POLICIES:  Enhancing Life in Salford, Think Efficiency, Improving the Environment

______________________________________________________________

- BACKGROUND:

- One of the reasons that Urban Vision was formed was to reduce tripping claims and improve Salford’s highway BVPI’s.  In order to achieve this it has always been recognised that there would need to be substantial investment in the highway and in November 2005 a report was brought before the Lead Member outlining the level of funding required.

- Works have been approved to date to the value set out below:

  - 2004/05   £1.000m – pilot scheme

  - 2005/06   £4.462m

  - 2006/07   £4.519m

  - 2007/08   £3.566m – to date

  - Total        £13.547m

- Evidence is now available that indicates that both the number and value of tripping claims has reduced in value.

- As previously reported a great deal of work has now been carried out identifying those roads and footpaths where the most improvements can be made and a comprehensive list was presented to the Community Committees in the early summer of 2006.

- All Community Committees have been provided during June or July 2007 with an update of progress on the Highway Investment Programme.

- The scheme for which approval is sought in this report is included in the list presented to the Claremont & Weaste Community Committee.

2.0 NEXT TRANCHE OF WORK:

2.1    Target costs (including overheads) for this phase of work are shown below:

| Street | Ward | Cost £ | Area m2 | Cost £ per sq m | Notes |
| --- | --- | --- | --- | --- | --- |
| Delamere Avenue | Claremont | 110,439.30 | 1396 | 79.11 | Full footway reconstruction |

  - The average cost of footway works approved as part of the Highway Investment Works in Financial Year 2007-08 is £76.98 per sq. m. Costs vary from scheme to scheme depending on the degree of refurbishment required. Issues that can affect the cost include the necessity or otherwise for replacement kerbs, the need for back of footpath edging, the number of dropped crossings, and the quantity of ironwork that needs adjustment.

2.3       Fees are estimated at £3,133  (3%)

- FINANCIAL IMPLICATIONS

- These works in the sum of £110,439.20 are funded from the £4m allocated for Highway Investment Works in 2007-08.

  - RECOMMENDATIONS

  - That Lead Member approves Phase 25 of the Highway Investment Works at a cost of £110,439.30 as detailed above.

#### Bob Osborne

Deputy Director for Housing and Planning

# Text boxes

Part 1