### DRAFT - THE BRIDGEWATER WAY – PHASE 2 SALFORD BARTON

PROGRESS AND UPDATE REPORT BY THE BRIDGEWATER WAY STEERING GROUP

FOR SALFORD CITY COUNCIL - LEAD MEMBERS BRIEFING                          April 2005

- CONTEXT

Presentations about the Bridgewater Way were made to Lead members, Eccles and Worsley Area Community Committees in Spring 2004 about the Bridgewater Way proposals when initial feasibility work was being carried out with support from the NWDA. This report briefly updates the current position and outlines the opportunity to bring forward Phase 2 of the route within the Barton ward during 2006,and to ensure the strategic funding bids to NWDA and other bodies are supported for the whole 65km length of the route. The scheme is being promoted by the Bridgewater Canal Trust   which is a unique locally accountable Trust set up in 1975,comprising 8 local authorities and the Manchester Ship Canal Company who own the canal. The Bridgewater Way Steering group promoting this project also includes the Mersey Basin Campaign and NWDA.

- THE PROJECT

The Bridgewater Way will be a 65km long multi-user route  which will enhance the currently neglected towpath and ensure it can be made accessible for all including cyclists and people with prams and pushchairs, to enjoy this unique historic asset. Visitor and travel information will be provided and heritage sites will be interpreted along the route and at the improved access points created along the Way. Public and community arts programmes will be developed along the route connecting communities with the canal and its history. Parts of the route may become designated lengths of the National or Regional Cycle Network being promoted by Sustrans.

## A PHASED PROGRAMME

It is proposed that the project will take 6 to7 years to complete over 7 phases. Community consultations and programmes along the route will focus and work in parallel with each phase. There are currently two proposed phases in Salford including; -

Start in 2006-2007 Phase 2 Barton Ward; Barton Aqueduct to the Motorway (1.9km)

Start in 2009-2011 Phase 6 Leigh to Worsley and to Motorway (10.9km)

- PHASE 2 BARTON -THE SCHEME DETAILS

The Barton length would include a new surface of approximately 1.8m wide, surfaced in urban or rural finishes in line with the Bridgewater Way specifications and local preference, a number of visitor and access points and lighting and security where required by the local community in partnership with the Community safety team. Appropriate guidelines including the National Cycle Guidelines are being used to ensure the appropriate design criteria are incorporated and risk assessments carried out. As the proposed use of the towpath will include the use of cycles, it is intended to adopt a Dedication Order to open the route for such use, once the work has been completed. A draft concept sketch is attached and development of a detailed scheme is now required to ensure a start within 2006.

- CONSULTATIONS

As the route will bring additional users onto the towpath including cyclists, consultations have been carried out with the Bridgewater Canal Users Group who support the scheme, and local consultations will also be carried out for each phase. In Salford the Cycling Forum were consulted on 22 February who were very supportive, and requested the scheme includes good local information and signage, good cycling surfaces, links with the Healthy Walking Programme and they also expressed an interest in consultation at the detailed design stage.

- MANAGEMENT

A sustainable maintenance programme will be developed and a ring-fenced account has been set up for the Bridgewater Way. The Chairman of the Trust has written to all local authorities about the use of section 106 agreements and it is proposed that these would be used in this case. It is understood that these are  used on canal waterfronts in Salford as part of the waterways strategy.

- STRATEGIC FUNDING

The whole 65km scheme will cost in the order of £8 Million. In addition to the funding commitments made for the project from The Bridgewater Trust and Manchester Ship Canal Company, strategic partnership funding is being sought from a number of bodies including the NWDA, Europe, Heritage Lottery Fund and the Arts Council. In the interim, the Trust has been successful in securing initial seedcorn grants from Heritage Lottery Fund , Europe Objective 2 and the Arts Council and catalyst funding through Sustrans to make a start and deliver Phase 1, a Pilot scheme in Runcorn, Halton of 2.2KM starting this spring 2005.

### PHASE 2 SALFORD -BARTON

#### COSTS

On a pro-rata basis the order of cost for the Barton section is £256,000 based on current costs estimates and specifications.

#### FUNDING

To date the funding and partnership available is outlined below;-

Bridgewater Canal Trust				  £25,000

Manchester Ship Canal Company                          £75,000

European Objective 2 Available until 2006    25%  £65,000   (£150,000 was approved in 2004)

A shortfall maximum of  £91,500 requires funding and support. Partnership funding is sought from the capital programme of Salford City Council, Local Transport Plan, and Section 106 agreements. Support for our Detailed funding bid to the NWDA of which approximately 25% £65,000 will be sought for 2006 will assist this project. Importantly, the Trust was informed on 24th February 2005, that additional government funding is now awaited to support the above European funding approved in 2004.

### RECOMMENDATION

That Salford City Council supports the Bridgewater Way Project and Phase 2, Salford Barton to enable a detailed scheme to be started in 2006.

That funding support for the scheme is supported through the Capital Programme, section 106 agreements and through support of the NWDA.

Janet Roberts

Project Manager ,The Bridgewater Way 						Feb 2005