| Part 1 | ITEM NO. |
| --- | --- |

REPORT OF STRATEGIC DIRECTOR FOR SUSTAINABLE REGENERATION

TO THE LEAD MEMBER FOR PLANNING ON 19 JANUARY 2010

TITLE:	QUAYS GATEWAY PROJECT PHASE 1 – M602 ROUNDABOUT

RECOMMENDATION:

That Lead Member:

- Accept the lowest compliant tender for the Quays Gateway Project Phase 1 – M602 Roundabout; and

- Note the intention to commence work on site in February 2010, in line with the North West Regional Development Agency funding approval.

EXECUTIVE SUMMARY:

The Quays Gateway Public Realm Improvements form a key part of the Central Salford Vision. Approval is sought to accept the lowest compliant tender for the work in line with North West Regional Development Agency funding approvals.

Tenders are not due to be returned until 11 January and will therefore be tabled at the meeting.

BACKGROUND DOCUMENTS: None

KEY DECISION:	YES

- Background

  - The M602 Roundabout is not only a key gateway to Central Salford and the Regional Centre by road but also a major pedestrian and cycling route linking Ordsall, Pendleton and Salford Quays to each other as well as to wider areas including Salford Crescent Station and the University of Salford.

  - The improvements to the M602 roundabout, Trafford Road and Broadway are seen as an important project in Central Salford and the proposals have been detailed in the previous report to Lead Member dated 3rd November 2009.

  - The MediaCityUK development at Salford Quays, the first phases of which will be occupied by 2011, presents an opportunity for early delivery of the Quays Gateway through NWDA funding identified in the Central Salford Urban Regeneration Company approved Business and Investment Plan.

  - Northwest Development Agency funding approval was received on 30th November 2009, and subject to Salford City Council approvals, Phase 1 works will commence on site in February 2010 and are currently expected to be complete by November 2010.

- Details

2.1	The Quays Gateway Phase 1 Scheme consists of the following:

- Resurfacing of the pathways within the roundabout;

- Improvements to lighting within the roundabout;

- Improvements to lighting on the roundabout carriageway;

- Improvements to Lighting on Albion Way;

- Implementation of a coloured wayfinding system;

- Renewal of landscaping within the roundabout;

- Refurbishment of the 4 no. subways within the roundabout;

- Rationalisation of street furniture within the roundabout.

- Potential construction of foundations for Quays Cargo Cranes.

2.2	The relocation of the Quays Cargo Cranes from their current location at the head of Ontario Basin to the M602 Roundabout will be considered by Salford City Council as part of a separate project.

3.0	 Procurement

3.1	The Quays Gateway works have been split into two packages for procurement with M602 Gateway (Phase 1) forming one package and Trafford Road / Broadway (Phase 2), the second package. The North West Development Agency have agreed that the works can be tendered using the City Council’s contractor partners for highway works Tarmac, Birse and Urban Vision.  The second package will be tendered later next year.

3.2	Tenders for the Phase 1 works were issued in December 2009 and are due to be returned on the 11 January 2009.

3.3	The programme for the project requires that contractors be appointed by the end of January 2010 and for works to commence on site in February 2010. In view of the funding arrangements and the tight timescales for implementation it is important that compliant tenders for the Phase 1 works are considered and the most appropriate tender accepted as soon as possible. As tenders are not due to be returned until 11 January 2009 details cannot be presented in this report. However, details of tenders received will be tabled at the Planning Lead Member meeting of 19 January when the decision can be taken regarding which tender to accept.

4.0	Project Funding

4.1	The project will be entirely funded by the North West Regional Development Agency through a grant funding agreement with Salford City Council.

4.2	A funding application for £3.237 million has been approved by the North West Development Agency on 30th November 2009. This figure includes all construction costs and fees.

  - The Gateway Project Phase 1 – M602 Roundabout is estimated at £1.6

million.

5.0	Recommendation

5.1	This report recommends that Lead Member:

1	Accept the lowest compliant tender for the Quays Gateway Project Phase 1 – M602 Roundabout; and

2	Note the intention to commence work on site in February 2010, in line with the North West Regional Development Agency funding approval.

KEY COUNCIL POLICIES:

Central Salford Integrated Transport Strategy: June 2009 (Section 4: Proposals By Corridor (The Quays Gateway and M602 Roundabout, Regent Road and Trafford Road).

EQUALITY IMPACT ASSESSMENT AND IMPLICATIONS:

The scheme has been designed to provide enhanced pedestrian facilities through the roundabout that meet DDA and highway safety standards.

ASSESSMENT OF RISK:

Low: Funding has been approved from the North West Development Agency and the Grant Funding Agreement between the Agency and the City Council is due to be signed in January 2010.

SOURCE OF FUNDING:

This project is included in the Central Salford Urban Regeneration Companies approved business and investment plan. The North West Development Agency has approved a funding application for £3.237 million on 30th November 2009.

LEGAL IMPLICATIONS Supplied by Tony Hatton: extension 2904

Legal implications are minimal. The funding will be secured via a grant funding agreement with the North West Development Agency due to be completed in January 2010. Providing Salford City Council adheres to procurement procedures there ought to be no issue with the recommendation.

FINANCIAL IMPLICATIONS Supplied by Alison Swinnerton: extension 7423.

The Quays Gateway Project is part of the Central Salford Urban Regeneration Company’s approved Business and Investment Plan. The funding for the project has been secured from the North West Development Agency.  The expenditure will occur during the financial years 2009/10, 2010/11 and 2011/12.

OTHER DIRECTORATES CONSULTED:

Customer & Regulatory Services Environmental Health officers are consulted in line with Urban Vision’s standard procedures for the delivery of highway projects.

CONTACT OFFICERS:

Urban Vision: Chris Smith x4893

Central Salford Urban Regeneration Company: Jim Wensley x7410

WARD(S) TO WHICH REPORT RELATE(S): Langworthy and Ordsall