| Part 1 | ITEM NO. |
| --- | --- |

REPORT OF THE STRATEGIC DIRECTOR FOR SUSTAINABLE REGENERATION

TO THE LEAD MEMBER FOR PLANNING ON 20 JULY 2010

TITLE:	GUY FAWKES STREET/WARBURTON STREET GREEN & WALKABLE STREETS PROGRAMME

RECOMMENDATION:

That the Lead Member:

- Approve the sketch proposals attached to this report for the Guy Fawkes Street/Warburton Street Green & Walkable Streets Programme

- Approve expenditure of £444,676 from the Central Salford Business and Investment Plan 2010/2011 in connection with Guy Fawkes Street/Warburton Street Green & Walkable Streets Programme

- Support the expenditure of £1,766 per year from the City’s corporate provision for the future maintenance of future capital schemes to fund the increased maintenance cost and which is the shortfall between the existing maintenance cost and the estimated future maintenance cost.

- Authorise Urban Vision to enter into negotiations with Salford City Council’s appropriate partner contractors to obtain a target cost for constructing the works on site.

EXECUTIVE SUMMARY:

The Ordsall Lane Green and Walkable Streets Programme is a key project within Central Salford Urban Regeneration Company’s Business and Investment Plan 2010/2011. Annex 1 illustrates the context of Central Salford Urban Regeneration Company’s six key Strategic Programmes. The Green & Walkable Streets Programme, including the Ordsall Lane Green and Walkable Street Programme, is directly borne out of the Strategic Connections programme (identified on the plan in orange).

The first phase of works at Ordsall Lane was completed 2009/2010 and focused around the Exchange Quay Metrolink stop.  The Guy Fawkes Street/Warburton Street Green and Walkable Streets programme is the next phase of the Ordsall Lane Green and Walkable Streets programme and involves narrowing the junctions to both streets, raising the carriageway, tree planting and introducing clearly defined parking for residents and users.

The works will be designed and implemented within a budget of £444,676. Funding for the scheme will come from the Central Salford Urban Regeneration Company’s approved Business and Investment Plan in 2010/2011, which is in turn funded by Salford City Council through its funding of the Urban Regeneration Company.

BACKGROUND DOCUMENTS:

Central Salford Integrated Transport Strategy (adopted June 2009)

Irwell City Park Planning Guidance (adopted March 2008)

LTP

KEY DECISION:	YES

It is requested that this report is dealt with under Rule 15.1 (a) of the Constitution which states that

If a matter which is likely to be a key decision has not been included in the forward plan, then subject to Rule 16.1.(special urgency), the decision may still be taken if:

The decision must be taken by such a date that it is impracticable to defer the decision until it has been included in the next forward plan and until the start of the first month to which the next forward plan relates.

At the request of Ordsall Hall, Central Salford URC was asked to bring forward its Guy Fawkes Street/Warburton Street Green and Walkable Streets Programme to be implemented in the 2010/2011 financial year.  The reason for this is to ensure the works are completed in advance of the re-opening of Ordsall Hall in April 2011, thereby preventing the building works impeding on visitors accessing the refurbished tourist destination. To delay consideration of this report until a Lead Member for Planning meeting later this year will delay the commencement of this project with the result that the build programme will go beyond April 2011 and have a serious negative impact on visitors numbers to Ordsall Hall.

DETAILS:

| 1.0 | Background |
| --- | --- |
| 1.1 | The Central Salford Urban Regeneration Company’s Vision and Regeneration Framework is clear in its commitment to ensuring that the scale of physical and economic transformation of Central Salford is matched by a transformation in the quality of life and amenity of its residents. |
| 1.2 | The Central Salford Urban Regeneration Company’s Community Regeneration Programme includes a number of elements to support the creation of vibrant and prosperous neighbourhoods. A major focus within the Central Salford Integrated Transport Strategy (adopted June 2009) is the need to deliver green and walkable streets within the Central Salford area. The Green and Walkable Streets programme is designed to bridge the gap between the small scale neighbourhood environmental improvements being undertaken with local communities and the large scale boulevarding and public realm projects that will be brought forward to support the Company’s priority projects such as the Quays Gateway. Central Salford URC’s six key Strategic Programmes, including the Strategic Connections Programme, are shown on the plan in Annex 1. |
| 1.3 | The first phase of works at Ordsall Lane was completed 2009/2010 and focused around the Exchange Quay Metrolink stop. It involved creating an improved public space through the rationalisation of signage, resurfacing of the cycleway and footway, and new low maintenance planting. |
| 1.4 | The Ordsall Hall HLF project is progressing well with the building works aspect of the project due for completion in early November this year. The next stages of the project are the implementation of the landscape works and the fit-out of the building. These works will occur from late October to March 2011. The Hall will then reopen to the public in April 2011. |
| 1.5 | The project details are the subject of this report. |
| 2.0 | Details |
| 2.1 | Central Salford URC’s approved Business and Investment Plan 2010/2011 includes investment in the Green & Walkable Streets Programme over the next five financial years and beyond. £800,000 is identified to be spent in 2010/2011, the funding to be provided by Salford City Council. |
| 2.2 | The Ordsall Lane Green and Walkable Streets Programme is a key project within Central Salford URC’s Business and Investment Plan 2010/2011. |
| 2.3 | Central Salford URC’s is proposing to spend £444,676 of this financial year’s Green & Walkable Streets funding in Guy Fawkes Street and Warburton Street. An Ordsall Lane Green Streets masterplan (Annex 2) has been developed, which includes this project. The proposed works are detailed below and shown in plan form in Annex 3 to this report. |
| 2.4 | This project has been prioritised and selected for delivery this year for the following reasons: The proposed works will enhance the setting of the Ordsall Hall, which handles large numbers of visitors and has recently undergone a major refurbishment programme. The scheme will improve access from the Metrolink stop to Ordsall Hall and Ordsall Park, thereby improving connectivity between Exchange Quay Metrolink stop, the Ordsall neighbourhood and Ordsall Waterfront. The proposed works will help to improve and promote pedestrian movement throughout the Ordsall neighbourhood and between this area and the Ordsall waterfront. The proposed works will connect into wider network of movement and reinforce the completed streetscape at Taylorson Street which provides pedestrian access to Ordsall Hall. The site is currently available and the project can be delivered during the current financial year. |
| 2.5 | The proposed improvements and enhancements will help to implement a number of core principles set out within the recently approved Central Salford Public Realm Handbook (adopted 17th February 2009), in particular the simplification and unification of materials used within the public realm. The proposals also build upon recommendations set out within the Irwell City Park Planning Guidance (March 08), which seeks to promote and strengthen pedestrian linkages throughout the length of the River Irwell corridor and into its neighbouring communities. |
| 2.6 | The works will be undertaken in the area immediately to the north east and south west of Ordsall Hall. This area acts as a key route into Ordsall, including part of the Ordsall cycle route which connects the north/south route though Ordsall. The mixed use nature of this space has led to a clutter of various signs and surface materials. The planting within the area is also overgrown and poorly maintained. The key proposals are: To integrate Guy Fawkes Street and Warburton Street with the wider Ordsall neighbourhood by improving the public space and rationalising the way in which the space is used. To green the two streets through landscaping/tree planting. To alter the way in which Guy Fawkes Street and Robert Hall Street are perceived by drivers, including the introduction of features such as narrowing the streets and road alignment through tree planting and improved signage to signify the residential nature of the area. To improve the physical environment and encourage more walking and cycling by improving the crossing points and junctions into neighbouring streets and resurfacing the footway to the south of Taylorson Street between Warburton Street and Monmouth Park. To improve the visual nature of the two streets by removing street clutter and introducing surface treatment to the highway and paving. To complement the historic environment of Ordsall Hall. . |
| 3.0 | Future Management and Maintenance |
| 3.1 | The future management and maintenance of these projects within the Green Streets Programme will be critical to the long term quality, appearance and attractiveness of these streets and spaces. |
| 3.2 | Existing and estimated future maintenance costs are set out below: |
| Project | Existing Annual Maintenance Cost | Estimated Future Annual Maintenance Cost |
| Guy Fawkes Street/Warburton Street | £600 | £2,366.50 |
| 3.4 3.5 | It is proposed that provision be made for maintenance of this project following completion of the capital works. It is proposed to fund the increased maintenance cost to cover the sum of £1,766.50 per year, which is the shortfall between the existing maintenance cost and the estimated future maintenance cost, within the corporate provision for the future maintenance of future capital schemes, as agreed with the City Treasurer at a meeting on 23rd June 2010. At the same time, upon completion of the works the scheme will be covered by the contractor’s contract which includes a twelve month hard works defect programme and a twenty four month soft works defect programme. |
| 4.0 | Conclusion |
| 4.1 | The Green and Walkable Streets Programme is a key element within the URC’s Community Regeneration Programme and will ensure that high quality public realm is delivered in local areas supporting the sustainable regeneration of those areas and linking major boulevarding and public realm projects into adjacent neighbourhoods. |

KEY COUNCIL POLICIES:

Salford City Council Unitary Development Plan ( adopted 21st June 2006)

Shaping Salford, Design SPD (2008)

Shaping Central Salford’s Spaces and Places. Public Realm Handbook (adopted February 2009)

EQUALITY IMPACT ASSESSMENT AND IMPLICATIONS:-

The scheme will provide balanced and enhanced pedestrian and vehicular facilities through a combination of realignment of street junctions, resurfacing and raising of carriageways, greening the streets through tree planting and using appropriate materials to enhance the pedestrian environment whist reducing vehicle speeds. The improvements will be aimed at providing a continuous, safe and attractive environment, to provide local access to local residential areas and communities through Ordsall whist incorporate and linking routes accessing the historic environment of Ordsall Hall.

ASSESSMENT OF RISK: Low

SOURCE OF FUNDING:

Central Salford URC’s approved Business and Investment Plan 2009/2010 identifies the Green Streets Project within its Community Regeneration Programme. In 2010/2011, there is £800,000 to support the whole Green Streets Programme and it is intended that £444,676 of this will be spent on the Guy Fawkes Street/Warburton Street Green & Walkable Streets Programme. The source of the funding is Salford City Council.

LEGAL IMPLICATIONS Supplied by Richard Lester - 793 2129

Date Consulted: 6th June 2010

Comments:

- There will be the usual implications in appointing a contractor.

- The contractor will have various statutory responsibilities to the workforce and to the general public in the performance of the work. Work sites will need to be suitably fenced. If works are being carried out in the highway, the city council will be strictly liable for any interference with public rights of safe passage. Suitable risk management strategies will need to be in place to eliminate as far as possible the risk of claims.

FINANCIAL IMPLICATIONS Supplied by Janet Farrimond/Frank O’Brien  - 0161 686 7424

Date Consulted: 6th June 2010

Comments: The Guy Fawkes Street/Warburton Street Green and Walkable Streets Programme will be met within Central Salford Urban Regeneration Company’s Business and Investment Plan Capital Programme 2010/11 as it forms part of the Salford City Council Capital funds allocation to the Central Salford Urban Regeneration Company.

The increased maintenance costs will be funded within the corporate provision for the future maintenance of future capital schemes as agreed with City Treasurer.

OTHER DIRECTORATES CONSULTED:

The Assistant Director of Culture and Leisure within the Community Health and Social Care Directorate was consulted in July 2010 to seek his views on the green and walkable street proposals in relation to the restoration of Ordsall Hall.  He has confirmed his directorates’ support for the proposals provided that the works are complete prior to the re-opening of the hall.  He felt that the works would complement the setting for the Hall, but stressed that he would not want construction works taking place during the first 12 months of the hall operating from April 2011.  He also requested that free access be maintained for deliveries during the crucial fit out stage leading up to April 2011.

CONTACT OFFICER:	Jonathan Drake Central Salford URC (0161 686 7413)

Perry Twigg Urban Vision (0161 779 6053)

WARD(S) TO WHICH REPORT RELATE(S): Ordsall

Paul Walker

Strategic Director for Sustainable Regeneration