| Part 1 | ITEM NO. |
| --- | --- |

REPORT OF THE STRATEGIC DIRECTOR FOR SUSTAINABLE REGENERATION

TO THE LEAD MEMBER PLANNING MEETING OF 20th JUNE 2011

TITLE: STREET WORKS MANAGEMENT - CORING SERVICES

RECOMMENDATION:

That the Lead Member for Planning:

- Approve the appointment of Salford City Council as AGMA Lead Authority for the Street Works Management – Coring function.

- Note the set up expenditure required to implement the scheme. This expenditure will be recovered by the Council during the first full year of operation of the scheme and is being underwritten by the other 9 Councils in Greater Manchester.

EXECUTIVE SUMMARY

Under the New Roads and Street Works Act (NRSWA), and in line with the ‘Code of Practice for Inspections’ Highway Authorities are able to inspect completed road works and if they deem necessary, take a core sample for testing. If the core sample fails to meet the minimum standard of material type, depth, skid resistance, air voids etc the Highway Authority is able to charge all reasonable costs (inspection, administration, core laboratory work etc) and undertake and charge for further inspections of the failed works and remedial action.

This report proposes that Salford City Council act as Lead Authority for the management of this service on behalf of the 9 Greater Manchester Council’s. The work will be undertaken through Salford’s supply chain joint venture partner Urban Vision.

The project creates many significant benefits to each of the Greater Manchester Councils in the form of an improved quality of highway network and the creation of job opportunities whilst fully recovering all costs incurred in the technical, administrative and remediation processes.

From a service delivery and financial perspective this report considers two options for the delivery of this service:

Option 1:Inspection staff recruited by each authority.

Option 2: Inspection staff recruited centrally by Urban Vision.

The figures used in the body of this report consider option 1.

Comparative details between the two options are set out in Appendix 1 and 2.

BACKGROUND DOCUMENTS:

(Available for public inspection)

The minutes of the Network Management Group dated 15th April 2011 (Minute number 7), approving that the full project development costs incurred by Salford (including any interest applied) will be recovered from future revenues. These costs are set out in “Financial Implications” below.

The meeting of the District Treasures dated 3rd June 2011 approved the underwriting of the full project development costs.

KEY DECISION:	Yes

# 1.0 	Background

### 1.1	Under the New Roads and Street Works Act (NRSWA), and in line with the ‘Code of Practice for Inspections’ Highway Authorities are able to inspect completed road works and if they deem necessary, take a core sample for testing. If the core sample fails to meet the minimum standard of material type, depth, skid resistance, air voids etc the Highway Authority is able to charge all reasonable costs (inspection, administration, core laboratory work etc) and undertake and charge for further inspections of the failed works and remedial action.

### 1.2	Coring provides evidence that a reinstatement of the highway by an undertaker is to the quality required and in accordance with legislation. Coring is also a valuable tool available to Highway Authorities to drive a positive change in the quality of reinstatements and therefore, support objectives regarding maintaining the condition of the highway network.

1.3	Benchmarking across the North West region has identified failure rates of between 62% and 80% of cores taken.

Coring volume matrix

| Failure Rate | Percentage of Utility Works Cored |
| --- | --- |
| ≤24% | 5% |
| 25% to 49% | 10% |
| 50% to 59% | 20% |
| 60% to 69% | 30% |
| 70% to 79% | 40% |
| ≥80% | 50% |

Based on the current minimum failure rate within the region (60%), a financial model has been produced that targets each Highways Department with coring 30% of Utility street works. This equates to circa 2,000 to 3,000 core samples performed per year per Highways Department. Current activity volumes vary between 0 to 700 cores per year across the 10 Highways Departments.

### 1.4	When a Highway Authority operates a coring regime in an efficient way and undertakers fail to comply with reinstatement requirements, the subsequent coring and inspection charges generate additional revenue that funds increased resources to perform the inspections and covers all reasonable costs and associated central Council overheads.

1.5	The new or re-deployed staff required across Greater Manchester to undertake the proposed level of activity (with costs fully recovered by the coring, inspection and administration charges), is expected to be circa 35.

1.6	As the current level of coring activity, skills, management focus and costs vary greatly across Greater Manchester it is considered beneficial if an effective and efficient AGMA wide approach is adopted.

1.7	Therefore, the coring service is proposed to be provided under a Lead Authority arrangement, delivering the required skills and business processes consistently across all 10 Councils, with each of  the 9 districts delegating the provision of the service to the Lead Authority under the Local Government Act 1972 (S.101) and the Highways Act. 1980 (S.8).

### 1.8	The objectives of a Greater Manchester Coring Management Service are to:

1.Deliver a consistent Greater Manchester wide Coring Strategy maintaining a consistent level of activity whilst reducing costs.

2.Improve the quality of reinstatements and therefore reduce the costs of highways maintenance.

3.Deliver and on-going driver of change in undertaker activity.

4.Establish an efficient collaborative working arrangement that can continue to deliver related initiatives.

  - Salford (in association with Urban Vision) has demonstrated an expertise in coring and the required effective management of the activity, with a strong track record of success in generating revenue to recover all costs and associated overheads for the Council.

  - The gained knowledge, experience and high level of skill positions Salford as the most appropriate AGMA Authority to act as the Lead Authority and deliver this strategy across Greater Manchester.  This has been recognised by the other 9 Authorities.

  - This report considers two options for the delivery:

.1 Option 1:Inspection staff recruited by each authority.

.2 Option 2: Inspection staff recruited centrally by Urban Vision.

The figures used in the body of this report consider option 1.

Comparative details between the two options are set out in Appendix 1 and 2.

2.0	Role of the Lead Authority

### 2.1	Salford, in its role as the Lead Authority (through Urban Vision) will provide the following services:

- Compliance with legislative requirements.

- Strategic and operational management of the service across Greater Manchester.

- Supervision of all 10 Authority employed inspectors.

- Procurement of necessary Laboratory Services.

- Commissioning of core sampling and analysis.

- Training and guidance of inspectors and support staff.

- Finance and invoicing services.

- Debt management services.

- Performance monitoring and reporting.

3.0	Benefits to the Greater Manchester Authorities

3.1	The Coring Management Project is expected to deliver significant benefits to the participating authorities:

- Generation of circa £5.5m of incremental revenue across Greater Manchester, equal to the resource, management, direct fees and overhead costs that will be incurred.

- The employment or re-deployment of circa 35 new staff across Greater Manchester.

- By delivering the new coring service via a Lead Authority arrangement an efficiency saving of circa £950,000 per annum is expected across Greater Manchester.

- The strategy will lead to an improvement in the quality of Utility reinstatements.

- The improvement in Utility reinstatements will reduce the cost of highway maintenance in the medium to long term.

- The coring volume matrix approach means the more Utility cores that fail inspection the more cores are taken, thus driving behavioural change.

4.0 	Benefits to Salford City Council.

4.1	The Coring Management Project is expected to deliver significant benefits to Salford as the Lead Authority:

- The new coring activity is expected to generate circa £3.5m of full year incremental revenue in Salford, equal to the resource, management, direct fees and central overhead costs incurred.

- The new Lead Authority arrangement is expected to employ or re-deploy circa 11 new staff in Salford to provide the coring activity and the Lead Authority management service.

- The provision of the service to the other GM authorities has been a fundamental aspect of Salford City Council’s 2011/12 savings agreement with Urban Vision.

- The provision of the service will reinforce Salford City Council’s commitment to the AGMA “Shared Services” objectives.

5.0 	Governance of the delegation of Services to Salford from the 9 Districts,

5.1 	It has been considered that each authority will directly appoint Salford City Council as the Lead Authority to provide this service through a Delegation and Operation Agreement.

5.2	An alternative option was considered for each authority to appoint Salford via the AGMA constitution but this was rejected as it would place an unnecessary barrier between each Council and Salford.

6.0	Timescale for Progress

6.1.	The following table provides the estimated timetable to formal commencement of Coring Management implementation and delivery.

## Approval of Plan and Development Budget at Network Management Group 15th April 2011

- A detailed financial model has been prepared and was presented to the AGMA District Treasurers Group on the 3rd June 2011

- A Salford City Council Lead Member report will be presented in early June 2011.

- A report will be presented to AGMA Wider Leadership Team, 1st July 2011

- A report will be presented to AGMA Executive, 29th July 2011

- Individual Executive Committee reports will then be presented to the 10 AGMA Authorities.

- Operating agreements between Salford City Council and the other 9 AGMA Authorities will be signed following Executive Committee schedules.

- Mobilization of the service across Greater Manchester will be undertaken during August and September 2011.

- Go live is anticipated at the beginning of October 2011.

KEY COUNCIL POLICIES:

The Greater Manchester Local Transport Plan 3.

EQUALITY IMPACT ASSESSMENT AND IMPLICATIONS:

This project will ensure that Salford’s road network is in good condition which will benefit all users of the highway.

ASSESSMENT OF RISK:

Legal Risks have been considered with regard to the provision of the Coring Management Service by Urban Vision on behalf of Salford City Council as its supply chain partner. See “Legal Implications” below.

As the service will be provided via Urban Vision who will be responsible for accepting all risks in relation to the provision of services through its own risk management and insurance arrangements.

SOURCE OF FUNDING: Not applicable

The Council will incur set up costs for the project that will be in time recovered from revenue generated by the project / the other nine AGMA council’s.

The project will provide an ongoing revenue stream for the Council.

LEGAL IMPLICATIONS:

Delivering the Lead Authority arrangement via Salford City Council, who will be supported by an existing partnership, created the need for robust analysis of the procurement issue.

A report was taken to the AGMA District Secretaries Group on 13th May 2011 stating there are not considered to be any procurement issues arising out of the proposal.  Legal advice has been secured from both Cobbetts (by Urban Vision) and Manchester City Council’s legal team in relation to the procurement issue. An arrangement between several Authorities for the discharge of functions falls outside the definition of a public contract and therefore the proposed delegation of functions by each Authority to Salford will not trigger any procurement obligations.

Cobbetts have also advised Urban Vision that the work is within the scope of their contract with Salford.

Robust legal documentation is being produced that will cover the provision of the service by Salford to the 9 Districts and  also between Salford and Urban Vision.

FINANCIAL IMPLICATIONS:

It is proposed that Salford City Council will incur initial project development costs leading to the implementation of Coring services. The estimated costs are set out below.

The AGMA Network Management Group, at its meeting on 15th April 2011 approved that that the full project development costs incurred by Salford and set out below (including any interest applied) will be recovered from future revenues.

The Treasurers Group consisting of the Council Treasurers of all 10 AGMA Authorities agreed to underwrite the project development costs equal to £9,000 each should the project not proceed for any reason beyond the control of Salford City Council.

| Activity | Cost | Comment |
| --- | --- | --- |
| Project Management | £45,000 | To lead the project and provide consistent clarity of objectives. To lead on the design of the operation framework for on-going delivery of the strategy. To act as client representative and to establish robust strategic, contractual and governance arrangements on behalf of Salford as Lead Authority and the 9 Authorities. To ensure the 9 Authorities accept the operational change and approve proposals throughout their organisation. To ensure a smooth strategic transition from planning to implementation |
| Greater Manchester Coring Co-ordinator | £25,000 | To provide operational liaison and development with all stakeholders, particularly Utilities and Laboratory Service providers, to ensure smooth implementation |
| Legal Costs | £10,000 | Preparing appropriate governance documentation including delegation protocols, service delivery and performance requirements |
| Contingency | £10,000 |  |
| Total | £90,0000 |  |

A detailed financial model of cost and recovery of overheads for each of the GM Districts was presented to and approved by the AGMA District Treasurers on the 3rd June 2011.

A summary of the option utilising locally recruited highway inspectors is attached at Annex 1.

A summary of the option utilising centrally recruited highway inspectors (by Urban Vision) is attached at Annex 2.

OTHER DIRECTORATES CONSULTED: N/A

CONTACT OFFICER:	Chris Findley	 	TEL. NO. Ext 3654

WARD(S) TO WHICH REPORT RELATE(S): All

Paul Walker

Strategic Director for Sustainable Regeneration