| Part 1 (Open to the Public) | ITEM NO. |
| --- | --- |

REPORT OF

THE STRATEGIC DIRECTOR OF HOUSING AND PLANNING

TO THE LEAD MEMBER FOR PLANNING

AND

LEAD MEMBER FOR CUSTOMER AND SUPPORT SERVICES

ON 21 NOVEMBER 2005

# TITLE :         	Chapel Street Regeneration Strategy

Chapel Street Walking Plan : Trinity Link Signage/Public Art

RECOMMENDATIONS :

It is recommended that Lead Members:-

(i)	approve the Trinity Link signage project to be funded from the City Council’s Chapel Street Capital Programme 2005/2006 and Chapel Street S106 monies with a total budget of £30,000.

(ii)	approve the objectives and selection process for the artists commission.

EXECUTIVE SUMMARY :

A walking route has now been established from the City Centre at New Bailey Street, through Trinity and across the River Irwell to the Peel Park Campus of the University of Salford (The Trinity Link).  This project will raise awareness of the route and develop a series of artistic markers to define it.

BACKGROUND DOCUMENTS :

(Available for public inspection)

(i)	Chapel Street Regeneration Strategy Implementation Plan

(ii)	Chapel Street Walking Plan

ASSESSMENT OF RISK:

Low – Essential to ensure implementation in 2005/2006

THE SOURCE OF FUNDING:

City Council Chapel Street Capital Programme 2005/2006 and Chapel Street S106 monies.

COMMENTS OF THE STRATEGIC DIRECTOR OF CUSTOMER AND SUPPORT SERVICES (or his representative)

1.	LEGAL IMPLICATIONS	Provided by:  Pauline Lewis

2.	FINANCIAL IMPLICATIONS	Provided by:  Steve Bayley

PROPERTY (if applicable):	N/A

HUMAN RESOURCES (if applicable):	N/A

CLIENT CONSULTED:			N/A

CONTACT OFFICER :		P.R. Baker    Tel:  778 0983

WARD(S) TO WHICH REPORT RELATE(S):  Irwell Riverside, Ordsall

KEY COUNCIL POLICIES:               	Chapel Street Regeneration Strategy

DETAILS (Continued Overleaf)

TITLE:   CHAPEL STREET REGENERATION STRATEGY

CHAPEL STREET WALKING PLAN : TRINITY LINK SIGNAGE

- Background

1.1	On 13 June 2005, the Lead Member for Planning received a report on the implementation of the Chapel Street Walking Plan 2005/2006.  The Chapel Street Walking Plan has been developed to improve access to facilities and services in the area, to help improve the health of local residents and to provide a safe link between the University of Salford and Manchester City Centre.  It has been successfully developed over the last five years linking in with the major regeneration schemes being implemented in the area.

1.2	A walking route has now been established from the City Centre at New Bailey Street, through Trinity and across the River Irwell to the Peel Park Campus of the University of Salford (the Trinity Link) – it is 1.4km in length (see attached plan).

1.3	The implementation of a public art signage project to define the route has been identified as a key project for this financial year.  On 4 July 2005, the Lead Member for Planning approved in principle the funding of a signage project (£19,000) from the Chapel Street Capital Programme 2005/2006.

2.0	The Project

2.1	The incorporation of public art in new developments and public realm has long been a feature of the ongoing regeneration of the Chapel Street area.  Its use along the Trinity Link will provide opportunities not only to physically signpost the route but also to promote it within the local community as a convenient and healthy alternative to accessing the University Campus and Manchester City Centre.

  - The key aims of the project will be to:-

- develop a series of creative signage/markers/features along the route.

- raise awareness of the Trinity Link (maybe a competition for a new name).

- involve local residents and schools.

- produce a durable and low maintenance scheme.

- produce full documentation of the scheme’s design and development process.

- contribute to the wider development of the arts commissioning programme for the Chapel Street area.

3.0	Cost

3.1	Following more detailed discussions with the City Council’s Principal Officer (Arts Development), it is considered that an appropriate budget to ensure a quality project would be £30,000.

  - This would comprise:-

£

- Artists Fee	11,000

- Design, Fabrication and Installation	14,100

- Workshops/consultation	1,000

- Documentation	500

- Launch Event	1,000

- City Council Management Fee (8%)	2,400

Total	£30,000

- Funding

4.1	The funding for the project is to come from:-

(i)	City Council’s Chapel Street Capital Programme :	£19,000

2005/2006

(ii)	Chapel Street Planning Obligations (S106) Budget :	£11,000

4.2    There may also be a contribution from the City Council’s Block 3 Transport Capital Programme 2005/2006 towards the cost of the actual ‘signs’ – this would be around £250 per sign and would be used to supplement the budget item for fabrication and installation.

- The Commission

5.1	The main objectives of the commission will be to:-

- Design, fabricate and install approved art features along the Trinity Link walking route.

- Use a range of documentation techniques, photographs and other recording techniques.

- Carry out creative workshops and appropriate consultation exercises with local residents and schools (including a possible naming competition).

- Organise events including a celebration/launch event on the walking route.

- Generate support in the local press.

- Link into other projects and events going on in the area.

5.2	Applications will be invited from individuals and companies.  A Panel will be set up to assess these, select the successful artist and monitor and review the process.

- Student Bursary Scheme

6.1	Additional funding is currently being sought from the Arts Council (Grants for the Arts programme) for a series of bursary schemes to support the role of the professional artist.  It is hoped that approximately ten students from the University of Salford’s Visual Arts Course will be given opportunities to create work along the route through these bursaries.  This temporary work will provide additional  animation the route and also involve the local community in the process.

6.2	The professional artist will be required to assist in the management of these schemes and ensure that all the work complements positively the permanent public art scheme.  Where possible, the schemes should also be incorporated into the launch event for the Trinity Link. It is hoped that the whole process will also give the students a valuable opportunity to get involved in an active commission with an experienced artist.

7.	Timetable

7.1	The project will be installed by the spring of next year with an anticipated launch in April/May.  It is hoped to appoint an artist by the end of December 2005.

7.2	The funding from the Chapel Street Capital Programme 2005/2006 (£19,000) will be spent by mid March 2006.

Malcolm Sykes

Strategic Director of Housing and Planning