|  | ITEM NO. |
| --- | --- |

_____________________________________________________________________________

REPORT OF THE MANAGING DIRECTOR OF URBAN VISION PARTNERSHIP LIMITED

_____________________________________________________________________________

TO THE LEAD MEMBER FOR PLANNING

ON 22ND AUGUST 2005

_____________________________________________________________________________

TITLE:    CADISHEAD WAY STAGE 1 – RESURFACING

_____________________________________________________________________________

RECOMMENDATIONS:

That consideration be given to the acceptance of the quotation from Urban Vision in the sum of £225,713.38 to carry out resurfacing of the carriageway at Cadishead Way Stage 1.

_____________________________________________________________________________

EXECUTIVE SUMMARY:  The purposed of this report is to seek authority to accept the quotation from Urban Vision to carry out resurfacing to the carriageway at Cadishead Way Stage 1, as part of the PRN resurfacing programme.

_____________________________________________________________________________

BACKGROUND DOCUMENTS:

(Available for public inspection)

Report to Lead Member for Planning on 4th April, 2005.

_____________________________________________________________________________

ASSESSMENT OF RISK:  Low.

_____________________________________________________________________________

SOURCE OF FUNDING:  Block 3 Transport Capital Programme 2005/06.

_____________________________________________________________________________

COMMENTS OF THE STRATEGIC DIRECTOR OF CUSTOMER AND SUPPORT SERVICES

(or his representative):

1.	LEGAL IMPLICATIONS			Provided by:    N/A.

2.	FINANCIAL IMPLICATIONS			Provided by:    D McAllister.

PROPERTY (if applicable):   N/A.

HUMAN RESOURCES (if applicable):  N/A.

_____________________________________________________________________________

CLIENT CONSULTED:  Darren Findley.

_____________________________________________________________________________

CONTACT OFFICER:    John Pedder – Ext:  3868

_____________________________________________________________________________

WARD(S) TO WHICH REPORT RELATE(S):  Irlam.

_____________________________________________________________________________

KEY COUNCIL POLICIES:  Community Safety.

_____________________________________________________________________________

DETAILS (Continued Overleaf):

_____________________________________________________________________________

- BACKGROUND

1.1	At the meeting of the Lead Member on 4th April, 2005, approval was given to the proposed programme of Transport Capital Expenditure for 2005/2006.

1.2	Included within the programme is an allocation for the resurfacing of Cadishead Way Stage 1.

1.3	The scheme is required to improve the surface condition of the Primary Route Network (PRN) on this section of highway.

1.4	Cadishead Way Stage 2 is due to be opened on 16th September, 2005, and it is intended to complete the resurfacing of the existing section of Stage 1 prior to this date in order to avoid unnecessary disruption on the whole of Cadishead Way once Stage 2 has been opened.

1.5	In accordance with the Joint Venture Contract the work has been offered to Urban Vision who are particularly experienced in this type of work and are able to undertake and complete the works in the required timescale.

- DETAILS

2.1	The scheme comprises:

- Resurfacing the carriageway of Cadishead Way in Stone Mastic Asphalt from Boysnope Wharf to Ferry Road, a length of approx. 1200m.

- The existing kerbs and footway will be retained as existing.

- FINANCIAL IMPLICATIONS AND RECOMMENDATIONS

3.1	The cost summary of the scheme is as follows:

Works		225,713.38

Fees		  17,211.62

242,925.00

3.2	A fuller breakdown of the cost of the scheme is shown on the Tender Approval Pro Forma which is attached to this report.

3.3	The scheme will be funded from the Block 3 Transport Capital Programme 2005/06.

- CONCLUSION

4.1	Resurfacing of Cadishead Way Stage 1 has been identified as necessary in the 2005/06 Block 3 Transport Capital Programme and this scheme will improve the condition of the Primary Route Network within Salford.

Bill Taylor

# Managing Director, Urban Vision Partnership Ltd