| PART 1 (OPEN TO THE PUBLIC) | ITEM NO. |
| --- | --- |

REPORT OF THE STRATEGIC DIRECTOR OF HOUSING AND PLANNING

TO THE LEAD MEMBER FOR PLANNING

ON THE 24th JANUARY 2005

TITLE : 	NEW LANE ECCLES   -   ACCIDENT REDUCTION SCHEME

RECOMMENDATIONS : That approval is given to place an order with City Highways for the construction of the New Lane accident reduction scheme for the sum of £73,561.14

EXECUTIVE SUMMARY :  The purpose of the report is to seek approval to accept the quotation from City Highways for the construction of the New Lane accident reduction scheme

BACKGROUND DOCUMENTS :

Approval of 2004/05 Local Transport Capital Programme – Report to the Lead Member Of Development Services, 16th June 2004

Report to the Lead Member Of Development Services, 27th September 2004

ASSESSMENT OF RISK: LOW

THE SOURCE OF FUNDING IS; Transport Capital Programme (Block 3)

LEGAL ADVICE OBTAINED; Not requested

FINANCIAL ADVICE OBTAINED; D McAllister

CONTACT OFFICER : D A Dean x3866

WARD(S) TO WHICH REPORT RELATE(S); Eccles

KEY COUNCIL POLICIES; Safer Salford / Stronger Communities

  - BACKGROUND;

  - New Lane is a local distributor, approximately 850m long, which runs between Liverpool Road and Worsley Road. There are two schools (Beech Street Primary and St Patrick’s High School), a nursing home and a number of small businesses along New Lane.

  - Correspondence was received from Beech Street Primary School expressing concerns about speeding vehicles and requesting traffic calming measures on New Lane.

  - An analysis of local road traffic accidents revealed that there were 7 reported injury accidents along New lane in the three year period up to the end of December 2003.

  - Extensive consultation was undertaken and a series of traffic calming measures were identified. Those measures were reported to and approved by Lead Member on 27th September 2004.

  - The Traffic Regulation Order required in support of the scheme has been advertised and was sealed by the City Council on the 21st January 2005.

  - The detailed design has now been completed and a quotation the works has been received from City Highways. The details of the design remain as originally proposed and are outlined below.

- DETAILS;

- The proposals for the scheme comprise;

- The construction of 3 No. speed tables at the junctions of New Lane and Campbell Road, Lavinia Street and Beech Street

- The construction of 1 No. speed table on New Lane north of the junction with Moor Lane

- The construction of 4 No. sets of speed cushions along new Lane

- Installation of appropriate traffic signs and lines

- It is anticipated that the work will commence in March 2005 and take approximately 10 weeks to complete.

- The construction of the scheme will require the temporary closure of New Lane. Local traffic diversions will be established.

- It is proposed that affected residents and businesses are advised of the traffic management proposals in advance of commencement of the works

- FINANCIAL IMPLICATIONS

- A quotation for the proposed works has been received from City Highways for £73,561.14.

- The overall cost of the scheme is summarised as follows

Works  	£73,561.14

Fees  		£17,779.68

Total  		£91,340.82

- The cost of the works will be met from the 2004/05 Block 3 Local Transport Capital Expenditure Settlement.

- RECOMMENDATIONS

- That approval is given to place an order with City Highways for the construction of the New Lane accident reduction scheme for the sum of £73,561.14

# Malcolm Sykes

## Strategic Director of Housing and Planning