REPORT OF THE STRATEGIC DIRECTOR OF HOUSING AND PLANNING

TO THE LEAD MEMBER FOR PLANNING

ON 24 APRIL 2006

TITLE:   	BLOCK 3 TRANSPORT CAPITAL PROGRAMME 2006/07

RECOMMENDATIONS:    It is recommended that the proposed programme of Transport Capital Expenditure for 2006/07, be approved in order to enable further design work and public consultation to take place, as necessary.

EXECUTIVE SUMMARY:      This report presents the proposed Block 3 Transport Capital Programme for 2006/07.

BACKGROUND DOCUMENTS:  Report to Lead Member for Planning 19 December 2005, “Local Transport Capital Expenditure Settlement 2006/07”.  Draft Block 3 Transport Capital Programme 2006/07, Listed by Community Committee. (Attached).

ASSESSMENT OF RISK:  Failure to spend Transport Capital Allocations on initiatives in line with Government guidelines will impact on future settlement levels, both for the City Council and for AGMA as a whole.

SOURCE OF FUNDING:  :    Transport Capital Allocations for 2006/07,  i.e.  Single Pot Supported Capital Expenditure, SCE(R) and Transport Supplementary Grant (TSG)

LEGAL IMPLICATIONS:   No comments.  (Ian Sheard)

FINANCIAL IMPLICATIONS:   No comments.  (Steve Bayley)

## COMMUNICATION IMPLICATIONS: N/A

CLIENT IMPLICATIONS:  As per report.  (Darren Findley)

PROPERTY:   N / A

HUMAN RESOURCES:  N / A

CONTACT OFFICER:    Darren Findley       Ext 3849  	darren.findley@salford.gov.uk

WARD(S) TO WHICH REPORT RELATE(S): KEY COUNCIL POLICIES:    All

Introduction:

1.	This report presents the proposed Block 3 Transport Capital Programme 2006/07 for approval.  This year, and for the first time, the programme   provides for a significant devolved budget to each of the eight Community Committees. This will enable local communities to identify and determine their own local priorities for transport improvements, within the context of the LTP targets which have to be met. Because of the need to make very rapid progress on designing and delivering schemes this year and to spend to programme (any money not spent in 2006/07 cannot be carried forward into 2007/08), it is likely that unless Community Committees or their Political Executives can identify their priorities by the end of July at the very latest that the focus this year will be on developing schemes for 2007/08. However, we would want to encourage Communities to determine priorities for 2006/07 if they are able to work within the tight timetable.   .

LTP Settlement for 2006/07:

2.	The 2006/07 Local Transport Capital Expenditure Settlement was announced by Government on 14 December 2005.  In that settlement, Salford City Council received capital allocations amounting to £3.979 million.  Salford’s settlement is summarised in the table below.

| Category | 2006/07 Allocation (£000s) | Funding Type | Comments |
| --- | --- | --- | --- |
| Major Schemes: Cadishead Way Stage 2 MSIRR | 0 0 | TSG TSG | No bids were made in respect of our Major Transport Schemes. |
| Maintenance: Bridges & Structures } Structural Maintenance } | 1719 | SCE(R) | £1.719m is indicated as being allocated for Capital Maintenance, as part of the general minor works allocation. |
| Integrated Minor Works: Local Safety Schemes } Public Transport Schemes} Cycling Facilities } Strategic Transportation } Other Minor Works } | 2260 | SCE(R) |  |
| TOTAL | 3979 | All SCE (R) |

Major Schemes:

3.	The City Council did not make any bid for further resources towards its major transport schemes during 2006/07, since at the time of making the bid (back in July 2005) it was anticipated that resources allocated to-date would be sufficient to cover all outstanding costs. Unspent Transport Supplementary Grant (TSG), received in previous years’ settlements, can be carried forward to cover future years’ costs.

4.	With regard to the Manchester / Salford Inner Relief Route (MSIRR), the City Council has, to-date, incurred expenditure in excess of allocated resources by approximately £0.500 million.  Although there remain disputed outstanding claims amounting to approximately £0.870 million, these may or may not result in any additional cost to the City Council.

5.	In terms of Cadishead Way Stage 2, however, expenditure is anticipated to total less than the allocated resources by approximately £0.773 million, although the precise amount is not likely to be known until 2007/08, i.e. once all outstanding costs have been resolved.  The City Council will need to discuss the situation regarding these two schemes with GONW.  It is expected that the anticipated savings on Cadishead Way will be available to cover the overspend on the MSIRR.

Minor Works:

6.	Minor works capital resource allocations total £3.979 million in 2006/07, made up as £1.719 million allocated as capital maintenance and £2.260 million allocated for integrated minor works in line with the objectives and targets of the LTP.  These resources have been allocated as Supported Capital Expenditure, SCE(R), and form part of the City Council’s Single Capital Pot (SCP).  As such, they are not ring-fenced to their allocated categories of transport scheme, although it is expected that, over time, SCP expenditure will be broadly in line with that for which it has been allocated.

Transport Capital Programme  -  Details:

7.	The proposed Block 3 Transport Capital Programme for 2006/07, listed by Community Committee area, is attached to this report.  The programme is also summarised, by scheme type, in the table overleaf.  The estimated total budget requirement is for £6.470 million.   The precise figure will be known in due course, once the end-of-year accounting procedures are complete and details of individual scheme carry-over costs are known.

8.	Within the proposed minor works programme, points of particular note include:

- An element of devolved budget, to enable Community Committees to determine their own local transport priorities, as appropriate;

- a continued commitment towards reducing road casualties, with £0.633 million allocated to local safety schemes;

- £0.370 million to provide improved cycling facilities;

- £1.040 million for continued principal road structural maintenance;

- a programme of works to protect against vehicles parking on the footways of Network Rail bridges, which are not strong enough to carry such loads; &

- Further development of our Sustrans routes.

| Summary of Proposed 2006/07 Transport Capital Programme | Budget (£000s) | Comments |
| --- | --- | --- |
| Manchester/Salford Inner Relief Route (MSIRR) | 0 | Disputed claims of up to £0.870m remain unresolved, as per para. 3. |
| Cadishead Way Stage 2 | 2491 | £4.585m funding remains available from previous years’ allocations. Further costs of £1.321m are also anticipated for 2007/08. |
| Local Safety Schemes | 633 |  |
| Public Transport Schemes | 81 |  |
| Cycling Schemes | 370 |  |
| Other Minor Works | 175 |  |
| Community Committees Devolved Budget | 800 | Up to £100,000 per Community Committee, towards suitable transport initiatives in line with LTP objectives & targets. |
| Bridge Assessment and Strengthening | 880 |  |
| Highway Structural Maintenance | 1040 |  |
| Total | 6470 | Total minor works programme is £3.979m, as per the settlement. |

9.	One of the most significant aspects of this year’s programme is the new element of devolved budget, to be made available for Community Committees to determine their own local priorities for transport investment.  Should Community Committees wish to put forward schemes against these resources, however, they will need to ensure that their proposals accord with the Government’s own priorities for transport.  In particular, they should ensure that schemes also accord with the principles of the 2nd Greater Manchester Local Transport Plan (GMLTP2), and contribute towards achieving its associated transport objectives and targets.  To this end, it is proposed that a further report be prepared and submitted to the Community Committees, to bring these new arrangements to their attention, and to explain to them the principles behind the transport objectives and targets of the GMLTP.  The report will also aim to explain the differences between revenue and capital items of expenditure.

10.	In addition, it is proposed to progress design work on a reserve list of schemes, totalling a further £1.520 million.   Should any of this year’s programmed schemes become delayed, or should additional resources become available, then some of these schemes would then be brought forward, in order to ensure a full spend.  If they wished to do so, Community Committees could also opt to utilise their devolved budget to bring one or more of these reserve schemes forward within the capital programme.

Conclusions:

11.	It is recommended that the Lead Member approves the proposed programme of 	Transport Capital Expenditure for 2006/07, in order to enable further design work and 	public consultation to take place, as necessary.

12.	With regard to cycling schemes, local safety schemes and any other minor schemes requiring Traffic Regulation Orders, further consultations will take place with relevant parties as appropriate.  Following such consultations, individual schemes will be reported again for final approval.

Malcolm Sykes

Strategic Director of Housing and Planning

# Text boxes

Part 1