Part 1

JOINT REPORT OF THE MANAGING DIRECTOR OF URBAN VISION AND

THE STRATEGIC DIRECTOR OF HOUSING AND PLANNING

TO THE LEAD MEMBER FOR PLANNING

ON 20th MARCH 2006

TITLE: CADISHEAD WAY STAGE 2 – LANDSCAPING WORKS

RECOMMENDATIONS:

That the target cost and guaranteed maximum price be approved.

EXECUTIVE SUMMARY:

A target cost and guaranteed maximum price has now been agreed for the works to Cadishead Way Stage 2 – Landscaping Works. The work will be undertaken by Horticon Limited, one of the Council’s two partner contractors working under the principles of Re-thinking Construction for this category of work.  It is proposed that a target cost and guaranteed maximum price be approved to enable the scheme to proceed. Approval of the target costs and guaranteed maximum price will enable a start on site of the planting works before the end of the current planting season.

BACKGROUND DOCUMENTS: None

ASSESSMENT OF RISK: Low

SOURCE OF FUNDING: Block 3 Transport Capital Programme

LEGAL IMPLICATIONS: None

FINANCIAL IMPLICATIONS: None – The target cost and guaranteed maximum price for the scheme can be accommodated within the budget allocation of £500,000.00

## COMMUNICATION IMPLICATIONS:  Not applicable

CLIENT IMPLICATIONS:  None

CONTACT OFFICER: Cathy Mitchell, The Landscape Design Group, Urban Vision

Tel. 0161 779 6047

WARD TO WHICH REPORT RELATE(S): Irlam and Cadishead

KEY COUNCIL POLICIES:

Salford Community Plan: The project will contribute towards the themes of ‘A City

that’s good to live in’.

Salford City Council Pledges: This project complies with Salford City Council Pledges 6 and 7

Procurement Strategy.

DETAILS:

- BACKGROUND:

  - The final stage of the Cadishead Way Bypass was completed in September 2005.

  - The design principles have been reported to the Irlam and Cadishead Area Committee.

- PROPOSALS:

  - The landscaping scheme for this section has been designed to take account of sustainability and naturalistic planting to reflect the area’s former status as a local Site of Biological Interest.  The eastern section compliments neighbouring formal landscaping works and also compliments the railway engine that has been relocated from Princess Park.

- Financial Implications:

  - A target cost of  £373,763.06 has been agreed for this project (excluding fees).

  - Based on this figure, the expenditure for the project (including Urban Vision’s fees) will be phased as follows:

|  | 2005/2006 | 2006/2007 | 2007/2008 | 2008/2009 |
| --- | --- | --- | --- | --- |
| Contract | £ Nil | £337,580 | £36,183 | £ 373,763 |
| Fees | £ 25,000 | £ 22,553 | £ 2,600 | £ 50,153 |
| Totals | £ 25,000 | £360,133 | £ 38,783 | £ 423,916 |

  - Based on the target price, the guaranteed maximum price (works only) will be £392,451.00.  If the actual cost exceeds the target cost, the contractor and the funding bodies will share that additional cost up to the guaranteed maximum price. The maximum price that the funding bodies would have to fund would therefore be £383,107.00 plus the design fees of £50,153.00. giving a total of  £433,260.00.  This amount is within the allocation for this scheme.

- Conclusion:

  - Approval of the target cost and guaranteed maximum price will enable a start on site before the end of the current planting season.

Bill Taylor

Managing Director, Urban Vision Partnership Ltd

MALCOLM SYKES

Strategic Director of Housing and Planning