Part 1

# Please delete as appropriate

______________________________________________________________

REPORT OF THE MANAGING DIRECTOR OF URBAN VISION

______________________________________________________________

TO THE LEAD MEMBER FOR PLANNING

ON 27th MARCH 2006

______________________________________________________________

TITLE: Eccles Old Road Subway Refurbishment, Pendleton

______________________________________________________________

RECOMMENDATIONS:  That the Strategic Director approve the works as detailed herein.

______________________________________________________________

EXECUTIVE SUMMARY:  The scheme detailed within this report has previously been approved under the scheme of delegation.  As the works are under £100,000 approval for the costs is now delegated to the Strategic Director.  The purpose of this report is to inform the Director of those costs and to seek that approval.

______________________________________________________________

BACKGROUND DOCUMENTS: Report to the Lead Member for Planning on 4th April 2005

______________________________________________________________

ASSESSMENT OF RISK:  Low (see client implications)

______________________________________________________________

SOURCE OF FUNDING: Block 3 Transport Capital Programme

______________________________________________________________

LEGAL IMPLICATIONS: N/A

______________________________________________________________

FINANCIAL IMPLICATIONS: Nigel Dickens

## COMMUNICATION IMPLICATIONS: N/A

CLIENT IMPLICATIONS:  Failure to maintain the highway in a safe manner will increase the accident record and could lead to claims against the Authority.  Similarly, failure to improve the network could lead to claims against the Authority in terms of increased accidents.

PROPERTY: N/A

______________________________________________________________

HUMAN RESOURCES: N/A

______________________________________________________________

CONTACT OFFICER: Stuart Molyneux – 0161 779 4903

______________________________________________________________

WARD(S) TO WHICH REPORT RELATE(S): Weaste, Seedley and Langworthy, Irwell Riverside

______________________________________________________________

KEY COUNCIL POLICIES:  Enhancing Life in Salford.

______________________________________________________________

DETAILS:

Previous Lead Member report dated 4th April 2005 gained approval for the following scheme:

Eccles Old Road Subway Drainage

The work involves the general refurbishment of Eccles Old Road Subway. Parapets to the north ramp will be removed and replaced with new parapets and a protective paint system applied. The parapets to the south are to be repainted to the same colour scheme as the north parapets. The ramps to the north and south are to be resurfaced and levels amended to improve the drainage of the access ramps. Cycle barriers, ceiling to the underpass, and the handrails will also be painted. Damaged tiled areas within the subway are to be removed and replaced to match existing. Concrete repairs are required to the steps on the south ramp. All drains and gullies will be jet washed and de-scaled. This essential engineering work will also improve the general appearance of the subway and ramps.

In accordance with Standing Orders Urban Vision has now submitted a quotation for those works as follows:

Works - £55,316.61

#### Fees   - £10,676.11

Total     £65,992.72

It is therefore recommended that this quotation be accepted.

Bill Taylor

### Managing Director Urban Vision