SALFORD CITY COUNCIL/CAPITA/MORRISON

STRATEGIC PARTNERSHIP

BUSINESS CASE

HIGHWAYS PAYBACK MODEL

DRAFT

November 15th 2005

CONTENTS

| Section |  | Page |
| --- | --- | --- |
| 1 | Purpose of Business Case | 3 |
| 2 | Baseline Position | 4 |
|  | Third Party Claims | 4 |
|  | Network Maintenance | 8 |
|  | Inspections | 8 |
| 3 | The Way Forward | 9 |
|  | Asset Management | 9 |
|  | Draft Costings For Works | 11 |
|  | Safety Inspection Procedure | 13 |
|  | Claims Handling Procedure | 13 |
|  | Highway Repair System | 15 |
| 4 | Financial – Based on 12 Year Projection | 18 |
| Appendix 1 | Highway Investment Programme | 20 |
| Appendix 2 | Payback Model | Sep Excell Sheet |

- Purpose of Business Case

- One of the purposes of the highways pilot was to try a number of different treatments so that costs per unit length could be estimated.  This information could then be used to estimate the cost of similar treatments for the network as a whole.

- The purpose of this document is to present those estimates in such a way so as to demonstrate the long term advantages of utilising that level of investment across the City as a whole.  This document will therefore:

- Identify the baseline position

- Identify an aspirational position

- Establish a method employed to achieve improvement

- Demonstrate the projected investment costs

- Show the projected savings

  - Baseline Position

Third Party Claims

  - Each year the City Council sets aside a certain level of funding to cover the costs of third party claims against the authority.  Over the last six years the recharge to the Development Services and Housing budgets has been as follows:

|  | Dev. Services | Housing |
| --- | --- | --- |
| 2000/2001 | £1,008,009 | £913,315 |
| 2001/2002 | £1,247,012 | £980,981 |
| 2002/2003 | £1,684,218 | £1,061,147 |
| 2003/2004 | £2,359,054 | £1,389,060 |
| 2004/2005 | £3,219,524 | £1,485,274 |
| 2005/2006 | £3,198,326 | £1,500,509 |

  - Although these sums do not specifically relate to tripping claims, the record suggests that it is not unreasonable to assume the following:

|  | Dev. Services (98%) | Housing (78%) | Total |
| --- | --- | --- | --- |
| 2000/2001 | £987,849 | £712,386 | £1,700,235 |
| 2001/2002 | £1,222,072 | £765,165 | £1,987,237 |
| 2002/2003 | £1,650,534 | £827,695 | £2,478,229 |
| 2003/2004 | £2,311,873 | £1,083,467 | £3,395,340 |
| 2004/2005 | £3,155,134 | £1,158,514 | £4,313,648 |
| 2005/2006 | £3,134,359 | £1,170,397 | £4,304,756 |
| Total | £12,461,821 | £5,717,624 | £18,179,445 |

  - This table shows that the existing budgetary provision for tripping claims has increased year on year (with the exception of the last year which has fallen slightly due to cheaper processing costs).

  - Given the rate of increase that has occurred over the last few years the graph below suggests that were this to continue to 2019 a provision of almost £14,000,000 would be required.

  - The number of claims against the Council peaked in 2002/03 with some 800+ claims and over the period 1998 – 2005 the estimated liability to the Council has been as follows:

  - An analysis of the information available 702 of the claims for the poorest performing year, 2002/03, shows that 532 were recorded against defects on the footway whilst the remaining 170 were against defects on the carriageway.

  - Further analysis shows that the majority of claims occurred in the built up areas on the unclassified road network but with significant numbers occurring on Principal and Non-Principal Classified roads – see below.

  - The majority of footway claims are as a result of tripping with raised flags (35%) with potholes & general trips accounting for a further 28%.

  - By examining the claims on a ward by ward basis it can be seen that even though Eccles and Broughton are slightly higher that average, and how a high level of footway Cadishead and Claremont slightly lower, there is a reasonable spread of claims across all wards.

  - With the exception of Little Hulton, where there is a slightly higher level of accidents, a similar picture also exists for carriageway claims.  This suggests that in order to effectively reduce claims similar levels of investment would be required across the whole of the network.

Network Maintenance

  - The estimated length of the network is approximately 840 kilometers and although some planned maintenance has taken place, the existing levels of resource, both in terms of staff and investment, have not allowed any detailed planning to take place.

  - One positive step forward introduced by the Council has been to replace flagged footways with bituminous surfacing which should help to eradicate the high number of trips being created by uneven flags.

Inspections

- Historically, the inspection regime within Salford has been as follows:

|  | Inspection Interval |
| --- | --- |
| All classified roads | 3 months |
| Unclassified roads | 6 months |
| Shopping Area | monthly |
| Areas of High pedestrian usage | monthly |

- The Way Forward

Asset Management

- The aim of Urban Vision is to increase the value of Salford City Council’s Highway Infrastructure by a targeted increase in the level of investment financed by a reduction in the cost of Third Party Tripping Claims against the Council.

- In order to maximise the value of the asset, whilst also reducing tripping claims and increasing the best value performance indicators, Urban Vision will introduce an asset management approach to future maintenance.  This is a strategic approach that identifies the optimal allocation of resources for the management, operation, preservation and enhancement of the highway infrastructure to meet the needs of current and future customers. Such an approach is now considered essential when making investment decisions affecting the highways asset.

- This will require a longer term view of planning and programming, the introduction of life-cycle modelling to identify the best whole life option for the asset, greater use of asset performance information to enable more informed decisions to be made, the allocation of resources based on assessed needs, and explicit consideration of customer expectations and documentation of levels of service.  In turn, it will ensure the optimum targeting of resources for the management, operation, preservation and enhancement of the highway infrastructure.

- It is anticipated that this approach will reduce life cycle maintenance costs by allowing the consequences of funding decisions to be predicted.  In addition, the Asset Management Plan will:-

- Identify the assets and establish their condition

- Provide the basis for decision making which must be auditable and transparent.

- Be transparent, simple and informed.

- Influence all aspects of routine maintenance services.

- Meet the requirements of Government.

- Deliver a costed forward programme of works.

- Cover all highway maintenance processes.

- It will also bring together and update all the asset information currently held by Salford.  It should be noted, however, that in many instances the existing databases have not been systematically maintained and hence an essential part of the asset management process will be to not only ensure that they are updated but also to identify the systems / protocols required to continue to maintain them.

- Significant surveys have already been undertaken on the principal roads and course visual inspections (CVI’s) have been carried out on the remainder of the classified network.  However, the majority of the unclassified road network has not been subjected to CVI’s and for maximum asset detail these will need to be carried out.  Some information is available on these roads as during routine highway inspections, the inspectors have, as a matter of course, awarded the unclassified roads an overall condition assessment ranging from 1 (good) to 4 (poor).

- Outline Programme

| Collect asset information (stage 1) | June – Sept ‘05 |
| --- | --- |
| Complete Pilot | May ‘05 |
| First draft Asset Management Plan | Oct ‘05 |
| Begin preliminary Highway Investment works | Oct ‘05 |
| Establish first complete estimate of funding required | Dec ‘05 |
| Complete Asset Management Plan | Jan ‘06 |

Given the intensiveness of this type of approach it is anticipated that in the first instance support will be utilised from Capita Symonds partner staff whilst Urban Vision staff are being trained.  Anticipated costs are as follows:

| Preparing strategy, reviewing Highway Maintenance Manual, developing AMP. | £25,925 |
| --- | --- |
| Establish & maintain a common highway network. | £10,625 |
| Gather asset inventory data. | £34,750 |
| Gather condition assessment data. | £12,750 |
| Convert/reformat existing asset data. | £9,150 |
| Check data, review systems, scope improvements, system development. | £17,600 |
| Asset Management System/PMS/database management. | £6,475 |
| Pavement Engineering advice, research pavement materials deterioration. | £10,975 |
| Specific street lighting asset advice. | £2,925 |
| Whole life planning and budgeting. | £20,800 |
| Risk assessment, programming of works, implementation. | £9,350 |
| Meetings. | £3,000 |
| Total | £164,325 |

- Given the length of time required to gather the detailed asset information it is suggested that initially, the results of this analysis of the CVI and DVI data, cross referenced with the tripping claims data should be used to target the initial increased capital investment in the highway infrastructure and the highway condition assessment figures are used to estimate the costings.

Draft Costings For Works

- It is noted above that, as part of their routine inspections, the highway inspectors already award a condition score to the highway and the records show that these are as follows:

| 1 | 4863 |
| --- | --- |
| 2 | 26998 |
| 3 | 1194 |
| 4 | 160 |
| Not known | 6116 |

- Although, it can be seen from the above that the condition of over 6000 roads is “unknown” it is not unreasonable to assume that this sample accords with the proportions of the overall family hence the condition scores for all roads becomes:

| 1 | 5758 |
| --- | --- |
| 2 | 31969 |
| 3 | 1414 |
| 4 | 189 |
| Not known | 0 |

- Assuming that the condition of the category 3 and 4 roads warrants complete reconstruction, it can be seen that approximately 4.07% of the footway needs to be renewed.  Hence, the length of footway requiring renewal equates to

840,000 x 4.07 x 2 = 68376 metres

- From the pilot, the approximate cost of renewing a square metre of footway was found to be £70 and hence by assuming an average footway width of 2.5 metres, the cost of footway renewals required can be calculated at approximately £12 million.  Similarly, utilising the same methodology, the estimated costs of carriageway reconstruction would be approximately £6.5 million (assumes £25/m2 and 7.5m average width).  It is anticipated that these figures will be refined as further asset information becomes available.  It should also be noted that, according to the BVPI 2004/5 outurn figures, repairs are required to approximately 183 kilometres of non-principal and unclassified carriageways.  (The BVPI does not include the housing roads).

- However, as well as improving the highway network, it will also be necessary to protect the Authority by employing processes and procedures which form a robust line of defence against claims, an approach that has been adopted by a neighbouring highway authority with the following results:

- The graph above shows that the number of third party claims were increasing at a similar rate up until 2000/01 when Blackburn introduced more rigorous procedures.  At this point Salfords claim liability was less than twice that of its neighbour but by 2002/2003 this had risen to nearly seven times as much.  Assuming that this experience can hold good, with the introduction of similar procedures Salford should expect to reduce the level of its claims back to the position in the two years following 1998, i.e. in the region of £2.5m per annum, a saving of approximately £1.8M on the current budget provision.

- Further evidence of the validity of this approach can be demonstrated in the average settlement value of claim for each Authority as shown in the table below:

| Claim Year | Salford | Blackburn | Difference |
| --- | --- | --- | --- |
| 1999/2000 | 3,419 | 2,670 | 749 |
| 2000/2001 | 3,231 | 2,609 | 622 |
| 2001/2002 | 3,464 | 1,726 | 1,738 |
| 2002/2003 | 3,861 | 1,593 | 2,268 |
| 2003/2004 | 4,598 | 1,889 | 2,709 |
| 2004/2005 | 5,480 | 2,917 | 2,563 |

- In order to achieve this three elements need to be in place to provide the necessary defence.  These are:

- A robust safety inspection procedure,

- An efficient claims handling procedure, and,

- A reliable highway repair system.

Safety Inspection Procedure

- At its simplest, the process of safety inspections can be modelled as follows:

With varying levels of response time relating to the level of risk associated with the defect.

- Given that they accord with the minimum criteria laid out in the Highway Maintenance Code of Good Practice, the frequency of inspections currently in place for the network should be sufficient to provide a Section 58 defence.  However, the inspections that are carried out are not solely safety inspections but multi-functional inspections with the inspectors expected to not only consider most aspects of highway maintenance but also to follow them up with enforcement action.

- Whilst this approach is commendable there is a danger that, especially when giving evidence in court, an inspector’s reliability in identifying defects could be brought into question.  Urban Vision has therefore made the decision to carry out safety inspections only and will seek to reintroduce cyclic maintenance inspections on a more controlled basis, in the near future, as part of the asset management process.

Claims Handling Procedure

- There has already been a review undertaken on the claims handling process and this has identified some weaknesses in the systems in place.  Essentially the process needs to reflect the following model:

- Discussions have recently taken place between Urban Vision and members of Salford City Council’s insurance team and these have revealed that in a number of instances, the 3 month “Woolf” deadline is not being met.  This is due to a variety of reasons not least because there can be several points of contact between the claimant / solicitor / loss adjustors and the Council for any one claim.  This means that effective control of the “clock” is often lost.  In order to ensure that effective control is exercised in the future it is recommended that there should be one point of contact between the Council and the outside world and that this contact should be responsible for monitoring progress against the deadline.  It is further recommended that this point of contact should sit within the insurance team.

- It has also been noted that the claims management process for Highway Roads and Housing Roads can differ.  Following the Strategic Review, Urban Vision took over the responsibility for the former Housing Roads and they are now included in the safety inspection regime identified above.  It is therefore recommended that Urban Vision should also become responsible for the claims management on these roads in order to ensure that the process is streamlined.  Obviously, given the resource implication of this greater responsibility some budgetary amendments may have to be made between New Prospect Housing Limited (NPHL) and Urban Vision.

- Figures provided by the insurance team show that over the latest 4 month period pre action disclosure costs ie those costs associated with failing to meet the Woolf deadlines have run to approximately £50K suggesting that the simple streamlining suggested above has the potential to save the authority somewhere in the region of £150k alone.

- In addition to the above, Urban Vision have also determined to appoint two temporary members of staff in order to review the open cases transferred from NPHL.  These appointments are being funded from the £350,000 that has been transferred into Urban Vision by the Council to help reduce tripping claims.

Highway Repair System

- The current response times for footway repairs are as follows:

Response Periods:

Danger Report 2hours

To be issued only for Life/Limb dangers such as Missing Gully Covers/Manhole Covers/Poss Highway Collapse.

24 hour

25mm + when undertaking Request for Service Inspections / Councillor enquiry only NOT ROUTINE INSPECTIONS

Three Month

ALL other defects are issued as a three month response period

- However, in order to maximise the probability of a successful defence Urban Vision will introduce the following:

Definitions

| Type of defect | Definition | Action |
| --- | --- | --- |
| Dangerous Defect | A defect that is likely to cause a threat to life and limb. | An immediate instruction given to repair/make safe within 2 hrs. |
| Safety Defect | Trips >=25mm | Works instruction given by the end of next working day after defect recorded. Remedial work carried out in accordance with response times below. |

Response Times (MAXIMUM permitted)

| Type of defect | Route/Zone | Response Time |
| --- | --- | --- |
| Dangerous Defect | ALL Network | Repair/make safe within 2 hrs. |
| Safety Defect | ALL Network | Repair carried out within 28 days |

- In order to maximise the probability of providing a robust defence it will also be necessary to ensure that the response times and intervention levels are both approved by the Highway Authority and met by the response gangs.  To date, although there are a number of recognised response times and intervention levels these have not been formally approved.  It is therefore recommended that these should be reported to, and formally approved by, the Lead Member for Planning at the earliest opportunity.

- The current revenue maintenance allocation for reactive and responsive maintenance is:

- £750k for Patching and minor repairs to the carriageway (<£3k), and,

- £950k for Minor repairs to footways and cycle tracks (<£3k).

and given the fact that in order to introduce the Section 58 defence a significant backlog of work needs to be carried out it is anticipated that an additional £2M will be needed to supplement this.  However, it is anticipated that once the initial round of surveys (and corresponding defect repairs) has been carried out, that this initial surge will tail off.

- It is therefore recommended that, for the first year only, £2M be drawn down from the highways investment monies in order to guarantee the on-going integrity of the responsive maintenance service.  It is further recommended that, after the initial twelve month period, these figures be revisited in order to recalculate the amount of supplementary draw down required, if any.  (For the purpose of Asset Management assume £0.5M per annum over the life of the contract.)

- It should be noted that there are many reasons why significant improvements to the highway are necessary:

- To reduce tripping claims.

- To improve Salford’s position in the BVPI tables.

- To improve the quality of life for the residents within Salford.

- To stop the network asset decline.

However, given the diversity of the above an effective payback mechanism may not always be evident.  Factors that need to be taken account of are therefore:

- Reduction in tripping claims – provides an obvious payback mechanism funded through a reduction in tripping claim payouts.

- Position in the BVPI’s – provides a hidden payback mechanism as these values feed into the Environment block of the CPA ratings.  Excellent Authorities are allowed greater freedoms and flexibilities in their budgetary provisions.

- Quality of Life – provides a hidden payback in as much as a perceived higher quality of life will help retain existing and attract new residents and hence effects the overall income of the Council.

- Network asset decline – by arresting the current decline in value of the asset can decrease the potential liabilities building up.  According to the Government white paper “Transport 2010” Salford City Council is expected “to develop and implement strategies to eliminate the backlog by 2010”.

- Financial – Based on 12 Year Projection

|  |  | Para |
| --- | --- | --- |
| Footway Reconstruction | £12M | 3.12 |
| Carriageway Reconstruction | £6.5M | 3.12 |
| Sub Total | £18.5M |  |

| Initial Reactive and Responsive | £2* | 3.28 |
| --- | --- | --- |
| Asset Management | £5.65M (11 x £0.5M + 0.165)* | 3.7 3.29 |
| Sub Total | £7.65M |  |

| Total | £26.15M |  |
| --- | --- | --- |
| Contingencies (say 10% to cover for underestimates in the current highway condition) | £2.65M |  |
| Capital Investment | £28.8M |  |
| Investment / Service Cost | £23.73M |  |
| Savings from claims | £19.65M |  |
| Net Cost | £4.08 |  |

- In paragraph 3.30 the limitations of identifying an appropriate level of payback are described and the value added by adopting a step change in the condition of the asset followed by adequate maintenance to sustain the condition is as follows:

| Existing regime | Continued decline of the highway asset. | No added benefits as described in para 3.30. | Potential increase in the number of tripping claims. |
| --- | --- | --- | --- |
| Increased maintenance only. | Highway held at current condition with no significant improvement. | Reduction in potential routine maintenance required to sustain condition of asset as currently identified some of the benefits described at para 3.30. | Significant savings on the value of claims paid out. |
| Full investment model. | Significant improvement in the condition of the highway asset. | Improvement over a continually decreasing current asset condition plus benefits as described in 3.30. | Significant savings on the value of claims paid out. |

- From the above it can be seen that estimates suggest that the capital investment required to significantly improve the asset is estimated at around £29M.  However, Appendix 2 suggests that the savings on tripping claims accrued might only allow a payback of £22M.  It is therefore suggested that initially the client should agree to the release of £22M and that Urban Vision should seek to fund the gap via:

- full utilisation of the proposed asset management plan, and,

- ensuring that all works are carried out in the full knowledge of Salford’s capital programme, thus ensuring that wherever possible betterment (and best value) can be obtained.

- It is also suggested that any works within the areas of Council Housing Stock should be considered in the light of the current stock options appraisal.  Finally, it is also suggested that an annual review of tripping accident savings should take place which would allow the potential for increased payback (and therefore funding) or slippage to be considered.

Appendix 1

Draft Highway Investment Programme (Footway Works)

| Year 1 - 2005 / 6 |  | Approx Value |
| --- | --- | --- |
| Initial Programme of works | 18 Schemes | £1,183,000.00 |
| Peel Green Road | Barton | £309,494.29 |
| Norman Road | Broughton | £62,781.30 |
| Hampton Road | Cadishead | £35,979.00 |
| Lancaster Road | Cadishead | £89,440.00 |
| Rivington Grove | Cadishead | £33,924.61 |
| Egmont Street | Claremont | £31,472.00 |
| Dettingon Street | Claremont | £27,937.00 |
| Minden Street | Claremont | £30,471.00 |
| Enville Road | Claremont | £72,737.00 |
| Parrin Lane | Eccles | £165,328.60 |
| Pine Gove | Eccles | £109,375.00 |
| Cavendish Road | Eccles | £195,174.00 |
| Old Hall Road | Kersal | £182,365.93 |
| Hurdlow Avenue | Kersal | £7,742.00 |
| Leicester Avenue | Kersal | £40,838.00 |
| New Hall Road | Kersal | £146,811.00 |
| Peel Park Crescnet | Little Hulton | £142,595.00 |
| Westway | Little Hulton | £127,269.92 |
| Ivy Grove | Little Hulton | £17,189.24 |
| Hodge Road | Walkden South | £69,643.00 |
| Claughton Avenue | Walkden South | £27,601.00 |
| Kestrel Avenue | Pendlebury | £51,730.00 |
|  | Approximate Total 2005 / 06 | £3,160,898.89 |

| Year 2 - 2006 / 7 |  |  |
| --- | --- | --- |
| Clarendon Crescent | Eccles |  |
| Chatsworth Road | Eccles |  |
| Victoria Crescent | Eccles |  |
| Hilton Lane | Walkden S |  |
| Hulton Avenue | Walkden S |  |
| Parsonage Drive | Walkden S |  |
| Queensway | Walkden S |  |
| South Grove | Walkden S |  |
| Walkdene Drive | Walkden S |  |
| West Avenue | Walkden S |  |
| Wilfred Road | Walkden S |  |
| Penry Avenue | Cadishead |  |
| Year 2 - 2006 / 7 contd |  |  |
| Waterpark Road | Kersal |  |
| Wensley Road | Kersal |  |
| Entwistle Street | Swinton N |  |
| Hamilton Street | Swinton N |  |
| Mossfield Road | Swinton N |  |
| Raymond Street | Swinton N |  |
| Stevenson Road | Swinton N |  |
| Warwick Street | Swinton N |  |
| Alexandra Grove | Walkden N |  |
| Albert Avenue | Walkden N |  |
| Algernon Road | Walkden N |  |
| Ashtonfield Drive | Walkden N |  |
| Coniston Avenue | Walkden N |  |
| Granville Street | Walkden N |  |
| Salop Street | Irwell Riverside |  |
| Alderson Street | Irwell Riverside |  |
| Orchard Street | Irwell Riverside |  |
| Osborne Road | Weaste & Seedley |  |
| Dodd Street | Weaste & Seedley |  |
| Mode Wheel Road | Weaste & Seedley |  |
| Falcon Close | Weaste & Seedley |  |
| Tootal Drive | Weaste & Seedley |  |
| Tootal Road | Weaste & Seedley |  |
| Moorside Road | Swinton N |  |
| Chorley Road | (Lwr Sutherland St-Moorside Rd) |  |
| Blackburn Place | Irwell Riverside |  |
| Wilbraham Road | Walkden N |  |
| South King Street | Winton |  |
| Schofield Road | Winton |  |
| Lincoln Street | Winton |  |
| Delamere Ave | Claremont |  |
|  | Approximate Total 2006 / 07 | £3,585,141.00 |

| Year 3 - 2007 / 8 |  |  |
| --- | --- | --- |
| Grosvenor Drive | Walkden N |  |
| Grosvenor Road | Walkden N |  |
| Kingsley Road | Walkden N |  |
| Lansdale Street | Walkden N |  |
| Laurel Drive | Walkden N |  |
| Malvern Grove | Walkden N |  |
| Queen Street | Walkden N |  |
| Southern Street | Walkden N |  |
| Vicarage Road | Walkden N |  |
| Year 3 - 2007 / 8 contd |  |  |
| Andover Street | Winton |  |
| Blandford Road | Winton |  |
| Bridgewater Street | Winton |  |
| Austen Road | Barton |  |
| Clifford Street | Barton |  |
| Unicorn Street | Barton |  |
| Grassfield Avenue | Barton |  |
| Fir Street | Cadishead |  |
| Pevensey Road | Claremont |  |
| Radcliffe Park Crescent | Claremont |  |
| Tellson Crescent | Claremont |  |
| Broom Avenue | Kersal |  |
| Limefield Road | Kersal |  |
| Merry Bower Road | Kersal |  |
| Vine Street | Kersal |  |
| Fairbrother Street | Ordsall |  |
| Merlin Drive | Pendlebury |  |
| Newark Road | Pendlebury |  |
| Harrowby Road | Swinton N |  |
| Morpeth Street | Swinton N |  |
| Sefton Drive | Swinton N |  |
| Louisa Street | Walkden N |  |
| Avon Close | Walkden S |  |
| Chilham Road | Walkden S |  |
| Parkside Avenue | Walkden S |  |
| Pinfold Road | Walkden S |  |
| Deacons Drive | Claremont |  |
| Langley Road | Irwell Riverside |  |
| Langley Road South | Pendlebury |  |
| Dudley Road | Swinton N |  |
| Glenreyne Drive | Swinton N |  |
| Hall Street | Swinton N |  |
|  | Approximate Total 2007 / 08 | £2,296,763.00 |

| Year 4 - 2008 / 9 |  |
| --- | --- |
| Holloway Drive | Swinton N |
| Moss Lane | Swinton N |
| Station Road | Swinton N |
| Westbrook Road | Swinton N |
| Worsley Street | Swinton N |
| Dagmar Street | Walkden N |
| Hillside Avenue | Walkden N |
| Meadowside Grove | Walkden N |
| Stoneyside Grove | Walkden N |
| Year 4 - 2008 / 9 contd |  |
| Broadway | Walkden N |
| Chestnut Avenue | Walkden S |
| Edgefold Crescent | Walkden S |
| Hawthorne Avemue | Walkden S |
| Laburnum Road | Walkden S |
| Poplar Road | Walkden S |
| Rutland Road | Walkden S |
| Whiteside Close | Weaste & Seedley |
| Tootal Grove | Weaste & Seedley |
| Hazelhurst Road | Worsley |
| Pine Grove | B& E |
| Chaddock Lane | B& E |
| Mosley Common Road | B& E |
| Broughton Road East | Irwell Riverside |
| Littleton Road | Kersal |
| Thorpe Street | Walkden N |
| Blantyre Street | Walkden S |
| Holyoake Road | Walkden S |
| Parkside Avenue | Barton |
| Station Road | Barton |
| Knoll Street | Broughton |
| Barclays Avenue | Eccles |
| East Lancashire Road | Claremont |
| Fairfield Street | Eccles |
| Godfrey Road | Eccles |
| Manor Road | Claremont |
| Overlinks Drive | Claremont |
| Radcliffe Park Road | Claremont |
| Torrens Street | Claremont |
| Algernon Street | Little Hulton |
| Green Lane | Pendlebury |
| Half Edge Lane | Pendlebury |
| Nelson Street | Swinton N |
| Old Wellington Street | Swinton N |
| Back Duncan Street | Swinton N |
| Back Howe Street | Swinton N |
| Chaseley Road | Claremont |
| Back Hope Street | Claremont |
| Kenyon Way | Little Hulton |
| Smith Fold Lane | Little Hulton |
| Balmoral Road | Pendlebury |
| Buckingham Road | Pendlebury |
| Ackworth Road | Claremont |
| Barton Street | Claremont |
| Deacon Avenue | Claremont |
| Dryden Avenue | Eccles |

# Footnotes

*To be packaged in at least £20,000 blocks.

# Text boxes

Inspect

Report

Repair within response time

Repair

Within Response Time

Reply Within Deadline

# Investigation

Receipt of Trip Claim

Inspect + Identify Defect

Report Defect