| PART 1 (OPEN TO THE PUBLIC) | ITEM NO. |
| --- | --- |

REPORT OF THE MANAGING DIRECTOR OF URBAN VISION PARTNERSHIP LTD

TO THE LEAD MEMBER FOR PLANNING

ON NOVEMBER 28th 2005

## TITLE: Highway Budget Information

RECOMMENDATIONS:

- That the contents of this report be noted.

EXECUTIVE SUMMARY:

This report gives details of the current Capital and Revenue spend for the Highway budgets.

BACKGROUND DOCUMENTS (Available for public inspection):

N/A

ASSESSMENT OF RISK: Poor financial governance will put the Council at unnecessary risk.

SOURCE OF FUNDING: N/A

COMMENTS OF THE STRATEGIC DIRECTOR OF CUSTOMER AND SUPPORT SERVICES (or his representative):

- LEGAL IMPLICATIONS		Provided by :  	Not applicable

- FINANCIAL IMPLICATIONS    	Provided by :	Steve Bayley / Nigel Dickens.

PROPERTY (if applicable): 				Not applicable

HUMAN RESOURCES (if applicable):		Not applicable

CLIENT CONSULTED: Yes

CONTACT OFFICERS : Steven Lee, Director of Engineering, Urban Vision.

Tel. 0161 793 3822

WARD TO WHICH REPORT RELATE (S): All

| KEY COUNCIL POLICIES: | Enhancing life in Salford |
| --- | --- |
|  | Assisting with casualty reduction in Salford |
|  | Procurement Strategy |

DETAILS:

#### Background

- Lead Member will be aware that for some time Urban Vision have been attempting to bring the Causeway CPA project management and financial system into operation at the Depot.  This was finally achieved some months ago and recently there have been a number of discussions centred around the appropriate levels of overhead and fee.  Although it is recognised that these discussions are still on-going the information contained within this report takes cognisance of the latest position in order to present full detail of all potential spend.

- Further detail will now be presented to the Client on a monthly basis and adjustments made as appropriate.

  - Report

|  | Block 3 and Other Capital |  |
| --- | --- | --- |
| D00173 | New Lane, Winton - Structural | 50,068.56 |
| D00179 | Oxford Road Traffic Calming - | 120,630.84 |
| D00808 | Tydlesley Loop (Greenleach Lane) - | 74,329.91 |
|  | Salford Quays, Lowry Plaza - Structural | 1,933.73 |
| D00616 | Bury New Road - C'way Plane & | 12,157.16 |
|  | Chaddock Lane - Capital Works >100k | 3,809.46 |
|  | Heaton Street Broughton - assist | 12.39 |
| D00180 | Langley Road Speed Management | 51,141.86 |
|  | Peveril Road - 449 | 545.99 |
|  | National Cycle Network Route 6 - Order | 6,082.76 |
| D00939 | Fairhills Road, Irlam - Puffin Crossing | 9,977.77 |
| D1025 34599 | Langworthy Area Traffic Calming Scheme - | 136,848.41 |
| D00190 | Captain's Fold Accident Reduction Scheme | 13,559.35 |
| D00634 | Cadishead Way Stage 1 Resurfacing - | 275,425.64 |
| D00630 | Langworthy Road - PRN - Scheme | 1,885.32 |
|  | Total | 758,409.16 |

  - The information above relates only to those figures within Causeway ie works costs awarded to Urban Vision.  Further financial information is held on SAP but the fact that the Block 3 Capital programme is made up of a series of individually approved schemes has allowed some financial monitoring to take place between The Client and Urban Vision.

|  | Investment Works |  |
| --- | --- | --- |
|  | Langley Road | 2,990.71 |
| D00055 | Mountain Street, Walkden | 1,160.04 |
| D00050 | Highway Investment Schemes | 75.82 |
| D00083 | Edward Ave, Weaste | 35,976.21 |
| D00051 | Eastham Way, Walkden | 127,049.11 |
| D00056 | Dellside Grove, Walkden | 15,491.96 |
| D00057 | Whittle Street, Walkden | 15,548.22 |
| D00080 | Shakespeare Road, Swinton | 157,986.23 |
| D00076 | Heys Close North, Swinton | 8,562.01 |
| D00058 | Cecil Street, Walkden | 47,860.54 |
| D00055 | Mountain Street, Walkden | 94,310.42 |
| D00054 | Whitehead Street, Walkden | 39,340.85 |
| D00081 | Tootal Drive, Weaste | 97,936.45 |
| D00077 | Beatrice Street, Swinton | 26,441.44 |
| D00090 | Chandos Grove, Weaste | 86,396.33 |
| D00059 | Greenwood Avenue, Walkden | 39,371.10 |
| D00078 | Burford Drive, Swinton | 26,567.84 |
| D00086 | Josslyn Road, Weaste | 35,271.25 |
| D00075 | Lawn Drive, Swinton | 25,193.50 |
| D00073 | Elm Street, Swinton | 13,993.12 |
| D00087 | Peveril Road, Weaste | 36,859.73 |
|  | Total | 934,382.87 |

  - Lead Member will recall that in April a total of £1.135M was allocated for further Highway Investment works and works carried out to date are listed above.  Due to various reasons, ie low budget estimates and a higher build specification, these represent approximately half the works originally “approved”.

  - As previously reported, given that these works are based upon “target costs” it is recommended that in future this programme should be “approved” in the same way as the Block 3 programme ie an overall programme followed by individual scheme approvals.  This will allow the target cost to be agreed and consequently any “pain / gain” share to be estimated correctly.  Elsewhere on this agenda the next tranche of schemes is being brought forward for approval and these are presented in this manner.  They are also costed on a non-technical square metre basis so that any anomalies are easily identified.

|  | Revenue |  |
| --- | --- | --- |
| D0061 | Streetlighting | 27,796.70 |
| D0123 | Brooks & Culverts | 28,653.32 |
| D0101 | Carriageway Maintenance | 370,115.23 |
| D0065 | Emergency Call Outs | 86,291.95 |
| D0126 | Routine C'way & F'way Patching Scheme - | 2,180,263.12 |
| D0021 | Structure Repairs General, Incl Painting | 18,888.67 |
| D0142 | Highway Drainage | 205,285.18 |
| D0182 | Road Markings | 46,022.16 |
| D0181 | Signs | 35,994.18 |
| D0063 | Street Lighting Block Change & Clean | 496,486.43 |
| D0161 | Street Nameplate Maintenance - May | 3,752.15 |
|  | A580 East Lancs Rd, EB Lane 1, nr | 14,132.41 |
|  | Total | 3,513,681.50 |

  - As with previous years, the total revenue budget amounts to approximately £4.5M of which £3 - £3.5M is available for works.  This is further supplemented by annual grant monies awarded for the maintenance of the detrunked A580 and there is approximately £250,000 in total under this heading.

  - One of the tenets of Urban Vision and the highway investment programme is the ability to reduce the amount of successful tripping claims made against the Authority.  The fact that the majority of spend shown above relates to that aim is not unexpected and similar spending levels have been felt by other Authorities trying to both reduce a maintenance backlog and achieve a successful Section 58 defence.  The business case will suggest that approximately £2M of additional monies will be required to completely reduce the backlog and create the defence.  However, whereas this would usually have to be funded through the revenue budget, preliminary discussions with the Treasurer have suggested that as long as the works are packaged above £20k they may be funded through unsupported capital borrowing.  Some consideration has already taken place as to how this “capitalisation” might be achieved and the table below demonstrates the breakdown of approximately £2M of spend, £1M of which has been taken from the above and the 2nd £M which has been identified against outstanding works.

| Works Carried Out |  |
| --- | --- |
| Bury New Road Area | 133,714.80 |
| Chester Road Area | 104,760.00 |
| Parrin Lane Area | 61,260.00 |
| Monton Road Area | 80,700.00 |
| Eccles New Road Area | 108,780.00 |
| Bolton Road Area | 168,900.00 |
| Manchester Road Area | 32,100.00 |
| Chorley Road Area | 235,380.00 |
| Eccles Old Road Area | 82,740.00 |
|  | 1,008,334.8 |

| Outstanding Works |  |
| --- | --- |
| Worsley Road North Area | 137,700.00 |
| East Lancs Road Area | 219,000.00 |
| Church Street Area | 69,180.00 |
| Liverpool Road Ph1 Area | 68,820.00 |
| Barton Road Area | 347,100.00 |
| Eccles New Road Ph 2 Area | 155,640.00 |
| Liverpool Road Ph2 Area | 25,860.00 |
|  | 1,023,300 |

  - The remainder of detail on the system relates to works carried out on behalf of other Directorates (mainly Environmental Services and Education) and is valued at approximately £254,263.80.

- Revenue Reconciliation with SAP and Predicted Spend

- The table below provides a reconciliation of both SAP and Causeway which suggests that an additional £2M revenue will be required this year.  It should be noted that the majority of these monies will be required in order to successfully introduce the S58 highway claims tripping defence.  However, all headings below for which a significant overspend is suggested will be rigorously tested for such things as miscodes etc..

| Revenue (Total) | Plan | (SAP Total Spend + Commitment) | Causeway) | Overall Spend | Predicted Spend | Over (-) / Under (+) |
| --- | --- | --- | --- | --- | --- | --- |
| Bridges Culverts Subways | 229,000.00 | £137,584.67 | £0.00 | £137,584.67 | £229,000.00 | £0.00 |
| Lowry Footbridge/ Remedial Works | 3,000.00 | £1,704.72 | £0.00 | £1,704.72 | £2,500.00 | £500.00 |
|  |  |  |  |  |  | £0.00 |
| Reconstruction - Cwy & Ftwy Over £3000 | 2,000.00 | £1,219.40 | £0.00 | £1,219.40 | £1,219.40 | £780.60 |
| F/Way & Cycle Tracks - Works Over £3000 | 10,000.00 | £6,243.94 | £0.00 | £6,243.94 | £6,243.94 | £3,756.06 |
| Illuminated - Signs Maintenance | 70,000.00 | £28,877.00 | £35,994.18 | £64,871.18 | £80,000.00 | -£10,000.00 |
| Signal Loops Pelicans | 25,000.00 | £11,098.67 | £0.00 | £11,098.67 | £22,197.34 | £2,802.66 |
| Routine Maintenance & Faults | 75,000.00 | £9,198.47 | £27,796.70 | £36,995.17 | £73,990.34 | £1,009.66 |
| Special Maintenance | 110,000.00 | £980.00 | £207,043.43 | £53,653.83 | £107,307.66 | £2,692.34 |
| Minor Maintenance & Faults | 25,000.00 | £12,619.00 | £0.00 | £12,619.00 | £25,238.00 | -£238.00 |
| Electricity | 3,000.00 | £1,559.07 | £0.00 | £1,559.07 | £3,118.14 | -£118.14 |
| Streetlighting Energy | 630,000.00 |  | £289,443.00 |  | £630,000.00 | £0.00 |
| Patching & Mnr Repairs To C/Way < £3000 | 750,000.00 | £1,686.07 | £370,115.23 | £371,801.30 | £750,000.00 | £0.00 |
| Mnr Repairs - F/Ways & Cycle Trks <£3000 | 1,768,000.00 | -£31,990.11 | £2,266,555.07 | £2,234,564.96 | £3,734,564.96 | -£1,966,564.96 |
| A580 Detrunk | 200,000.00 |  | £14,132.41 | £14,132.41 | £28,264.81 | £171,735.19 |
|  |  |  |  |  |  | £0.00 |
| Drainage Maintenance - H/Ways < £5000 | 200,000.00 | £3,238.25 | £71,935.18 | £75,173.43 | £150,000.00 | £50,000.00 |
| Culverts Routine Maintenance | 60,000.00 |  | £28,653.32 | £28,653.32 | £57,306.64 | £2,693.36 |
| Public Footpath Maintenance | 20,000.00 | £19,461.95 | £0.00 | £19,461.95 | £19,461.95 | £538.05 |
| Verge Maintenance - Weed Control | 0.00 | £175.00 | £0.00 | £175.00 | £175.00 | -£175.00 |
| Technical Survyes | 0.00 | £80.55 | £0.00 | £80.55 | £80.55 | -£80.55 |
| Additional Weed Control | 0.00 | £132.70 | £0.00 | £132.70 | £132.70 | -£132.70 |
|  |  |  |  |  |  | £0.00 |
| Drainage Cleaning - Gullies | 300,000.00 | £922.52 | 133350 | £134,272.52 | £266,700.00 | £33,300.00 |
| Winter Maintenance | 280,000.00 |  |  |  | £279,700.00 | £300.00 |
| Verge Maintenance -Grass Cutting & Trees | 125,000.00 | £100,112.58 | £0.00 | £100,112.58 | £124,510.00 | £490.00 |
| Metrolink landscape Works | 10,000.00 | £4,225.47 | £0.00 | £4,225.47 | £4,225.47 | £5,774.53 |
| Northbank Sites | 0.00 | £2,623.68 | £0.00 | £2,623.68 | £2,623.68 | -£2,623.68 |
|  |  |  |  |  |  | £0.00 |
| Street Nameplate Maintenance | 34,000.00 |  | £22,640.82 | £22,640.82 | £45,281.64 | -£11,281.64 |
| Non Illuminated Traffic Sign Maintenance | 10,000.00 | -£425.00 | £0.00 | -£425.00 | £10,000.00 | £0.00 |
| Rd Markings -Inc Non Illuminatd Bollards | 70,000.00 |  | £46,022.16 | £46,022.16 | £70,000.00 | £0.00 |
| Accident Investigation & Prevention Sch | 1,000.00 | £530.00 | £0.00 | £530.00 | £530.00 | £470.00 |
| Traffic Regulation Orders | 20,000.00 | £16,856.36 | £0.00 | £16,856.36 | £16,856.36 | £3,143.64 |
| Traffic & Direction Signs | 3,000.00 | £2,580.00 | £0.00 | £2,580.00 | £2,580.00 | £420.00 |
| Unrecov Costs - Highways | 20,000.00 | £9,849.81 | £0.00 | £9,849.81 | £19,699.62 | £300.38 |
| Unrecov Costs - Streetlighting | 75,000.00 | £36,942.00 | £0.00 | £36,942.00 | £73,884.00 | £1,116.00 |
| Unrecov Costs - Traffic | 75,000.00 | £36,413.84 | £0.00 | £36,413.84 | £72,827.68 | £2,172.32 |
| NRASWA | -200,000.00 | -£42,708.50 | £0.00 | -£42,708.50 | -£125,000.00 | -£75,000.00 |
| 2004/05 o/spend | -195,000.00 |  |  |  | 0 | -£195,000.00 |
|  | 4,808,000.00 | £371,792.11 | £3,513,681.50 | £3,441,661.01 | £6,785,219.88 | -£1,977,219.88 |

Bill Taylor

Managing Director, Urban Vision Partnership Ltd