REPORT OF THE DEPUTY DIRECTOR OF HOUSING AND PLANNING

TO THE LEAD MEMBER FOR PLANNING  ON 28 NOVEMBER 2007

TITLE: OLD CLOUGH LANE FOOTWAY PROTECTION WORKS

RECOMMENDATIONS:

That Deputy Director for Housing & Planning is recommended to: accept  a quotation from Urban Vision in the sum of £68,777.31 to carry out footway protection works to the Network Rail bridge at Old Clough Lane and give authority to the expenditure of £17,324 for Urban vision Fees.

EXECUTIVE SUMMARY: The purpose of this report is to seek authority to accept the quotation from Urban Vision to carry out the footway protection works to the Network Rail bridge at Old Clough Lane and give authority for the expenditure of Urban vision Fees.

BACKGROUND DOCUMENTS: Report to Lead Member for Planning on 26th March, 2007.

ASSESSMENT OF RISK: Low

SOURCE OF FUNDING: Block 3 Transport Capital Programme 2007/08.

LEGAL IMPLICATIONS: The proposals within this report have been approved against the monitoring officers checklist. Provided by : Ian Sheard

FINANCIAL IMPLICATIONS:  The proposals within this report are within the allocations previously identified in the approved Block 3 programme for 2007/08. Provided by: Nigel Dickens

## COMMUNICATION IMPLICATIONS: N/A

VALUE FOR MONEY IMPLICATIONS: N/A

CLIENT IMPLICATIONS: The scheme is included in Block 3 Transport Capital Programme 2007/08. Provided by Darren Findley

PROPERTY: N/A

HUMAN RESOURCES: N/A

CONTACT OFFICER: J. Pedder Ext 4884

WARD(S) TO WHICH REPORT RELATE(S):Walkden North, Walkden South

KEY COUNCIL POLICIES: Community Safety

DETAILS: Continued overleaf

- BACKGROUND

  - At the meeting of the Lead Member on 26th March 2007, approval was given to the proposed programme of Transport Capital Expenditure for 2007/2008.

  - Included within the programme is an allocation for footway protection works at Old Clough Lane rail bridge.

  - This scheme is to provide protection to under-strength footways by the introduction of containment kerbing along both sides of the carriageway over the span of the bridge.

  - Network Rail have been consulted regarding these proposals.

  - In accordance with the Re-thinking Construction Framework Agreement the scheme has been allocated to Urban Vision who are experienced in this type of work.

- DETAILS

2.1	Old Clough Lane Bridge has been assessed to have a zero load capacity under the footways due to qualitative assessment showing heavy corrosion of the deck plates and to have parapets that would withstand no impact loading. Network Rail owns the bridge and requires measures to be taken to prevent potentially serious damage occurring to their structure. Responsibility to prevent overloading of the footways and damage to the parapets, however, lies with Salford City Council. Failure to install appropriate protection works would leave the City Council with a major liability to which they would have no defence should an incident occur.

2.2	Accordingly agreement has been reached with Network Rail that the measures proposed in this report should avoid the need for more costly structural strengthening works that the Council would have to fund. Such strengthening would cost circa £500k.

2.1	The scheme comprises:

- Taking up existing kerbing.

- Installation of containment kerbs.

- Refurbishment of existing traffic calming measures on existing width restriction.

- Associated kerbing, footway re-construction and drainage works.

- FINANCIAL IMPLICATIONS AND RECOMMENDATIONS

3.1.   The cost summary of the scheme is as follows:

Works	 £68,777.31

Fees      £17234.00

Total      £86,011.31

3.2   A fuller breakdown of the cost of the scheme is shown on the Tender Approval Pro Forma, which is attached to this report.

3.3	The scheme will be funded from the Block 3 Transport Capital    Programme 2007/08.

- Conclusion

  - Implementation of this scheme will provide protection to the vulnerable footway to prevent damage and possible failure due to excess vehicular loading.

Bob Osborne

Deputy Director of Housing & Planning

# Text boxes

Part 1