| Part 1 (Open to the public) | ITEM NO. |
| --- | --- |

REPORT OF THE STRATEGIC DIRECTOR FOR COMMUNITY, HEALTH AND SOCIAL CARE

# TO THE LEAD MEMBER FOR CULTURE AND SPORT ON 11 APRIL 2011

# LEAD MEMBER FOR CUSTOMER AND SUPPORT SERVICES ON 11 APRIL 2011

AND

# LEAD MEMBER FOR PROPERTY ON 13 APRIL 2011

# TITLE:	FIT CITY IRLAM BUILDING  EXTENSION

# RECOMMENDATIONS:

Lead Members for Culture and Sport and Lead Member Property are recommended to:

i.	Endorse the continued consultation and development work on the possible provision of a new library at Fit City Irlam;

ii.	Authorise Officers to progress with work on a design brief to provide a suitable building extension to Fit City Irlam, to allow for the incorporation of a possible library;

iii.      	Authorise Officers to prepare and submit appropriate planning and building regulation approvals for a building extension in due course;

iv.	Authorise Officers to determine the possible cost of a building extension with the approved contractor for the sports facility improvements, supported by a robust value for money assessment.

Lead Member Customer and Support Services is recommended to:

v.	Note that an initial budget estimate for a building extension that could include a library facility, is £450,000, including fees, but that separate fit out costs of between £50,000 - £75,000 would also be incurred.  Both of these would be funded by under-spends on other culture and sport capital projects in your approved capital programme for 2010/11.

vi. 	Agree that standing orders in respect of the procurement of this project be waived, subject to the outcome of discussions with the existing contractor about the cost and delivery of the possible building extension, as appropriate.

# All Lead Members are also recommended to:

vii.	Note that work on the approved sports building contract at Fit City Irlam will start in April 2011, through a successful partnership between Salford City Council, the Hamilton Davies Trust and Salford Community Leisure supported by Urban Vision as technical advisor and Williams Tarr (the approved contractor); and

viii.	Agree that, following consideration of the outcome of consultation on the proposal for the future of library and information services in Irlam and Cadishead, that the Strategic Director for Community Health and Social Care provides a further progress report.

# EXECUTIVE SUMMARY:

# Purpose of the Report

1	The purpose of this report is to seek Lead Members in principle approval to progress work on planning an additional extension to Fit City Irlam, which could accommodate a new library and information service. This would be subject to and without prejudice to the outcome of current consultations on this proposal, as one of the Library and Information Service proposals in the City Council’s Budget and Efficiency programme for 2011/12.

# Background

2	Fit City Irlam has a swimming pool, teaching pool, changing village for the swimming pools and small fitness suite.

3	In October 2010 the City Council formally approved the tender of WilliamsTarr Ltd to provide additional facilities at Fit City Irlam which include: a new sports hall; new fitness suite; new multi activity studio space; new dry side changing rooms for the Centre and to serve football pitches in Princes Park; new disabled lift; and remodelled entrance and reception area. This is a project that has been developed in a partnership between Salford City Council, Hamilton Davies Trust and Salford Community Leisure and with Urban Vision providing technical advice and support.

# City Council Budget and Efficiency Programme for 2011/12

4	As a consequence of the Government’s revenue support grant settlement for 2011/12 the City Council has had to reduce its planned Culture and Leisure revenue expenditure budget for 2011/12 by £910,000.

5	Salford City Council’s approach to improvement of culture, sport and leisure opportunities in Salford is to try and improve culture and leisure opportunities, experiences and participation by redesigning services in collaboration and cooperation with a wide range of service providers and through the integration and co-location of services. Bringing more services together provides opportunities to reduce costs, improve the customer offer, increase use and generate additional income.

6	The City Council has an excellent partnership with Salford Community Leisure, an independent cooperative organisation responsible for the operational management of the city’s public indoor culture, sport and leisure services, including libraries, museums, sport and leisure. In response to the position on reduced Culture and Leisure Revenue Budget for 2011/12 the City Council and Salford Community Leisure has developed a set of improvement and efficiency proposals for consultation and/or further development .

# Budget and Efficiency Proposal for Fit City Irlam

7	One of the culture and leisure budget and efficiency proposals that has been approved for consultation is to provide a new library and information service at Fit City Irlam and to maintain a reduced library service within Irlam and Cadishead libraries.  This will enable: overall library opening times in the area to be significantly extended; staff costs to be reduced; and for property costs associated with Irlam and Cadishead Libraries to be reduced by providing the opportunity for other local services to share the use of the premises with the Irlam and Cadishead library services in a way that will support a corporate property strategy and provide useful services for local residents.

8	The expected outcome of this proposal is that:

- The number of people using Fit City Irlam, usage and income levels at Fit City Irlam would increase;

- The number of people using library services in Irlam and Cadishead would increase as will overall levels of library usage;

- The overall costs of running library and information services in Irlam and Cadishead would reduce;

- Levels of customer satisfaction at Fit City Irlam would be very high amongst people of all ages and particular young families who will benefit from having a range of activities, experiences and services all in one place in a modern, attractive and welcoming environment; and

- The pattern and characteristics of demand and use of library services in the area would change and in this context levels of use at Fit City Irlam and the satellite libraries in Irlam and Cadishead would need to be kept under review so that opportunities for future efficiencies and improvements can be assessed.

# Salford City Council and Library and Information Services in Salford

9	As part of “Inspired in Salford”(the City Council’s policy framework for the improvement of culture, sport and leisure for Salford citizens and Salford as a city), Salford City Council has recognised the value that local residents and communities place on having access to local library and information services that provide them with opportunities to read books, use pc’s, DVD’s/videos, children’s activities and access information and advice within safe and pleasant local civic spaces in their locality which can be enjoyed by the whole community.

10	Salford’s approach to the improvement and efficiency of library and information services is to integrate and co-locate these services with other services to achieve cost reductions on property and staffing together with expected increases in usage and income.

Initial Estimated Capital Cost of Providing a new Library at Fit City Irlam

11	The initial estimated capital cost of developing an additional building  extension to Fit City Irlam, that could accommodate a new library and information service, including fees, is approximately £450,000 at March 2011 prices. This excludes fit out costs, which could be between £50,000 and £75,000, depending on the precise specification adopted.

Funding to meet the Capital Cost

12	It is proposed that under spends on other capital culture and sports projects in the 2010/11 Capital Programme (£150,000 from the under spend of the capital allocation for Salford Museum and Art Gallery and £375,000 of the under spend on the Broughton Hub project) are used to fund the development of the proposed building extension at Fit City Irlam.

Revenue Saving Associated with this Proposal

13 	The revenue saving from this proposal to provide a library and information service at Fit City Irlam combined with a reduction of service at Irlam and Cadishead Libraries, is estimated to be approximately £50,000 per annum from 2012/13.

Procurement of the Library Project

14	The City Council, Hamilton Davies Trust and Salford Community Leisure, with support from Urban Vision (as technical advisor) are working with Williams Tarr Ltd (the approved contractor) on the work to provide additional sports facilities at Fit City Irlam.  Work is ready to start on site within the next few weeks for a 39 week contract period.

15	Through negotiation with Williams Tarr Ltd (supported by Urban Vision as “technical advisor” on technical, financial and design aspects), it is considered that the City Council can realise significant cost and time advantages by adding building extension work to the existing contract for the additional sports facilities at Fit City Irlam. Williams Tarr have already incurred preliminary costs associated with the sports contract and would be in a position to integrate the design and implementation of the proposed extension. However, whilst normal procurement arrangements would require this work to be tendered, it is considered appropriate in the circumstances to negotiate a contract variation, as any delay to the existing contract would prevent that scheme being implemented and jeopardise external funding, as well as avoiding separate contractors working at the same time, but this will be dependant on the existing contractor demonstrating value for money.

# BACKGROUND DOCUMENTS:

(Available for public inspection)

KEY DECISION:	Yes

# KEY COUNCIL POLICIES: Salford Sustainable Community Strategy – Connecting People to Opportunities

EQUALITY IMPACT ASSESSMENT AND IMPLICATIONS:

A Community Impact Assessment was undertaken for the overall proposed Culture and Leisure Improvement and Efficiency Programme linked to the Budget for 2011/12 which indicates that there is no anticipated overall negative impact on access to services and opportunities for particular groups within the community. Consultation on the proposed changes to the library and information service in Irlam and Cadishead was undertaken in February and March 2011 and the results of these will be reported, in the first instance to Lead Member for Culture and Sport who will take account of all the views relating to impact on equality as part of the assessment and the Community Impact Assessment will be reviewed.

# ASSESSMENT OF RISK:

Risks associated with procurement as a variation to the contract with the existing on site contractor

Low/Medium Risk.   It is not possible to re-tender the existing scheme for the approved improvements to Fit City Irlam, to include a possible building extension for two reasons.  Firstly, because this would delay the project, which would lose the time limited external funding, which in turn would prevent implementation, and secondly because the possible building extension, which it is intended will ‘future-proof’ the facility, has not been fully designed at this point.

Given this, it would be appropriate, assuming that the Council approves a building extension, for that extension to be provided via a variation order to the approved building contractor, providing that the contractor can demonstrate that this is a value for money solution.  Urban Vision would support a VFM assessment, as technical advisors.  This could allow the building extension to be provided in a seamless way, minimising disruption to service users, and clearly avoiding the possibility of, for example, different contractors being on site at the same time, which is usually undesirable, as it can lead to disputes, delays and cost over-runs.

However, if the existing contractor cannot demonstrate value for money, or if the Council’s decision-making takes such time that the possible building extension cannot take place within the period of the existing contract, then the possible building extension should be tendered.

Whilst there are some risks challenge in the approach set out in the report, it is felt that they can be appropriately managed.

# SOURCE OF FUNDING:  Approved City Council Capital Programme

LEGAL IMPLICATIONS:  Report approved for monitoring purposes (Tony Hatton)

FINANCIAL IMPLICATIONS:                                        Provided by: Dianne Blamire

The projected under spends against culture and leisure schemes in the 2010/11 capital programme exceed the estimated costs of the new library as outlined in this report and therefore funding would be available to be transferred to the Fit City Irlam capital scheme.

OTHER DIRECTORATES CONSULTED: Sustainable Regeneration; Customer and Support Services (Procurement)

# CONTACT OFFICER: Andy Howitt	TEL. NO.	793 2243

WARD(S) TO WHICH REPORT RELATE(S): Irlam and Cadishead