| PART ONE | ITEM NO. 8 |
| --- | --- |

REPORT OF THE

##### DIRECTOR OF CORPORATE SERVICES

To the: QUALITY AND PERFORMANCE AUDIT SCRUTINY COMMITTEE

On:	Monday 7th June 2004

TITLE: INTERNAL AUDIT PLAN - OUTTURN 2004/2005

RECOMMENDATIONS:
Members are asked to note the contents of the report.

EXECUTIVE SUMMARY:
The purpose of this report is to inform members of progress against the 2004/2005 Internal Audit Plan.

BACKGROUND DOCUMENTS:

Quarterly Committee reports, time recording systems.

ASSESSMENT OF RISK:

Internal Audit projects are managed within the Unit’s risk based audit protocols aimed at giving assurance regarding the management of the City Council’s key business risks.

THE SOURCE OF FUNDING IS:

Existing revenue budget

LEGAL ADVICE OBTAINED:

N/A

FINANCIAL ADVICE OBTAINED:

Director of Corporate Services

CONTACT OFFICER:

Andrew Waine - Audit Manager 0161 793 3357

Email andrew.waine@salford.gov.uk

WARD(S) TO WHICH REPORT RELATES:

N/A

KEY COUNCIL POLICIES:

N/A

DETAILS:

INTRODUCTION

This report provides details of the progress relating to delivery of the Internal Audit Plan for 2004/2005.

Plan Delivery

The table below shows that in the period 1st April 2004 to 30th April 2004, 6% of the Salford Internal Audit element of the plan and 6% of the overall plan had been delivered.

| Organisation | Reporting Unit | Actual Days (Tot) | Annual Plan (Tot) | % Achieved |
| --- | --- | --- | --- | --- |
| Salford | Chief Executive | 0 | 62 | 0 |
|  | Community & Social Services | 2 | 180 | 1 |
|  | Corporate Management | 13 | 338 | 4 |
|  | Corporate Services | 47 | 450 | 11 |
|  | Development Services | 0 | 77 | 0 |
|  | Education and Leisure | 20 | 326 | 6 |
|  | Environmental Services | 0 | 45 | 0 |
|  | Personnel | 1 | 30 | 3 |
| Salford Total |  | 83 | 1508 | 6 |
| Specialist/GMPA | Computer | 86 | 1213 | 7 |
|  | Corp Governance | 93 | 1450 | 6 |
|  | Energy | 69 | 1037 | 7 |
|  | Ext Contracts | 99 | 1570 | 6 |
| Specialist / GMPA Total | 348 | 5270 | 7 |
|  |  | 431 | 6778 | 6 |
| Salford | Administration | 49 | 339 | 14 |
|  | Internal Management | 7 | 100 | 7 |
|  | Leave | 172 | 1733 | 10 |
|  | Secondments | 0 | 161 | 0 |
|  | Sickness | 4 | 357 | 1 |
|  | Staffing & Appraisals | 7 | 99 | 7 |
|  | Training | 24 | 548 | 4 |
|  | Reduced Hours | 0 | 281 | 0 |
|  | Vacancies | 88 | 0 | 0 |
| Salford Total |  | 351 | 3618 | 10 |
|  |  | 351 | 3618 | 10 |
| Grand Total |  | 782 | 10396 | 8 |

Members will note that the level of detail within the report has improved over previous reporting periods as a result of the need for clarity in monitoring the performance of the Unit overall, and also to provide Members with a greater degree of detail. One of the key features of this report is the provision of data relating to the level of vacancies that the Unit is enduring, and the chargeable days relative to staff that have been seconded to other Directorates within the Council.

### Summary

A report has been submitted to this Committee which informs Members of the steps taken in the production of an Operational Plan for 2004/05. This report on Plan Delivery identifies that one month into the planned period, the output from the Unit is on target to achieve full delivery of the planned activity. Members will receive a similar report at the next Committee, in the normal way.