| QUALITY & PERFORMANCE SCRUTINY COMMITTEE | 25th MARCH 2002 | PART 1 (OPEN TO THE PUBLIC) |
| --- | --- | --- |
|  |  | ITEM NO. |
| SUBJECT | : | INTERNAL AUDIT PLAN PROGRESS 2001/2002 | PERFORMANCE REVIEW MATTER |
| REPORT OF | : | THE DIRECTOR OF CORPORATE SERVICES | FOR INFORMATION |

A.  REPORT SUMMARY

- PURPOSE OF REPORT:

To inform members of progress against the Internal Audit Plan for 2001/2002.

- RECOMMENDATION

Members are asked to note the contents of the report.

- ROUTING:

Direct to Council.

- IMPLICATIONS:

| 4.1 | Resources (Financial/Staffing) | : | N/A |
| --- | --- | --- | --- |
| 4.2 | Performance Review | : | Adherence to Best Value principles will ensure that services match the best in quality and efficiency. |
| 4.3 | Environmental | : | N/A |
| 4.4 | Equal Opportunities | : | N/A |
| 4.5 | Community Strategy | : | N/A |
| 4.6 | Anti-Poverty Strategy | : | N/A |

| IF YOU HAVE ANY QUERIES PLEASE CONTACT | BACKGROUND DOCUMENTS |
| --- | --- |
| Donald Simpson | 793 3290 |  |  |
| QUALITY CONTROL | Report prepared by | Chris Griffiths | 793 3217 |
|  | Checked by | Donald Simpson | 793 3290 |
| Corporate Services (Finance), Salford Civic Centre, Chorley Road, Swinton. M27 5AW |

B. REPORT DETAILS

5.	INTRODUCTION

  - This report summarises the progress relating to delivery of the Internal Audit Plan for 2001/2002.

6. 	NOTES TO THE REPORT

  - The report shows that with one month of the current year remaining 85% of the Plan has been delivered.

  - The unit is now operating at full establishment and two agency staff members are also still being employed. Full delivery of the 2001/2002 Plan is, therefore, anticipated.

J. SPINK                      A. WESTWOOD

Head of Finance         Head of Corporate Service

| Internal Audit plan 1 April 2001 to 28 February 2002 |
| --- |
| CLIENT | 2001 Plan (Days) | Actual to Date (Days) | Percent of plan Achieved (Proportion for Period 91.6%) |
| Salford Chargeable Direct |  |  |  |
| Chief Executive | 45 | 37 | 82% |
| Commty & Social Services | 238 | 215 | 91% |
| Corporate Services | 583 | 540 | 93% |
| Development Services | 152 | 8 | 6% |
| Education and Leisure | 291 | 362 | 125% |
| Environmental & Comm Serv | 38 | 66 | 174% |
| Housing | 154 | 85 | 55% |
| Personnel | 2 | 1 | 62% |
| Policy and Resources | 117 | 62 | 53% |
| Sub Total | 1,620 | 1,376 | 85% |
| Add Specialist Group |  |  |  |
| Best Value | 647 | 572 | 88% |
| Computer | 456 | 425 | 93% |
| Contracts | 314 | 205 | 65% |
| Energy | 909 | 784 | 86% |
| Salford Chargeable Direct | 3,946 | 3,362 | 85% |
| External | 105 | 86 | 82% |
| GMPA | 1,530 | 1,271 | 83% |
| Total Chargeable Direct | 5,581 | 4,719 | 85% |
| Chargeable Indirect |  |  |  |
| Audit Development | 80 | 111 | 139% |
| Administration Management | 476 | 596 | 125% |
| Leave | 1,185 | 1,017 | 86% |
| Other Paid Leave | 28 | 45 | 160% |
| Policy and Resources | 27 | 14 | 51% |
| Sickness | 130 | 219 | 169% |
| Staffing and Vacancies | 135 | 169 | 125% |
| Training | 307 | 212 | 69% |
| GMPA Forcewide | 648 | 855 | 132% |
| Chargeable Indirect Total | 3,016 | 3,238 | 107% |
| Total Plan | 8,597 | 7,957 | 93% |