| QUALITY & PERFORMANCE SCRUTINY COMMITTEE | 25th JUNE 2001 | PART 1 (OPEN TO THE PUBLIC) |
| --- | --- | --- |
|  |  | ITEM NO. |
| SUBJECT | : | INTERNAL AUDIT ACTIVITY IN THE PERIOD 17th March 2001 to 15th June 2001 | PERFORMANCE REVIEW MATTER |
| REPORT OF | : | THE DIRECTOR OF CORPORATE SERVICES | FOR INFORMATION |

A.  REPORT SUMMARY

- PURPOSE OF REPORT:

To inform Members of Internal Audit activity in the period 17th March 2001 to 15th June 2001.

- RECOMMENDATION

Members are asked to note the contents of the report.

- ROUTING:

Direct to Council.

- IMPLICATIONS:

| 4.1 | Resources (Financial/Staffing) | : | N/A |
| --- | --- | --- | --- |
| 4.2 | Performance Review | : | Adherence to Best Value principles will ensure that services match the best in quality and efficiency. |
| 4.3 | Environmental | : | N/A |
| 4.4 | Equal Opportunities | : | N/A |
| 4.5 | Community Strategy | : | N/A |
| 4.6 | Anti-Poverty Strategy | : | N/A |

| IF YOU HAVE ANY QUERIES PLEASE CONTACT | BACKGROUND DOCUMENTS |
| --- | --- |
| Donald Simpson | 793 3290 |  |  |
| QUALITY CONTROL | Report prepared by | Chris Griffiths | 793 3217 |
|  | Checked by | Donald Simpson | 793 3290 |
| Corporate Services (Finance), Salford Civic Centre, Chorley Road, Swinton. M27 5AW |

| Ref | Subject | Aims/Objectives | Main Conclusions | Management Response |
| --- | --- | --- | --- | --- |
| Corporate Services Directorate |
| 1891 | E-merge Project - Purchasing | The objective of the audit has been to identify the key risks threatening the success of the purchasing aspect of the e-merge Project and assesses the degree of control over these risks. Risks have been examined and assessed in the following categories: Business and user requirement risks, Supplier risks (Consultancy services, as opposed to software/hardware suppliers), Personnel-related risks (project staff, users, FSG purchasing team), System development /implementation risks, Project management risks. | The audit examined many risks in the different categories and found that they were adequately controlled. The project team and other personnel have shown commitment and worked hard to implement the system. Various problems have been overcome, particularly those arising from delays in establishing the Finance Support Group (FSG). The audit did, however, identify risks related to the following issues that were not adequately controlled at the time of the audit: User involvement and commitment. Project management – commitment and understanding of Steering Group members. Project management – resource identification and planning. Business Process Re-engineering and management information needed to achieve expected benefits Organisation issues related to the establishment of the FSG and Directorate roles. Implementation support, in particular communications between the Project Team and Directorates. User training. Most key issues were established at the start of the audit testing in June 2000. Details of these issues, together with a number of informal recommendations, were discussed with the Project Director at the time. Audit testing of controls was completed in August 2000 and the first draft audit report was issued in September. There has been a considerable delay in finalising the report (see the “Response” column). However, continued Internal Audit attendance at e-merge steering group meetings has established that the key issues covered in the final report have remained relevant. | Since September, consultation has taken place with e-merge Project Management to obtain agreed official responses to the recommendations. Agreement has not been fully reached in respect to 11 out of the 15 responses. Accordingly, the Appendix to the final report includes original responses, Internal Audit comments and follow-up responses for the 11 in question. There are some 15 different sets of conclusions, recommendations, responses and audit comments in the report. Internal Audit believes that reference to the full report is essential in order to gain a real understanding of the issues involved |
| 1936 | Information Society Project | To identify the risks and controls associated with the following aspects at this stage in the project: Requirements analysis. System solution - software. System solution - hardware. Suppliers - internal and external. Personnel - development and system users. System development and implementation. Project and change management (including funding issues). | The project is on course to achieve it's primary objectives: To improve service delivery. To improve social inclusion. To improve the local economy. In recognition of its achievements in this area the Authority has recently been formally designated as an Electronic Government Pathfinder Authority. | There were no Audit Report recommendations deemed necessary. |
| 1931 | Conveyancing | The objective of the audit was to provide an independent appraisal of the adequacy of the controls in the key functional processes that are operating relating to conveyancing. The agreed scope of the audit was to identify the risks and controls associated with the following processes: Purchase of Land and Buildings Sale of Land and Buildings Leases, tenancies and easements. Rent Reviews Reports on Title Improvement grants/sale of Council Houses. | Overall the areas covered by this review were found to be adequately controlled. Procedures were found to be operating effectively and only three recommendations were deemed necessary in order to bring controls to a satisfactory level in all areas. | All recommendations were accepted. |
| 1926 | Printing | The audit sought to check that adequate controls were in place and operating effectively in respect of key functional processes undertaken by the Printing Unit. | Satisfactory controls existed in all areas that were subject to audit review. Minor recommendations have been made to improve existing levels of control. | All recommendations have been accepted and agreed. |
| 1902 | Car Loans | The scope of the audit included an independent review of the following processes; Receipt and processing of car loan applications. Payment of loan advances. Recovery and repayment of loans. Monitoring of loans. | A number of weaknesses were identified in the various processes. Some of the weaknesses relate to efficiency measures within the system, whilst others could result in financial loss to the City Council. Recommendations were made to improve controls within each of the processes. Efficiency improvements recommended include checking and verifying loan application details by a senior officer and the updating of the computer package used to reconcile loan accounts. Incorporating the loans service into the SAP payroll system could also make further improvements to efficiency. The most serious weakness, which could result in financial loss, relates to the recovery and repayment of loans. The legal agreement used does not have the necessary provisions required by the consumer credit act and so is not legally enforceable. This has caused problems on occasions when employees have left the Authority with outstanding loan balances. In addition an upper limit to loans was suggested, linked in proportion to an officers salary. | Management accepted and agreed to implement most of the recommendations. Other recommendations were accepted but require some delay or further work before they can be implemented. The incorporation of car loans into the SAP payroll system was accepted, but will be delayed until 1st April 2002 due to current resource difficulties in the payroll team within the FSG. Finance staff need to liase with legal staff relating to the car loan agreement. The linking of the amount of loan to the salary grading structure was agreed in principle The implementation will be linked to the new loan agreement subject to research into other authorities practices and experiences, together with consultation with the trade unions. |
| 1939 | Council Tax | The Audit considered the risks and controls associated with the following areas; - Banding of properties Assessment of liabilities Awarding of relief Generation of Bills Financial Information Enforcement of debts Council Tax Database | It is acknowledged that controls have now been introduced to remedy many of the weaknesses identified during the previous audit. However, a number of weaknesses still exist within the Council Tax system. The main areas of concern are; - Student dwelling exemptions are not reviewed. This task has not been completed due to time constraints. The omission of the exercise could, however result in a considerable financial loss to the authority. Formal Data Protection training is not provided to staff to assist in adequately safeguarding confidential data. An excessively high number of reminders are currently issued for overdue accounts before formal recovery action is taken, resulting in outstanding debts not being collected in the most effective and timely manner. The number of staff with access to the manual adjustment screen is too high, weakening control over the system and increasing the possibility of the taxpayer being charged incorrectly. | All but two of the recommendations made were accepted. The two outstanding ones were agreed to in principle, but are not considered by management to be feasible until the new computer system is introduced in 2003. Audit have suggested introducing interim control measures. |
| Community & Social Services Directorate |
| 1919 | Care First Project | The audit monitored the project implementation on an ongoing basis and assessed the degree of control over the following risks: Project/Change Management risks. Requirements risks. Software risks. Technology risks. Supplier risks. Implementation risks. Personnel risks. Funding risks. The monitoring and risk assessment process included an ongoing examination of appropriate project and other control documentation. There was an ongoing dialogue between Internal Audit and the Project Manager in respect of the management of risks, as the project has progressed. | The computer system procured will meet the needs of Social Services. The new system will provide new facilities and management information that can be used to monitor and improve performance and service delivery. Planned activities should ensure that the new system interfaces and operates effectively with other computer systems. The system hardware is resilient, compatible with network standards and will support system development and operational requirements. The Project Management organisation structure and the methods adopted should ensure a successful implementation. Internal Audit considered that the plan timescale for the Phase 1 implementation might have been too tight. There was a concern that shortcuts may be taken to achieve the target implementation date. The resolution of various Business Process Review/Re-engineering (BPR) issues and changes to existing working procedures could have been significantly delayed, an area where significant improvements in performance are anticipated. There were a small number of project plan activities that should have resource names against them showing who is responsible for their completion. | The implementation timetable will be reviewed in mid-February 2001 to take account of the BPR recommendations and other factors such as the progress of training and future availability of OLM staff for a 'go live' date. It is accepted that all activities should have a clear named person responsible. To some extent this is due to the way documentation has been set out but will be addressed to ensure clarity in who is responsible for each activity. |
| Education & Leisure Directorate |
| 1930 | Catering Services – Staff Management & Personnel | The audit sought to examine the procedures operating with regard to the staff management within school kitchens and the associated personnel function. | The processes of the Recruitment and Selection of Staff, Monitoring Annual Leave Entitlement, Disciplinary/Grievance Procedures, Monitoring of Kitchens/Maintenance of Records and the Processing of Starters/Leavers are well controlled. The controls operating within the processes of Training of Staff and Monitoring/Recording of Sick Leave are less effective. | Where practical to implement, the recommendations were readily accepted. There are two areas where assessment and training will have to be carried out prior to implementation of the recommendations. |
| Environmental and Consumer Services |
| 1865 | Skip Hire | The audit sought to check that adequate controls were in place and operating effectively in respect of the following key functional processes undertaken by the Skip Hire Service: Hiring of skips/compactors to the public/private enterprises. Collection and disposal of waste FLARE diary database Booking diary database. | Audit testing provided management with the confirmation that there are several areas in need of review There is insufficient evidence to confirm that management performs adequate monitoring of the performance of the service. It is not evident whether or not the service is providing value for money. Prompt payment is not always assured as some invoices are issued after the service has been provided. Much of the documentation relating to jobs completed by the skip drivers are not signed and/or authorised. No audit trail exists to monitor the skip drivers’ workloads. | The Pro-forma document currently used will be reformatted and systems introduced to enable more effective monitoring. A VFM review will be carried out in the near future. Procedures will be introduced to enable payment to be made by the customer in advance of the service being provided. Written notification will be issued to all relevant personnel informing them of the need to sign all appropriate documentation. The relevant pro-forma will be reformatted accordingly. |
| Housing Services Directorate |
| 1920 | Integrated Housing Management Project | The audit aims were to monitor the project implementation on an ongoing basis and assess the degree of control over the following risks: Project/Change Management risks. Requirements risks. Software risks. Technology risks. Supplier risks. Implementation risks. Personnel risks. Funding risks. The monitoring and risk assessment process included an ongoing examination of appropriate project and other control documentation. There was an ongoing dialogue between Internal Audit and the Project Manager in respect of the management of risks, as the project progressed. | The computer system procured will meet the needs of Housing Services. The new system will provide new facilities and management information that can be used to monitor and improve performance and service delivery. Planned activities should ensure that the new system interfaces and operates effectively with other computer systems. The system hardware is resilient, compatible with network standards and will support system development and operational requirements. The Project Management methods adopted should ensure a successful implementation within budget. However, it was recognised that failure to clarify changes to the Housing Allocation policy before the end of February 2001 would cause plan slippage. The only audit recommendation was that all outstanding plan activities should show who was responsible for their completion. A small number of plan activities did not contain this information at the time of the audit. | All recommendations were agreed. The recommendations will be implemented when appropriate, as the Project progresses. |
| 1932 | Urban Renewal | The audit sought to examine the procedures currently operating in respect of the administration, calculation, approval and award of Urban Renewal grants by the Strategy team. The audit has considered the procedures operating within the following areas; Administering Grants Maintenance of Builder’s List Budget Monitoring Management of Associated Datastores | The process of budget monitoring is particularly well controlled. The procedures operating within the processes of Administering Grants, the Maintenance of Builder’s List and the Management of Associated Data stores, although generally effective, are in need of additional controls. A small number of recommendations are contained in the Conclusions and Recommendations report. | Management accepted and agreed to implement all of the recommendations. |