| QUALITY & PERFORMANCE SCRUTINY COMMITTEE | 25th JUNE 2001 | PART 1 (OPEN TO THE PUBLIC) |
| --- | --- | --- |
|  |  | ITEM NO. |
| SUBJECT | : | INTERNAL AUDIT PLAN PROGRESS 2001/2002 | PERFORMANCE REVIEW MATTER |
| REPORT OF | : | THE DIRECTOR OF CORPORATE SERVICES | FOR INFORMATION |

A.  REPORT SUMMARY

- PURPOSE OF REPORT:

To inform members of progress against the Internal Audit Plan for 2001/2002.

- RECOMMENDATION

Members are asked to note the contents of the report.

- ROUTING:

Direct to Council.

- IMPLICATIONS:

| 4.1 | Resources (Financial/Staffing) | : | N/A |
| --- | --- | --- | --- |
| 4.2 | Performance Review | : | Adherence to Best Value principles will ensure that services match the best in quality and efficiency. |
| 4.3 | Environmental | : | N/A |
| 4.4 | Equal Opportunities | : | N/A |
| 4.5 | Community Strategy | : | N/A |
| 4.6 | Anti-Poverty Strategy | : | N/A |

| IF YOU HAVE ANY QUERIES PLEASE CONTACT | BACKGROUND DOCUMENTS |
| --- | --- |
| Donald Simpson | 793 3290 |  |  |
| QUALITY CONTROL | Report prepared by | Chris Griffiths | 793 3217 |
|  | Checked by | Donald Simpson | 793 3290 |
| Corporate Services (Finance), Salford Civic Centre, Chorley Road, Swinton. M27 5AW |

B. REPORT DETAILS

5.	INTRODUCTION

  - This report summarises the progress relating to delivery of the Internal Audit Plan for 2001/2002.

6. 	NOTES TO THE REPORT

  - The report shows that 10% of the plan has been delivered to date.

  - As stated in the report relating to the final outturn of the 2000/2001 Internal Audit plan, also submitted to this meeting, the commencement of the 2001/2002 plan has been delayed to allow the completion of work in progress for 2000/2001.

  - The unit will soon be operating at full establishment following recent appointments to complete the filling of the new structure and temporary staff have also been recruited. These staff are soon to take up their posts and will be used initially to work on delayed projects from the 2001/2002 plan.

J. SPINK                      A. WESTWOOD

Head of Finance         Head of Corporate Service

| Client | 2001 Plan | Planned Proportion to date | Actual | Variance to plan for period | Percent of period allocation complete |
| --- | --- | --- | --- | --- | --- |
| SALFORD |  |  |  |  |  |
| Mainstream |  |  |  |  |  |
| Chief Executive | 40 | 0 | 0 | 0 | 0% |
| Corporate Services | 652 | 90 | 61 | -29 | 68% |
| Development Services | 150 | 25 | 0 | -25 | 0% |
| Education and Leisure | 223 | 40 | 20 | -20 | 50% |
| Environmental & Comm Serv | 35 | 0 | 0 | 0 | 0% |
| Housing Services | 127 | 0 | 4 | 4 | 0% |
| Personnel | 0 | 0 | 0 | 0 | 0% |
| Commty & Social Services | 202 | 67 | 2 | -65 | 3% |
| Mainstream Total | 1,429 | 222 | 87 | -135 | 39% |
| Group | Annual Plan | Actual | Percent Achieved to Date |  |  |
| Audit General Total | 2,396 | 472 | 20% |  |  |
| Best Value | 1,044 | 179 | 17% |  |  |
| Computer | 857 | 59 | 7% |  |  |
| Contracts | 409 | 30 | 7% |  |  |
| Energy | 749 | 121 | 16% |  |  |
| Mainstream | 1,429 | 87 | 6% |  |  |
| GMPA | 2,197 | 210 | 10% |  |  |
| Total Plan | 9,081 | 1,158 | 13% |  |  |

| Group | 2001 Plan | Actual | Balance Remaining | Percent of plan achieved. (Proportion for period reported 17%) |
| --- | --- | --- | --- | --- |
| SALFORD |  |  |  |  |
| Computer | 379 | 52 | 327 | 14% |
| Contracts | 309 | 14 | 295 | 5% |
| Energy | 749 | 121 | 628 | 16% |
| Mainstream | 1,429 | 87 | 1,342 | 6% |
| Group Total | 2,866 | 274 | 2,592 | 10% |
| AUDIT GENERAL |  |  |  |  |
| Administration | 284 | 96 | 188 | 34% |
| Audit Development | 29 | 12 | 17 | 41% |
| Leave | 972 | 143 | 829 | 15% |
| Management | 236 | 50 | 186 | 21% |
| Other paid leave | 25 | 3 | 22 | 12% |
| Policy and Resources | 376 | 18 | 358 | 5% |
| Sickness | 122 | 12 | 110 | 10% |
| Training | 292 | 18 | 274 | 6% |
| Vacancies | 60 | 120 | -60 | 200% |
| Audit General Total | 2,396 | 472 | 1,924 | 20% |
| Salord Total | 5,262 | 746 | 4,516 | 14% |
| GMPA * | 2,775 | 233 | 2,542 | 8% |
| BVCI | 1,044 | 179 | 865 | 17% |
| Grand Total | 9,081 | 1,158 | 7,923 | 13% |
| * Inclusive of Computer and Contract Audit |  |  |