REGENERATION INITIATIVES CABINET WORKING GROUP

27th June, 2005

Meeting commenced:	  9.35 a.m.

"	ended:	10.40 a.m.

PRESENT:	Councillor Merry - in the Chair

Councillors Antrobus, Connor, Lancaster, McIntyre and Mann

M. Sykes - Strategic Director of Housing and Planning

B. Osborne - Head of Housing

K. Scarlett - Assistant Director (Housing Strategy and Renewal)

R. Wynne - Head of Property and Development

D. Evans - Assistant Director (Development Planning)

R. Fairhurst - Head of Regeneration

C. Inchbold - Assistant Director (Strategy and Resources)

J. Edmonds - Assistant Director (Capital and Schools Organisations)

A. Westwood - Strategic Director of Customer and Support Services

M. Relph - Senior Committee Administrator

|  |  | ACTION |
| --- | --- | --- |
| 38. | MINUTES AGREED: THAT the minutes of the meeting held on 9th May, 2005, be approved as a correct record. |  |
| 39. | LIFT PROGRESS The Strategic Director of Customer and Support Services submitted a report providing an update on the NHS Local Investment Finance Trust, and discussion took place with regard to progress on the project. AGREED: (1) THAT the report be noted. (2) THAT the Strategic Director of Customer and Support Services be requested to give a presentation at the next meeting of the Group, providing a full update with regard to progress on the town centre LIFT projects in Walkden, Pendleton, Eccles and Swinton. | A. Westwood |
| 40. | HOUSING AND EDUCATION The Lead Member for Housing submitted a report outlining the key issues facing the City Council in respect of the provision of schools. AGREED: THAT approval be given to the establishment of a small working group of Assistant Directors from Housing, Planning, Regeneration and Education, to review the provision of secondary education within the City of Salford, in respect of housing and regeneration work. | B. Osborne |
| 41. | DEVELOPMENT OF HOUSING MARKET RENEWAL FUND SCHEME - UPDATE The Strategic Director of Housing and Planning, and the Head of Regeneration and Improvement submitted a joint report indicating that the ODPM had issued an invitation to Housing Market Renewal Pathfinders to submit scheme updates, in order to ensure a funding allocation for the next two years (2006/08). AGREED: (1) THAT the report and the works undertaken to date, on the development of the scheme update for HMRF support, be noted. (2) THAT approval be given, in principle, to the establishment of the Manchester Salford Pathfinder (MSP) Integrated Secretariat Team. (3) THAT a further report be submitted at the next meeting of the Group, detailing the issues and specific areas which will be the focus of activity during the next two years. | K. Scarlett C. Inchbold |
| 42. | SALFORD STRATEGIC FLOOD RISK ASSESSMENT - UPDATE David Evans provided an update in relation to the Salford Strategic Flood Risk Assessment. A discussion took place in which it was expressed there was a need to ensure that any proposals, and plans, with regard to the assessment, needed to be consistent and sound. It was also suggested that the issue needed to be revisited periodically. AGREED: THAT the update be noted. |  |
| 43. | IRWELL CORRIDOR STUDIES The Chief Executive submitted a report summarising the vision and key findings of the Irwell Corridor Strategic Transportation Study, in terms of planning, strategic land use and transportation framework issues. AGREED: (1) THAT the overall vision for the Irwell Corridor, as set out in the study report, be welcomed; and support be given to the prioritisation of the areas around Salford Central Station and Greengate for development. (2) THAT the content of the main study findings be noted; and officers be requested to finalise the report with Manchester City Council, prior to further consideration by the Group. (3) THAT the City Council in conjunction with Manchester City Council, utilise the Memorandum of Understanding at Executive and Officer level to progress further work on the Corridor (including detailing, costing and prioritising the infrastructure/environment improvement programme) either directly, or by commissioning further studies. (4) THAT agreement be given to engage with the Central Salford URC about the studies’ findings, their relationship to the draft Central Salford Vision and Regeneration Framework, and to develop roles and responsibilities together with the most effective delivery vehicles. (5) THAT agreement be given to engage with other key stakeholders, including the GMPTE and the rail industry as appropriate. (6) THAT consideration be given as to when and how the studies’ findings can be incorporated into planning guidance, as either statutory Development Plan documents, or non-statutory documents. | C. Inchbold |
| 44. | REGENERATION PROGRAMMES AND PROJECTS The Head of Regeneration and Improvement, and the Strategic Director of Housing and Planning submitted a joint report providing an update on progress and key issues in respect of major regeneration funding programmes and projects. During consideration of the item, concerns were expressed at the delays to the commencement of refurbishment works at Salford Central Station. The Group were advised that this was primarily due to delays on behalf of Government Office North West in issuing the necessary approval letters. AGREED: (1) THAT the report be noted. (2) THAT representation be made to the GMPTA, requesting that they commence the proposed refurbishment works at Salford Central Station at the earliest opportunity. | C. Inchbold |
| 45. | DATE OF NEXT MEETING It was noted that the next meeting was to be held on Monday, 22nd August, 2005, commencing at 10.00 a.m. | P. Templeton |