|  | ITEM NO. 7 |
| --- | --- |

Report of the Chief Executive and Strategic Director of Housing and Planning

To Regeneration Initiatives Cabinet Working Group on Monday 21st August 2006

TITLE: Summary Update on Regeneration Projects and Programmes

RECOMMENDATIONS: That the report is noted.

EXECUTIVE SUMMARY: This report provides a summary update on key regeneration programmes and projects. It outlines progress against milestones and highlights emerging issues.

BACKGROUND DOCUMENTS: (Available for public inspection) Making the vision real; Salford's Community Plan for 2006 - 2016 Regenerating a Great City, Salford's Neighbourhood Renewal Strategy

ASSESSMENT OF RISK: Risk is assessed and addressed within individual projects and programmes.

SOURCE OF FUNDING: Key funding sources are identified throughout the report. Current applications for funding are also indicated in the report.

COMMENTS OF THE STRATEGIC DIRECTOR OF CUSTOMER AND SUPPORT SERVICES (or his representative): LEGAL IMPLICATIONS Provided by: n/a FINANCIAL IMPLICATIONS Provided by: n/a PROPERTY: n/a HUMAN RESOURCES: n/a

CONTACT OFFICER: Cath Inchbold, Assistant Head of Service, Regeneration Strategy and Co-ordination, 0161 793 3796 John Bentley, Regeneration Strategy and Co-ordination, 0161 793 3449

WARD(S) TO WHICH REPORT RELATE(S): All

KEY COUNCIL POLICIES: Making the vision real; Salford's Community Plan for 2006 - 2016 Regenerating a Great City, Salford's Neighbourhood Renewal Strategy

Contents:

| Area | Project | Page No |
| --- | --- | --- |
| Claremont & Weaste |  | 7 |
|  | Weaste Renewal Area | 8 |
|  | Eccles New Road Renewal Area | 9 |
| East Salford |  | 10 - 11 |
|  | Higher Broughton - Homeswap to new build | 12 |
|  | Higher Broughton - Community Hub | 12 |
|  | Higher Broughton - Broughton Green Development | 13 |
|  | Broughton Renewal Area | 14 |
|  | Lower Broughton | 15 |
|  | Chapel Street - Adelphi Media Quarter | 16 |
|  | Chapel Street - Greengate | 17 |
|  | Chapel Street - Springfield Lane | 18 |
|  | Charelstown & Lower Kersal NDC | 19 |
|  | Salford Science Park | 20 |
|  | Duchy and Pendlebury Renewal Area | 21 |
| Eccles |  | 22 |
|  | Liverpool Road | 23 |
|  | Eccles Town centre | 24 |
|  | Magistrate Court & Justice Centre Initiative | 25 |
| Irlam & Cadished |  | 26 |
|  | Barton - Red City Development | 27 |
|  | Barton - Port Salford | 27 |
|  | Chat Moss Visioning | 28 |
|  | Liverpool Road Corridor | 29 |
| Little Hulton & Walkden |  | 30 |
|  | Ashton Field Site | 31 |
|  | Cutacre Mining | 32 |
| Ordsall & Langworthy |  | 33 - 34 |
|  | Chapel Street - Salford Central Station | 35 |
|  | Manchester Bury and Bolton Canal - Phase 1 | 36 |
|  | Ordsall Development | 37 |
|  | Pendleton Area Action Plan | 38 |
|  | Proposed Tesco Development | 39 |
|  | Seedley Village - Seedley & Langworthy | 40 |
|  | Salford Quays - Dock 9 | 41 |
|  | Salford Quays - Clippers Quay | 42 |
| Swinton |  | 43 |
|  | Lower Irwell Valley improvement Area (LIVIA) | 44 |
|  | Swinton Town Centre | 45 |
|  | Agecroft Commerce Park | 46 |
| Worsley & Boothstown |  | 47 |
|  | Salford Forest park/ Manchester Race Course | 48 |
| Programme |  | Page no |
|  | SRB 5 | 49 |
|  | HMRF | 50 |
|  | NRF | 51 |
|  | NDC | 52 |
|  | North West Objective 2 - Priority 2 | 53 |
|  | North West Objective 2 - Priority 2 | 54 |
|  | North West Objective 2 - Priority 3 | 55 |
|  | Fairshares Transforming Your Space | 56 |
|  | SHIFT | 57 |
|  | LIFT | 58 |
|  | URC | 59 |
|  | SSCF | 60 |
|  | Building Schools for the Future | 61. |

# Summary of Key Issues

# Key developments that have occurred over the past six weeks within the following areas:

| Pledge | Area | Key Developments |
| --- | --- | --- |
| Creating prosperity in Salford | Relocation of BBC | BBC Governors confirmed mediacity:uk as the preferred bidder on July 4th 2006. The move north is subject to an announcement on the licence fee later this year. City Academy at Salford Quays - Expression of Interest approved for consultation |
| Enhancing life | Eccles Magistrate Court | Received Planning Permission 3rd August |
| Enhancing life/ Creating prosperity | Eccles Town Centre | Work started on site at Eccles Lift/ Library Extension - July 2006 |
| Creating prosperity | Salford Central Station | English Cities fund have been given a 3 month exclusivity agreement to explore the development of the wider area around the station. |
| Enhancing Life | Higher Broughton | Top Street CPO Area is the subject of an on-going formal review of the Council’s case. Initial results indicate general support of the Council's CPO proposals amongst local residents. The Public Inquiry has been scheduled for 10th October 2006. Vacant properties on the proposed site of the Community Hub have now been demolished. The planning application for Devonshire Street has been approved. The show home on Phase 1 Broughton Green has been completed and is helping to generate new sales. Vincent Street Housing is well underway, and due to be handed over starting from the end of August 2006. The first homeswappers should be moving in September. |
| Enhancing Life | Adelphi Media Quarter | Terms are now agreed between Salford University and Salford City Council for Adelphi Street and Meadow Road and for Irwell Valley campus. The transaction is to be exchanged September 2006. |
| Enhancing Life | Springfield Lane | Negotiations are taking place between Urban Splash & Irwell Valley Housing Association to incorporate 50 flats in the first phase. These would be available on a shared ownership basis. |
| Enhancing Life | Eccles New Road Renewal Area | Public Inquiries have been held for the 2 clearance areas at Nelson and Bridson Street. Bridson Street has now been confirmed and the report of the Secretary of State for Nelson Street is expected soon. |
| Enhancing Life/ creating Prosperity | Liverpool Road Corridor | Liverpool Road Corridor Strategy brief currently under preparation for the end of August 2006. |
| Enhancing Life | LIVIA | The Single Programme Proposal Form (SPPF) for £4.75 million has been approved by the NWDA. Up to £365,000 should be released for 2006/07. |
| Enhancing Life/ Creating prosperity | Barton Strategic Site: Red City Development | Inquiry completed July 2006. Inspector report making recommendation to Secretary of State expected November 28th. |
| Enhancing Life/ Creating prosperity | Dock 9 | Planning applications submitted from Peel for BBC development. Applications to go before Planning Panel in October 2006. |
| Creating Prosperity | Salford Science Park | The Innovation Forum is now on site with completion anticipated August 2008. The City Council has now approved terms to acquire the University Business Park from North West Development Agency and investigations are now underway to the formation of a Joint Company with the University of Salford to create a Salford Science Park. |
| Enhancing Life | Ordsall | Planning application for first phase of development submitted 10th July. Lottery application for Ordsall Hall was submitted on the 3rd July 2006. A decision is expected for January 2007. |
| All | Salford West Regeneration Framework | Tenders for the contract to develop the Regeneration Framework and Action Plan for Salford West have been shortlisted. This will be let in September with a draft Framework and Action Plan available in February 2007. |
| All | Irwell City Park | Bid has progressed to Stage 2 (feasibility stage) and has been allocated £250,000 bid development funding. The deadline for the stage 2 bid is 31st May 2007. |

Emerging Projects

Claremont Village The Willows - Planning consultants 'HOW' appointed by Salford City Reds to look at future opportunities.

East Salford - Chapel Street The Crescent - Implementation group led by the URC is looking to take the project forward.

Walkden New school premises to be built for Harrop Fold School. Discussions are ongoing regarding Primary School opportunities in Little Hulton.

Walkden + Little Hulton : Coalfields Regeneration Projects Creative Industries in Salford (CRIS) received £100,000 funding from Coalfield Regeneration Trust to provide work experience for young people in the film industry. A project manager has recently been appointed. The Peel Estate Community Sports Development Centre have applied for £10,000 grant towards provision of all weather multi-purpose sports pitches.

Destination Worsley Strategy Multi-sector board, consisting of local business representatives, Councillors, community representatives and Council officers, has been set up and a business plan is being prepared.

Education Summary of large scale Children's services Capital Projects PFI Scheme: Harrop Fold Buile Hill Creation of Children's Centre: St Charles RC Primary School Fiddlers Lane Community Primary Little Hulton Children's Centre St Clements CE/ Radclyffe Community Primary school

CLAREMONT VILLAGE

Project: Weaste Renewal Area

Pledge: Enhancing Life

| Area Covered | Claremont Village |
| --- | --- |
| Lead Officer | Kevin Scarlett, Housing and Planning Directorate |
| Summary | To provide a strategic framework for the physical, social and economic renewal of the neighbourhood; securing its long-term sustainability by making the area a more attractive and safer place to live, more desirable places to visit and more inviting areas for private sector investment; building on a strong local identity and aspiration and involving the communities and other stakeholders. |
| Priorities and Milestones | Timescales |
| Commence with block improvement schemes to Weaste Lane/Tootal Road/Lords Avenue. | Jan 2007 |
| Secure alleygating orders | Dec 2006 |
| Complete environmental works | Sept 2006 |
| Progress | Date |
| Work on the alleygating schemes in Weaste, whilst ongoing, has been delayed due to an adverse Public Inquiry decision. Applications for closure are now being made under new legislation. |  |
| Footpath refurbishment is now complete in New Cross Street and Barff Road following the completion of Block Improvements. Further improvements are underway on Tootal Drive, Tootal Road and Glendore. | On-going |
| Buile Hill Mansion presentations and assessment underway. | On-going |
| Hope Hospital; consultation with the community is imminent, a major planning application is expected. | August 2006 |
| A research gathering exercise has been completed for a future block improvement scheme involving 51 properties (houses and shops) in the Tootal Road/Weaste lane area. |  |
| £350,000 allocated for block improvement schemes and priority blocks have been identified in Weaste Lane, Tootal Road and Lords Avenue. |  |
| Remaining environmental schemes are nearing completion in the Weaste area. |  |
| Funding sources | Housing Capital Programme, HMRF and ERDF |
| Publicity to date | The new starts will offer an opportunity for good news stories in the press. |

## Project: Eccles New Road Renewal Area

##### Pledge : Enhancing life in Salford

| Area Covered | Enterprise Park/Quays |
| --- | --- |
| Lead Officer | Kevin Scarlett, Housing and Planning Directorate |
| Summary | To provide a strategic framework for the physical, social and economic renewal of areas’ neighbourhood; securing its long-term sustainability by making the areas more attractive and safer places to live, more desirable places to visit and more inviting areas for private sector investment; building on a strong local identity and aspiration and involving the communities and other stakeholders. |
| Priorities and Milestones | Timescales |
| To acquire all 24 properties on Bridson Street Phase 2 | On-going |
| To acquire all 35 properties on Nelson Street | On-going |
| Public CPO inquiry decision Nelson St | expected Aug 2006 |
| Complete environmental works | Sept 2006 |
| Commence community consultation | August/Sept 2006 |
| Progress | Date |
| Public Inquiries have been held for the 2 clearance areas at Nelson and Bridson Street. Bridson Street has now been confirmed and the report of the Secretary of State for Nelson Street is expected. | July 2006 |
| The Weaste Seedley Claremont Neighbourhood Plan is now being progressed corporately, led by the Housing and Planning Directorate. | On-going |
| There are a number of environmental schemes nearing completion in the Eccles New Road area. |  |
| £35,000 has been allocated for community consultation work and community involvement in planning for future investment in the area. |  |
| A bid for HMR funding for environmental improvements will be made to provide an alleygating scheme in Humber Street/ Borough Road. |  |
| Weaste Bus Depot now being demolished, planning consent for new apartment block granted. |  |
| Funding sources | Housing Capital Programme and HMRF |
| Publicity to date | Newsletter |

##### BROUGHTON

Project: Higher Broughton Regeneration Initiative – Homeswap to new build

Pledge: Enhancing life in Salford

| Area Covered | Higher Broughton Partnership area |
| --- | --- |
| Lead Officer | Kevin Scarlett, Housing and Planning Directorate |
| Summary | Provide access to new properties in the redevelopment for owners living in the clearance area. |
| Priorities and Milestones | Timescales |
| Vincent Street complete | August 06 |
| Bond Street works on site | Sept - Oct 06 |
| Progress | Date |
| Completion of the work on the homeswap model. | July 2006 |
| All units being manufactured off site are nearing completion. |  |
| All remaining allocations of the 19 Homeswap units have now been made and preparations for relocation are still on-going. |  |
| Planning approval of the new scheme on Bond Square is expected to be received in early August and work should be starting on site within September or October 2006. Subject to service diversions and costs. | August 2006 |
| The planning application for the Top Streets area is still subject to discussion with the Council and progress is being made, though the current CPO review may require changes to the current planning application. |  |
| Higher Broughton - Community Hub |  |
| Design now agreed with services users. Consultations / information leaflet has now been issued to all households in Broughton with minimal response. Planning application to be submitted shortly. Costing exercise is now being undertaken by Urban Vision. A value for money exercise is currently underway prior to a report to Cabinet |  |
| Consultation with potential users for Broughton library to begin shortly. |  |
| Funding sources | Housing Market Renewal Programme. Housing Capital Programme Higher Broughton Community Hub to be funded by unsupported borrowing and receipts from the Partnership. |
| Publicity to date |  |

# Project: Higher Broughton – Broughton Green Development and Related issues

## Pledge: Enhancing life in Salford

| Area Covered | Higher Broughton Partnership area |
| --- | --- |
| Lead Officer | Kevin Scarlett, Housing and Planning Directorate |
| Summary | Maintain and support existing communities whilst seeking opportunities for new development through a range of interventions. |
| Priorities and Milestones | Timescales |
| Demolition of empty houses on Bottom St completed | Aug 2006 |
| Public Inquiry for the Top Streets CPO | Mid Oct 06 |
| Devonshire Street start on site | October 2006 |
| Progress | Date |
| The Council is now in the process of reviewing the case for comprehensive clearance in time for the Public Inquiry due in October 2006. Early indications suggest that most residents support the Councils CPO proposals for the area. | October 2006 |
| The planning application for Devonshire Street has been approved. Start on site October 2006. The Heads of Terms agreement for this development is in the final stages of negotiation and is expected to be signed off shortly. | October 2006 |
| Road closure timescales are becoming very tight for the October Public Inquiry. |  |
| There are now over 130 new build houses on site in Phase 1 of the development. The first show house is now ready for viewing. |  |
| The demolition of the remaining houses in the Bottom Streets area (Rigby Street, Wellington Street East and Bradshaw Street) is nearing completion. All other vacant property has now been demolished. |  |
| Temporary alley-gating of the Top Streets and the Gainsborough Street area is now complete and multi-lingual leaflets on disposal of refuse have been delivered to all occupied households. |  |
| The Council have undertaken a comprehensive cleansing exercise in the Top Streets CPO area now that alley gating has taken place, by removing all fly tipping and dumping in the rear alleys and yards. |  |
| The Solutions Group continues to meet on a monthly basis to provide a forum for consultation and discussion for all aspects of the redevelopment. Works to enhance the Council estate around the redevelopment area are still in the process of development. |  |
| The Council continue to acquire property from owners by voluntary agreement in advance of the CPO. |  |
| A small number of residents have decided to use Relocation Assistance to move to housing for sale in Central Salford and are expected to move over the next few weeks. 19 households will be moving to the Vincent Street homeswap properties over the next 2-3 months. |  |
| Funding sources | Housing Market Renewal Fund 2006/07 Programme and Housing Capital Programme. |
| Publicity to date | Positive publicity is being lined up to maximise this opportunity at the appropriate time. |

# Project: Higher Broughton – Broughton Renewal Area

## Pledge: Enhancing life in Salford

| Area Covered | Broughton |
| --- | --- |
| Lead Officer | Jackie Crook, Housing & Planning |
| Summary | To develop and implement an action plan, in consultation with residents and stakeholders, for the Broughton Renewal Area |
| Priorities and Milestones | Timescales |
| Delivery of block improvements | Nov 06 – April 07 |
| Complete renewal action plan | Jan 07 |
| Practical completion of residential schemes on Hamilton and Yew St | Sept 07 |
| Assemble Back Hamilton St site/ MSCA on Douglas St/ MSCA in conjunction with Contour Housing in Rock and Hill St Area | Mar 07 |
| Identify developer partner for the Bowker St site | Jan 07 |
| Develop and implement alleygating scheme | Mar 07 |
| Progress | Date |
| Lead Member Cabinet agreed to the creation of Broughton Renewal | 4th May 2006 |
| Statutory Consultation. An overwhelming majority of respondents to the consultation were in favour of the declaration. |  |
| The Renewal Area is bounded by Camp St to the South, the River Irwell to the West, Bury New Road to the East and the Kersal border to the North. |  |
| Funding sources | Capital Programme, HMR |
| Publicity to date | Formal declaration notice – MEN and Salford Advertiser 18th May 2006 |

# Project: Lower Broughton Regeneration

Pledge: Enhancing life in Salford

| Area Covered | Lower Broughton |
| --- | --- |
| Lead Officer | Richard Wynne, Urban Vision |
| Summary | Regeneration of large area (150 acres) of public and private residential and commercial / mixed use property. |
| Priorities and Milestones | Timescales |
| Quarterly public meetings | On-going |
| First phase developments expected. | November 2006 |
| Progress | Date |
| Detailed proposal for first phase of development submitted August 2006 - 152 houses, 378 apartments, shops and new highways. | August 2006 |
| The next issue of the Lower Broughton Newsletter published. | July 2006 |
| GMP agree to a police post to be contained within the site construction compound. | July 2006 |
| Flood Summit held. | 22nd June 2006 |
| The outline planning application was approved. This application relates to an area of 22.7 hectares of land within Lower Broughton within which a maximum of 1,500 dwellings is proposed. | 18th May 2006 |
| Demolition of Lowry High School was completed. | June 2006 |
| Demolition of Earl Street and Kempster Street completed. | June 2006 |
| Moss Street CPO rehousing ongoing with the majority of voluntary acquisitions under negotiation. | June 2006 |
| The Drop-In session between 2 – 4p.m. every Wednesday at the Humphrey Booth Day Centre on Heath Avenue in Lower Broughton continues to take place. Residents and stakeholders are invited to come along to discuss with staff from the Housing Market Renewal Team and Contour Housing any issues or queries they may have regarding the regeneration proposals for the area. |  |
| Funding sources | HMRF and Housing Capital Programme Private |
| Publicity to date | Publication of newsletters Advertising campaign planned by Countryside associated with Phase1 Advertising campaign to start January 2007 |

Project: Adelphi Media Quarter

Pledge: Encouraging learning, leisure and creativity in Salford

| Area Covered | Chapel Street |
| --- | --- |
| Lead Officer | Richard Wynne, Urban Vision |
| Summary | Redevelopment of vacant land and outdated industrial properties either side of Adelphi Street. |
| Priorities and Milestones | Timescales |
| Complete Adelphi Street land transfer | September 2006 |
| Progress | Date |
| Adelphi planning guidance was approved by Lead Member. | 19th May 2006 |
| Terms now agreed between Salford University and Salford City Council for Adelphi Street and Meadow Road and for Irwell Valley campus. |  |
| Discussions on-going with Vermont/Broadway Malayan regarding two significant schemes on Adelphi Street. |  |
| Other private sector developers purchasing sites and securing planning permission. |  |
| Architects appointed for building the Faculty of Music and Performing Arts. |  |
| Proposal of possible signature building within Central Salford Vision and Regeneration Framework. |  |
| Issues about designs and finishes of the Adelphi Media Centre are under discussion. |  |
| Funding sources | None directly |
| Publicity to date | n/a |

##### Project: Greengate

##### Pledge: Enhancing life in Salford/ Creating prosperity in Salford

| Area Covered | Chapel Street |
| --- | --- |
| Lead Officer | Peter Baker (Central Salford URC) |
| Summary | Redevelopment of vacant and underused land and industrial property in Greengate to create a new mixed-use urban quarter at core of conurbation. Area includes former Exchange Station. Need to ensure links with City Centre Transportation Strategy (e.g. Exchange Bus Station), River Irwell Corridor and Springfield Lane site. |
| Priorities and Milestones | Timescales |
| EP property and economic appraisals undertaken. | August 2006 |
| Acquisition and CPO strategy developed | May to Sept 2006 |
| Adoption of Planning Guidance by City Council | November 2006 |
| Key planning permissions for public realm and next phases of private sector development | November 2006 |
| Key acquisitions by EP (former Exchange Bus Station) and ASK/Network Rail (Chapel Street frontage) | Late 2006 |
| EP investment programme developed and approved. | Late 2006 |
| Progress | Date |
| Planning Guidance being produced – public consultation to be undertaken. | 28th July - 7th Sept |
| Network Rail/ ASK joint venture has not yet been formally signed. |  |
| EP designated lead partner within the URC Business Plan. |  |
| Design work on public realm completed and URC to submit planning application. | End August 2006 |
| Three planning applications for development also to be submitted - for ASK/Network Rail land on railway viaduct, for residue of ASK’s land ownership and for BSC owned land at New Bridge Street | End August 2006 |
| Development proceeding on site - Abito, Dandara and Chestergate Land Ltd schemes progressing well. |  |
| Discussions commencing on purchase of land for the public realm scheme (led by EP). |  |
| Issue of power supply to be discussed as part of wider discussion with United Utilities on infrastructure provision for Central Salford. |  |
| Completion of Public Realm Stage C Design (achieved) | April 2006 |
| Funding sources | English Partnerships, Private Sector and SCC Section 106 |
| Publicity to date | Some publicity in MEN about Greengate - linked to the launch of the Abito residential scheme by ASK Developments |

Project: Springfield Lane

##### Pledge: Enhancing life in Salford/ Creating prosperity in Salford

| Area Covered | Chapel Street |
| --- | --- |
| Lead Officer | Stephen Gwatkin, Urban Vision Christine Duffin, Market Renewal Team, Housing and Planning |
| Summary | Redevelopment for residential and mixed use scheme with Urban Splash |
| Priorities and Milestones | Timescales |
| Submit detailed planning permission for first phase of the development. | Aug 2006 |
| 1st phase on site | Early 2007 |
| Progress | Date |
| Negotiations are taking place between Urban Splash & Irwell Valley Housing Association to incorporate 50 flats within the first phase that would be available on a shared ownership basis. | On-going |
| Urban Splash have purchased & demolished the derelict, former King William IV public house, required for comprehensive redevelopment. | June 2006 |
| Weston Williamson architects have been commissioned to prepare detailed plans for the first phase of development. |  |
| Outline planning applications approved by the Planning and Transportation Regulatory Panel | 15th December 2005 |
| Funding sources | Housing Corporation Affordable Housing Programme, Irwell Valley housing Association (IVH) + Private |
| Publicity to date | Urban Splash coverage |

## Programme: Charlestown and Lower Kersal New Deal for Communities

##### Pledge: All 7

| Area Covered | North Irwell Riverside |
| --- | --- |
| Lead Officer | Tim Field – NDC Chief Executive |
| Summary | Building Communities Crime and Community Safety Education, Children and Young people Physical Environment Health Business, Employment and Skills |
| Priorities and Milestones | Timescales |
| First stage of Development at Kersal High | Winter 2006 |
| Commencement of second stage of Private Sector housing improvements at Littleton Road | Summer 2006 |
| Environmental improvements at Whit Lane and Kersal Way. | Summer 06 |
| Programme review autumn 2006 | Autumn 2006 |
| Lower Kersal Neighbourhood Park complete | Autumn 2006 |
| Matlock Cross environmental improvements | Autumn 2006 |
| Lower Kersal Health Centre due for completion | Nov 2006 |
| New Health investment strategy for local area to be produced. | Autumn 2006 |
| Progress | Date |
| Developer agreement between SCC/ NDC and Opus/Inspired with solicitors for finalisation. | August 2006 |
| Planning application for Kersal High School site under preparation. | On-going |
| SLA with GMP focusing on local issues has been signed. |  |
| Phase 5 of Alleygating on site. |  |
| Young People Oscars to be held. Over 150 nominations for the awards, over 100 attended the event. | 1st July 2006 |
| ‘In bloom’ judging. | 20th July 2006 |
| New Business Support Package - over £80,000 grants approved. | July 2006 |
| Matlock Cross environmental improvements started on site | May 2006 |
| Lower Kersal Neighbourhood Park work started on site. | May 2006 |
| Arrowhead housing improvements completed. | May 2006 |
| Kersal Vale Allotments – improvements completed. | March 2006 |
| Publicity to date | NDC newsletter 'In Bloom' coverage |

## Project: Salford Science Park

##### Pledge: Creating prosperity in Salford

| Area Covered | North Irwell Riverside |
| --- | --- |
| Lead Officer | Matthew Lynn, Economic Development, Chief Executive Directorate |
| Summary | Salford Science Park encompasses the Salford Innovation Forum (SIF) Building and surrounding business units to promote the growth of knowledge based industries. |
| Priorities and Milestones | Timescales |
| Tendering for appointment of third party operator completion | Sept 06 |
| VIP photo opportunity on site for press | Sept 06 |
| Completion of construction contract | July 07 |
| Completion of Innovation Forum | August 2008 |
| Fit out stage completed and opening of building | Dec 07 |
| Progress | Date |
| The Innovation Forum is now on site with completion anticipated August 2008. The City Council has now approved terms to acquire the University Business Park from North West Development Agency and investigations are now underway to the formation of a Joint Company with the University of Salford to create a Salford Science Park. | August |
| Interim project manager appointed from Capita Symonds. |  |
| The process of designing an Expression of Interest to appoint third party operators to manage the Salford Innovation Park together with the wider Science Park has commenced. | On-going |
| Salford and Manchester Councils are working jointly on a £1.3m bid for Northern Way Science Cities funds which will deliver £530k capital funds for SIF to deliver digital excellence. |  |
| This is a URC priority project and features in the Manchester and part of the Knowledge Capital ‘Arc of Opportunity’. |  |
| Salford Innovation Forum building has started on site. | Feb 06 |
| Funding sources | £3.4m ERDF £6.0m NWDA £300K NDC £9.7m Total capital costs |
| Publicity to date | Press Release January 2006 |

Project: Duchy & Pendlebury Renewal Area

##### Pledge: Enhancing life in Salford

| Area Covered | Claremont Village |
| --- | --- |
| Lead Officer | Kevin Scarlett, Housing and Planning Directorate |
| Summary | To provide a strategic framework for the physical, social and economic renewal of areas’ neighbourhood; securing its long-term sustainability by making the areas more attractive and safer places to live, more desirable places to visit and more inviting areas for private sector investment; building on a strong local identity and aspiration and involving the communities and other stakeholders. |
| Priorities and Milestones | Timescales |
| Development site cleared | August 2006 |
| Development works – start on site | September 2006 |
| Presentation meetings for new development | September 2006 |
| Allocation of properties | September 2006 |
| Progress | Date |
| Development site vacated | July 2006 |
| GVD notice advertised in press | July 2006 |
| Allocations strategy for development site agreed with displaced residents | June 2006 |
| Alleygating of Clearance Area completed | April 2006 |
| Legal action (possession order) obtained to vacate property on Duchy Bank site | April 2006 |
| Duchy Bank Developers Agreement – Agreed and ready to sign | April 2006 |
| Funding sources | Housing Capital Programme and HMRF |
| Publicity to date | Newsletter Updates |

Project: Liverpool Road Regeneration

## Pledge: Creating prosperity in Salford

| Area Covered | Eccles |
| --- | --- |
| Lead Officer | Ruth Shields, Economic Development, Chief Executive Directorate |
| Summary | To stem and turn around the decline of the Liverpool Road Corridor by implementing a series of physical improvements. The challenge is not simply to make regeneration happen, but to ensure that it builds long term sustainability in every respect, economic, social and environmental. This will involve balancing the retention of existing communities, improving their social and economic prospects, with a need to attract newcomers into the area. |
| Priorities and Milestones | Timescales |
| Shop Front Improvement Scheme completion | On-going 2006 - 2007 |
| Liverpool Road Corridor Strategy produced and proposal to Local Government Minister. | End November 2006 |
| Progress | Date |
| Liverpool Road Corridor Strategy brief currently under preparation. | End August |
| Pre-start meeting arranged with CCTV contractor. | 29/7/06 |
| The contract for CCTV along Liverpool Road has been awarded to Quadrant Video Systems subject to call-in period. |  |
| Shopfront Improvement Scheme ongoing as dictated by funding availability. |  |
| Initial discussions underway with Eccles and Salford Mosque Islamic Society to discuss investment potential of properties owned by the society. |  |
| Key Development Site - Crown Theatre, Church Street – Planning application approved for the development of the grade II listed building into 37 apartments together with retail space at the ground floor. |  |
| Funding sources | NRF 2006/07 - £100,000 Capital budget 2006/07 - £180, 000 |
| Publicity to date | Press Release in MEN re: Ministerial visit |

Project: Eccles Town Centre

Pledge: Creating prosperity in Salford

| Area Covered | Eccles |
| --- | --- |
| Lead Officer | Richard Wynne, Urban Vision |
| Summary | To undertake a study to identify the most sustainable approach to be taken by the City Council, in partnership with retailers, owners and the local communities, which will lead to the enhanced viability and vitality of Eccles Town Centre and Liverpool Road. |
| Priorities and Milestones | Timescales |
| Eccles LIFT Centre open | Spring 2008 |
| Progress | Date |
| Work started on site at Eccles Lift/ Library Extension | July 2006 |
| Planning application approved for Eccles LIFT scheme on the site of Eccles Library extension and Eccles Health Centre. | 16th March 2006 |
| Threadneedle landowners are considering the recommendations of the Eccles Town Centre report by Paul Butler. Further meetings to be arranged with Threadneedle Investment. |  |
| Funding sources | Magistrates Court is dependent upon Comprehensive Spending Review |
| Publicity to date | Press coverage of Magistrate Court proposal |

##### Project: Magistrates Court and Justice Centre Initiative

##### Pledge: Enhancing life in Salford

| Area Covered | Eccles |
| --- | --- |
| Lead Officer | Richard Wynne, Urban Vision |
| Summary | Confirmation of site for new courthouse at John William Street Car parking solution will involve multi storey car parking. |
| Priorities and Milestones | Timescales |
| HMCS & DCA approval through National Property Strategy | On -going |
| Completion of Magistrates Court | Earliest Jan 2008 |
| Progress | Date |
| Planning application approved for Magistrates Court | 3rd August 2006 |
| Cabinet has now agreed location of Court and car park as John William Street, Eccles. An outline planning application has been submitted. | 19th June 2006 |
| Urban Vision in further discussions with Threadneedle. | On-going |
| Negotiations for replacement car park and site transfer with HMCS | On-going |
| Public consultation held and no significant issues were raised | 24th May 2006 |
| Funding sources | Magistrates Court is dependent upon Comprehensive Spending Review |
| Publicity to date | Press coverage of Magistrate Court proposal |

Project: Barton Strategic Site

Pledge: Creating prosperity in Salford

| Area Covered | Barton |
| --- | --- |
| Lead Officer | Helen Ashworth, Housing and Planning Directorate |
| Summary | Employment development of large Brownfield site. Two main elements proposed:- Salford Reds: 20,000 seat stadium with retail, hotel, fast food etc to support the stadium use; and Port Salford: multi modal freight terminal; to include 2-berth port, rail freight terminal, and 200,000 sq m warehousing. |
| Priorities and Milestones | Timescales |
| Salford Reds |  |
| Heads of terms issued and negotiations in progress for City Council land. | On-going |
| Site allocation in the Unitary Development Plan. | On-going |
| Secretary of State decision relating to planning permission. | Autumn 2006 |
| Port Salford |  |
| Highways Agency pronouncement expected | November 2006 |
| Progress | Date |
| Salford Reds |  |
| Inquiry completed. | July 2006 |
| Inspectors report expected 2006 making recommendations to Secretary of State. | 28th November 2006 |
| Port Salford |  |
| Highways Agency holding direction now extends until 23rd November 2006 to allow more time to assess the highway modelling and implications. |  |
| Consultation with local community and statutory consultees undertaken. |  |
| Assessment of the planning application and traffic issues being investigated. | On-going |
| Academy Contract for the Academy Access Road about to let. |  |
| Funding sources | Private |
| Publicity to date | Coverage of Salford Reds Stadium in MEN and Guardian |

Project: Chat Moss Visioning

Pledge: Enhancing Life in Salford

| Area Covered | Chat Moss ( In Salford); Rixton and Risley Mosses ( In Warrington) and Astley Moss ( In Wigan) |
| --- | --- |
| Lead Officer | Tony Hothersall ; Director Red Rose Forest ( for entire project ) - 872 – 1660 ( tony@redroseforest.co.uk) Nick Lowther ; Housing & Planning ( Environment and Projects) - Ext 3798 ( nick.Lowther@salford .gov.uk) |
| Summary | To carry out an assessment of the Mossland project area to produce a long term Vision that will promote the “best fit” for competing landuses and establish sustainable landuse patterns with a view to: understanding mossland habitat and landscape in order to deliver maximum public benefit. secure long term economic viability of mosslands based around agriculture, establishment of local markets, specialist products and creation of jobs for local people. recognise unique potential of mossland to deliver rare and significant amounts of mossland habitat of high biodiversity value. maximise value of mossland landscape as an accessible leisure, health and local heritage resource for tourists, visitors and local communities. |
| Priorities and Milestones | Timescales |
| Completion of Vision Document | Oct 2006 |
| Public Consultation on Vision | Spring 2007 |
| Progress | Date |
| Mosslands Action Group established |  |
| Project Steering Group established |  |
| Red Rose Forest established as project coordinator |  |
| £35K Phase 1 Project funding raised ( inc. £10K from Salford CC) |  |
| Consultants contract let to Maslen Environmental ( April – October). | April 2006 |
| Funding sources | Salford City Council £10K Warrington DC £10K Countryside Agency £5K NWDA £10K |
| Publicity to date | n/a |

Project: Liverpool Road Corridor

Pledge: Creating prosperity in Salford

| Area Covered | Irlam & Cadishead |
| --- | --- |
| Lead Officer | Ruth Shields – Economic Development Officer - |
| Summary | To stem and turn around the decline of the Liverpool Road Corridor by implementing a series of physical improvements. The challenge is not simply to make regeneration happen, but to ensure that it builds long term sustainability in every respect, economic, social and environmental. This will involve balancing the retention of existing communities, improving their social and economic prospects, with a need to attract newcomers into the area. |
| Priorities and Milestones | Timescales |
| Liverpool Road Corridor Strategy produced and submitted to Local Government Minister. | November 2006 |
| Complete public art consultation with businesses and the community. | July-Sept 2006 |
| Completion of Public Art on Cadishead Way roundabout. | Jan/Feb 2007 |
| Review and further develop the Liverpool Road 1999-2009 Action Plan. | March 2007 |
| Progress | Date |
| Liverpool Road Corridor Strategy brief currently under preparation. | End August |
| Liverpool Road Officer Working Group reviewing and developing 1999-2009 Action Plan. | On-going |
| Artists commissioned to develop public art at Cadishead Way Roundabout – the gateway to the corridor. |  |
| Environmental improvements carried out at Irlam Library including new lighting and CCTV. |  |
| Funding secured via NRF | April 2006 |
| Position statement prepared | December 2005 |
| Site visit undertaken to establish worst affected areas | August 2005 |
| Funding sources | NRF 05/06 £45,000 NRF 06/07 £tbc |
| Publicity to date |  |

Little Hulton

Project: Ashton Field Site

Pledge: Creating prosperity in Salford

| Area Covered | Little Hulton |
| --- | --- |
| Lead Officer | Mike Arnold, Planning Services |
| Summary | Development of a Film Village on the recaied site at Ashton Fields. |
| Priorities and Milestones | Timescales |
| Complete open space works | Summer 2006 |
| Progress | Date |
| NWDA have decided to market the reclaimed site for general/ light industry and warehousing as soon as possible. In advance of the site marketing NWDA have offered web lighting the opportunity to acquire 2 acres to accommodate continued growth of their successful film making business. | August |
| Public open space works are nearing completion. Maintenance agreements are in place for the site to maintained by the Land Reclamation Trust. | On-going |
| The balance of the site (7ha approx) has been reclaimed (but not serviced) and is available for B1, B2 and B8 development. |  |
| Web Lighting’s new studio (C stage) is now operational. Web have 61 employees directly employed in film making and related activities which rises to over 325 when film making is being undertaken on site. | On-going |
| Funding sources | NWDA/ EP |
| Publicity to date |  |

Project: Cutacre Mining

Pledge: Creating prosperity in Salford

| Area Covered | Cutacre site, Little Hulton |
| --- | --- |
| Lead Officer | Anthony Stephenson, Urban Vision |
| Summary | Reclamation and restoration of the land, following coal extraction, for a mixture of amenity, agriculture and woodland uses. |
| Priorities and Milestones | Timescales |
| Commencement of coal mining extraction | End 2006 |
| Duration of programme | 4 years |
| Progress | Date |
| A report on movement of coal from site went to Planning Panel. The Panel agreed to the movement of coal by road subject to all lorries being fitted with satellite tracking to ensure they are using the agreed route. Some mineral working may commence by the end of summer. | 15th June |
| A series of pre-commencement conditions are to be discharged in the coming weeks. These conditions include an archaeological investigation, dust monitoring, and blast arrangements. | On-going |
| Funding sources | Private funding |
| Publicity to date | Liaison meetings with Ward Councillors and residents take place every few months. Given the size of the site, it has been split into areas A-H which will be worked as separate phases (some of which overlap). These phases offer an opportunity for communication. |

##### Project: Salford Central Station

##### Pledge: Creating prosperity in Salford

| Area Covered | Chapel Street |
| --- | --- |
| Lead Officer | Peter Baker (Central Salford URC) |
| Summary | To improve the station and its approaches To provide a major transport interchange for surrounding development in Chapel Street and Manchester City Centre |
| Priorities and Milestones | Timescales |
| Phase 1 contract start on site | October 2006 |
| Phase 1 completed | September 2007 |
| Evaluation report of English Cities Fund (ECF) to URC Board | November 2006 |
| Progress | Date |
| Final Phase 1 design now agreed by partners. Awaiting approval of amendments (planning permission and listed building consent). |  |
| Possible additional funding from Railway Heritage Trust for historic conservation is still being considered. |  |
| The English Cities Fund (ECF) have been given a 3 month exclusivity agreement with the URC to explore the development of the wider area around the station. |  |
| Phase 1 slippage due to advanced repair and repainting works now being done to the three listed railway bridges by Network Rail. This £2 million contract started on site for 20 weeks. | April 2006 |
| Funding sources | Phase 1: EDZ £1,080,848 GMPTE £3,352,442 |
| Publicity to date |  |

## Project: Restoration of Manchester, Bury & Bolton Canal

## Pledge: Enhancing life in Salford

| Area Covered | Line of the Canal from Trinity Way / Hampson St to Clifton Junction (and on into Bury & Bolton) Phase 1 Middlewood |
| --- | --- |
| Lead Officer | David Evans, Housing and Planning Directorate Martin Clarke, British Waterways |
| Summary | To see the restoration of the canal to navigation, as a catalyst to regeneration & redevelopment along its line. |
| Priorities and Milestones | Timescales |
| Start on site of phase 1. | Sept 2006 |
| Expected Completion Phase 1. | Sept 2007 |
| Securing NWDA approval to project outline for future phases of the canal. | Post 2006 |
| Progress | Date |
| Acquisition of Valley & Vale land complete. |  |
| Acquisition of Granada land: negotiations between SCC and Granada taking place. | Ongoing |
| Final design in progress, tenders to be issued with a view to a start on site in Autumn 2006, with completion September 2007. |  |
| Phase 1 maintenance funding now resolved. (Costs shared between City Council and developer of adjoining site). |  |
| ERDF (EDZ) funding approved for phase 1 Middlewood. |  |
| Funding sources | Phase 1 ERDF £2,488,511 NWDA £1,100,000 S106 £1,000,000 Private sector £1,000,000 (contribution of land) |
| Publicity to date |  |

## ORDSALL

## Project: Ordsall Development

## Pledge: Enhancing life in Salford

| Area Covered | South Irwell Riverside |
| --- | --- |
| Lead Officer | Malcolm Sykes, Strategic Director Housing and Planning Directorate |
| Summary | Regeneration and development within the Ordsall estate. |
| Priorities and Milestones | Timescales |
| Commencement of Taylorson Street development. | Autumn 2006 |
| Submission of planning application for second phase of framework development. | Autumn 2006 |
| Public consultation on options for development of Radclyffe school site. | Autumn 2006 |
| Opening of new primary school. | Summer 2007 |
| Decision on Ordsall Hall Stage 1 Lottery application | December 2006 |
| Progress | Date |
| Construction of new primary school and children’s centre commenced. | On-going |
| URC to commission master planning for Ordsall Riverside in liaison with SCC Planning team |  |
| Construction of a further 750 new apartments, by Bellway, David McLean Homes and Lowry Homes well advanced. | On-going |
| Demolition of last unmodernised houses at Knowsley Green nearing completion. | On-going |
| Heritage Lottery funding application submitted for works to Ordsall Hall. | July 2006 |
| Planning application for 24 dwellings at Taylorson Street submitted. This is the first phase of development under the adopted framework |  |
| Planning application submitted by Countryside Properties for development of 437 apartments on existing employment site on Ordsall Lane. | 10th July 2006 |
| 231 apartments constructed by LPC Living, at Quay 5, Ordsall Lane, completed. |  |
| Development agreement between City Council and LPC Living signed. | 12th May 2006 |
| Development Framework adopted. |  |
| Funding sources | Private sector-led development, predominantly on Council-owned land. Infrastructure works funded from land values. Sources of gap funding to be identified. Housing Capital Programme. |
| Publicity to date |  |

Project: Pendleton Area Action Plan

Pledge: Enhancing life in Salford

| Area Covered | Pendleton Centre |
| --- | --- |
| Lead Officer | Kevin Scarlett, Housing and Planning Directorate |
| Summary | To develop an Area Action Plan for the central Pendleton area. |
| Priorities and Milestones | Timescales |
| Consultation on Preferred Options for Pendleton Area Action Plan | Sept-Nov 2006 |
| Develop outline business case for PFI | Winter 2006/7 |
| Consultation on Draft Pendleton Area Action Plan | May-July 2007 |
| Public Examination into the Draft Pendleton Area Action Plan | Jan-Feb 2008 |
| Selection of preferred PFI bidder | July 2008 |
| Adoption of Pendleton Area Action Plan | Oct 2008 |
| Progress | Date |
| Expected DCLG announcement on PFI. | August/ Sept 2006 |
| Consultation on Issues and Options report and housing options undertaken. | June - July 2006 |
| Enabling works for LIFT have progressed to contract stage. | June 2006 |
| Issues and Options report approved by Lead Members for Planning and Housing. | March 2006 |
| Funding sources | Housing Capital Programme, Private, PFI credits |
| Publicity to date |  |

Project: Proposed TESCO Development  – Shopping City

Pledge: Creating prosperity in Salford/ Enhancing life in Salford

| Area Covered | Land adjacent to Pendleton Way |
| --- | --- |
| Lead Officer | Peter Openshaw, Urban Vision |
| Summary | New food store to support the centre and enhance retail facilities in the area. |
| Priorities and Milestones | Timescales |
| New Church on site | Dec 2006 |
| Agreement over Tesco and Shopping City proposal | End August 2006 |
| Progress | Date |
| Agreement on joint Tesco/SSC scheme still required. SCC/URC Chief Executives to meet Tescos/SSC to assist process. |  |
| The relocation church site has been assembled without a contested CPO as all interests were acquired beforehand. Other off site works are progressing well, but issues relating to school CPO need to be resolved. |  |
| GMPTE have appointed consultants to undertake Business case analysis of bus options associated with the closure of Pendleton way. |  |
| Detailed discussion has commenced in relation to the land and financial transactions associated with the sale of the Pendleton way car parks to enable the extension of the shopping centre to proceed. |  |
| Detailed discussions with GMPTE and Bus operators are continuing. |  |
| Funding sources | Private |
| Publicity to date |  |

Project: Seedley and Langworthy

Pledge: All 7

| Area Covered | Seedley Village |
| --- | --- |
| Lead Officer | Gill Finlay, Housing and Planning Directorate |
| Summary | To create a sustainable neighbourhood of choice that offers a safe and attractive place to live for the existing community and encourages newcomers and private investment. The SRB programme has now been completed. The priority for future investment, both public and private, will be to safeguard the investment and improvement achieved to date and continue the momentum of change for the ongoing holistic regeneration of the area. |
| Priorities and Milestones | Timescales |
| Seedley West block improvements completion | September 2006 |
| Completion of Co-operative Street Homeswap properties | 2007 |
| In Bloom competition | July 2006 |
| Shops Phase 2 completion | May 2007 |
| Seedley South Neighborhood Strategy | October 2006 |
| Langworthy Road Shop refurbishment | May 2007 |
| Progress | Date |
| The primary school consultation is finished, notices are expected in September. | September 2006 |
| Chimney Post Park site pre launch resulted in 227 of the 349 properties have now been sold (subject to contract). Of the 122 remaining 50 are currently earmarked for affordable units and the remaining 72 will be available for open market sale in future phases. US, EP and SCC are now close to finalising the product for the First Time Buyers Initiative to support the delivery of the affordable homes. It is hoped that Urban Splash may be the north west pilot for this initiative. | March 2006 |
| Renovation work to 10 properties on Co-operative Street is progressing and work is expected to be completed early in 2007.All 10 properties have been chosen by Homeswappers. |  |
| The Council has approved a budget provision Phase 2 Langworthy Road shops refurbishments (195-219 Langworthy Road). |  |
| The demolition of former shops at 132 - 174 Langworthy Road is ongoing. A start on site is planned in 2007. Selective demolition ongoing across the area and in the Langworthy south east neighbourhood the relocation of the final few residents through Homeswap and relocation assistance is progressing. |  |
| Seedley West Phases 3 and 4 block improvement scheme is progressing well. |  |
| An independent community advisor is being appointed to work with the Seedley South Community on development of a neighbourhood strategy. |  |
| In Bloom judging held. | 20th July 2006 |
| Funding sources | NWDA, ERDF, HMRF |
| Publicity to date | Chimney Pot Park press coverage Launch of US First Time Buyers Initiative in October 2006 In Bloom July 2006 |

## Project: Dock 9

## Pledge: Creating prosperity in Salford / Enhancing life in Salford

| Area Covered | Salford Quays – Dock 9 – north bank |
| --- | --- |
| Lead Officer | Dave Jolley, Urban Vision |
| Summary | Continuing the development of the Quays. |
| Priorities and Milestones | Timescales |
| Peel BBC Development planning applications to go before Planning Panel. | October 2006 |
| Masterplan for remaining development being reviewed. Preliminary meeting has taken place with the architects. | On-going |
| Broadway Link completed. | Dec 2012 linked to implementation of phase 3 of outline planning permission |
| Progress | Date |
| BBC Governors confirmed mediacity:uk as the preferred bidder. The move North is subject to an announcement on the licence fee later this year. | July 4th 2006 |
| Planning guidance for Ontario Basin has been approved. |  |
| Planning applications submitted from Peel for BBC development. Applications to go before Planning panel in October 2006. |  |
| Planning guidance for mediacity:uk under preparation | August |
| Detroit Bridge refurbishment (£0.25m) completed. |  |
| Planning and Transportation Regulatory Panel approved Extension of time limit on the outline planning permission for Dock 9. | March 2006 |
| Mixed use development off Michigan avenue approved by planning panel. | March 2006 |
| Planning application granted for the erection of 4 towers on opposite side of The Quays loop road to the NV buildings. 600 apartments, retail on ground floor. Retail and traffic studies requested. Highways Agency have directed no decision be made pending traffic assessment. |  |
| Detailed planning permission for 153 apartments adj. NV site. New planning permission granted for 203 apartments plus ground floor restaurants in 2 blocks (20 floors and 9 floors). |  |
| Funding sources | Private sector |
| Publicity to date | BBC relocation local and national press coverage |

##### Project: Clippers Quay

## Pledge: Enhancing life in Salford/ Creating prosperity in Salford

| Area Covered | Salford Quays – Clippers Quay |
| --- | --- |
| Lead Officer | Dave Jolley, Urban Vision |
| Summary | Mixed-use development. Residential to comprise mix of dwelling types from 1 to 3 bed. Strong design requirement – aim is landmark building. |
| Priorities and Milestones | Timescales |
| Begin on site | End 2006 |
| Progress | Date |
| Pre-application discussion ongoing regarding significant residential land development. |  |
| Funding sources | Private Sector |
| Publicity to date |  |

Project: Newlands - Lower Irwell Valley Improvement Area (LIVIA)

Pledge: Enhancing life in Salford

| Area Covered | LIVIA area in Pendlebury |
| --- | --- |
| Lead Officer | Tim Jones, Housing and Planning Directorate |
| Summary | Over 200 hectares identified for reclamation in the Irwell Valley. Site suffers from significant contamination from a wide range of past industrial uses. Focus of the programme will be to assess contamination, treat it where possible and restore the land for soft-end and recreational after uses. |
| Priorities and Milestones | Timescales |
| Identify and agree 3 year capital programme. | On approval. |
| Agree lease arrangements between FC and land-owners. | On-going. |
| Funding will be subject to NWDA appraisal process | 2006/07 |
| Progress | Date |
| Detailed negotiations on draft lease of Council land to the Forestry Commission (FC) under the Newlands Programme being finalised. | July 2006 |
| Coalfield Community Funding of £225k has been secured for the Clifton area, directly linked to the Newlands work on the LIVIA site. |  |
| The Single Programme Proposal Form (SPPF) for £4.75 million has been approved by the NWDA and up to £365,000 should be released for 2006/07. |  |
| The Forestry Commission is anticipating entering into a 99-year lease with landowners. It was originally expected that they would enter in to a 20 year lease, as Newlands funding secures management and maintenance funding for 20 years. However, the FC is prepared to enter in to the additional period on an ‘at risk’ basis. |  |
| Coalfield Community Funding of £225k has been secured for the Clifton area, directly linked to the Newlands work on the LIVIA site. Groundwork Salford, Manchester and Trafford have taken lead responsibility for the delivery of this programme on behalf of the council. Phase I of works at Queensmere Dam to support the work of Swinton and Pendlebury Angling Club has been completed. Progress being made on entrance features at Silverdale. |  |
| Funding sources | £4.75m approved over a 5 year period, Approximately £1.5m of this will provide at least 15 years management and maintenance. Approximately £0.5 m has already been spent on site investigation work, planning, design, legal issues, consultation work etc. Match funding has been secured from a number of sources including: - Coalfield Communities fund, Environment Agency landfill tax credits, S106 agreements, council capital receipts, Home Office ‘Gate-It’ funding. Need to ensure linkage with other major regeneration initiatives including e.g. Manchester Bolton & Bury Canal restoration, Central Salford and New Deal for Communities. |
| Publicity to date | Coverage in MEN |

##### Project: Swinton Town centre

## Pledge:  Enhancing life in Salford

| Area Covered | Swinton |
| --- | --- |
| Lead Officer | Richard Wynne, Urban vision |
| Summary | Overall improvement of town centre |
| Priorities and Milestones | Timescales |
| Resident Parking scheme under consideration for Wellington street. | August 2006 |
| Temporary use of former Police Station site for staff parking to be considered | August 2006 |
| Progress | Date |
| Former Police Station demolished. | June 2006 |
| Shopping Centre being sold. Discussions are needed with the new owners with regard to LIFT and other town centre matters including parking. | On-going |
| Funding sources | n/a |
| Publicity to date | n/a |

##### Project: Agecroft Commerce Park

## Pledge:  Creating Prosperity in Salford

| Area Covered | Swinton |
| --- | --- |
| Lead Officer | Matthew Lynn, Economic Development, Chief Executive Directorate |
| Summary | Lever in private sector development in to the site using NWDA funding. |
| Priorities and Milestones | Timescales |
| Encourage investment and developer interest in Phase III, which will mean that all phases are up to full occupancy and maximum economic capacity. | End 2007 |
| Progress | Date |
| Outline Planning Permission has been granted for Phase III of Agecroft Commerce Park. |  |
| The size of the site is 16.5 hectares and is owned by the Northwest Development Agency and marketed by DTZ (Manchester Office). |  |
| In planning policy terms the end use is for employment generation in terms of B1 Business, B2 General Industrial or B8, which is storage or distribution. |  |
| Currently the site is cleared and made up of development plots serviced by an access road constructed in 2005 by NWDA. |  |
| NWDA (via their Agents) have had an enquiry by PZ Cussons who manufactures and distribute over 30 brands across its global network of companies in Europe, Africa and Asia and NWDA are having a dialogue directly with them as an anchor tenant. Discussions ongoing with NWDA regarding issues relating to section 78 requirements. |  |
| Funding sources | NWDA and RSI |
| Publicity to date |  |

Project: Salford Forest Park/Manchester Race Course

## Pledge:

| Area Covered | Worsley/Boothstown |
| --- | --- |
| Lead Officer | Chris Findley (Housing and Planning Directorate) Martin Hodgson/Helen Ashworth (Urban Vision) |
| Summary | The Masterplan for the site includes the provision of a racecourse with floodlit all weather track and grandstand; an equestrian centre; 80 bed hotel; a golf course and clubhouse; a forest park centre comprising timber initiative centre, woodland wildlife centre, exhibition space, a demonstration eco-village, camping and woodland play area A network of footpath, riding trails and cycle paths are proposed A number of new roads are proposed including a link to J13 of the M60 Extensive landscaping, including ground remodelling, the creation of water bodies and woodland is also proposed |
| Priorities and Milestones | Timescales |
| Highways Agency pronouncement | November 2006 |
| Progress | Date |
| A second planning application for the international race course/equestrian centre/forest park visitors centre/hotel/golf course/eco village was submitted. Urban Vision is in the process of undertaking a detailed assessment of the proposed development. | July 2004 |
| The Highways Agency has a holding direction in place until the 25 November 2006. This directs that the Local Authority cannot grant planning permission. All technical matters will need to be resolved before the application can be taken to the Planning and Transportation Regulatory Panel with a recommendation. | On-going |
| Funding sources | Private Sector |
| Publicity to date |  |

# PROGRAMMES

Programme: Single Regeneration Budget Round 5

| Area Covered | City Wide |
| --- | --- |
| Lead Officer | Sue Ford, Regeneration Strategy and Co-ordination, Chief Executive Directorate |
| Key Projects | Targets |
| Salford Money line Local Labour Initiative Linear Corridor development Partnership capacity Building Seedley and Langworthy Living Environment Programme Seedley & Langworthy Trust Good practice in community involvement SPARKY | SRB 5 programme has now finished, awaiting stakeholder end of scheme conference to be held in September. |
| Progress | Date |
| Succession strategies in place for whole programme Stakeholder end of scheme conference to be held HMRF investment | Ongoing Sept 2006 On-going |
| Expenditure | Q1 | Q2 | Q3 | Q4 | Total Spend |
| Projected Spend 2006/07 | n/a | n/a | n/a | n/a |  |
| Actual Spend 2006/07 | n/a | n/a | n/a | n/a |  |
| Total approved spend 06/07 | n/a |
| Publicity to date | Stakeholder event September 2006 |

## Programme: Housing Market Renewal Fund

| Area Covered | Central Salford |
| --- | --- |
| Lead Officer | Kevin Scarlett, Housing and Planning Directorate |
| Start Date | 02/10/03 | End Date | 2013 |
| Key Programme Projects | Programme Targets |
| There are four major intervention areas in NDC area, Seedley & Langworthy, Higher and Lower Broughton. | Achieve outputs Achieve end of year spend Ensure all appraisals are approved Clarify Government contribution to CPO forward Commitments/ used capital receipts Develop affordable housing strategy |
| Progress | Date |
| Audit Commission monitoring visit scheduled to scrutinise Higher Broughton. Written confirmation of Scheme Update has been received. £106m has been approved for 2006 - 2008. £38m allocated for Central Salford. 4 Implementation Plans for Major Intervention Areas (Seedley & Langworthy, Higher Broughton, Lower Broughton, NDC Area) agreed by HMR Board. The HMR Team East have relocated to the existing Chapel Street Project Office | October 2006 |
| Key Outputs | Output targets 2006/07 | Outputs achieved end June 06 |
|  | Homes constructed Homes acquired Houses assisted with relocation | Homes constructed Homes acquired Houses assisted with relocation |
| Expenditure | Q1 | Q2 | Q3 | Q4 | Total Spend |
| Projected Spend 2006/07 | 2,300,000 | 4,920,000 | 4,039,000 | 5,111,000 | 16,370,000 |
| Actual Spend 2006/07 | 2,300,000 | - | - | - |  |
| Total Approved Spend 06/07 | 16,370,000 |
| Publicity to date | All linked to delivery of neighbourhood level programmes within each of 8 neighbourhoods across Central Salford. Integrated secretariat team now includes Marketing and Communications post. |

Programme: Neighbourhood Renewal Fund

| Area Covered | Citywide with focus on 10% most deprived wards |
| --- | --- |
| Lead Officer | Alan Tomlinson, Policy and Improvement, Chief Executive Directorate, |
| Start Date | April 2001 | End Date | March 2008 |
| Key Programme Projects | Programme Targets |
| Economic Development Lifelong learning Children and Young People Health Crime Social Inclusion Living Environment | Improve floor target performance 'close the gap'. |
| Progress | Date |
| £152,460 was carried over and is now allocated to 2006/07 projects. All projects have received contract letters First Quarter spend reports received | April 2006 April 2006 July 2006 |
| Expenditure | Q1 | Q2 | Q3 | Q4 | Total Spend |
| Projected Spend 2006/07 | 500,000 | 1,000,000 | 3,500,000 | 4,460,460 | £9,460,460 |
| Actual Spend 2006/07 | 697,451 | - | - | - | 697,451 |
| Total approved spend | 9,460,460 |
| Publicity to date |  |

New Deal for Communities

| Area Covered | North Irwell Riverside |
| --- | --- |
| Lead Officer | Tim Field – NDC Chief Executive |
| Start Date | April 2001 | End Date | March 2011 |
| Key Programme Projects | Programme Targets |
| Housing redevelopment in riverside locations Kersal High Remodelling and renewal of existing housing public and private estates. Salford Innovation Park hub. Supporting Schools GEARS+ (Automotive project with Young People) Burglary Reduction Community Health Action Partnership Alley gating. Public realm improvements. Pendleton Gateway. CRASY sports development. Targeted policing. Business Support (special grants for expansion) Shop Parade improvements Summer Fun Job Shop. | Building Communities Crime and Community Safety Education, Children and Young people Physical Environment Health Business, Employment and Skills |
| Progress | Date |
| See Project update p17 |  |
| Expenditure | Q1 | Q2 | Q3 | Q4 | Total Spend |
| Projected Spend 2006/07 | 1,663,621 | 1,566,157 | 2,160,394 | 2,143,657 | 7,176547 |
| Actual Spend 2006/07 | 1,306,339 | - | - | - |  |
| Total Approved Spend 06/07 | £7.1 million |
| Publicity to date | NDC Newsletter |

Programme: North West Objective 2 Programme Priority 2 ‘Improving People & Communities’

| Area Covered | Barton, Blackfriars, Broughton, Langworthy, Little Hulton, Ordsall, Pendleton, Weaste and Seedley, Winton (Walkden North, transitional) |
| --- | --- |
| Lead Officer | Dee Carroll, Regeneration Strategy and Co-ordination, Chief Executive Directorate |
| Start Date | January 2000 | End Date | December 2008 |
| Aims/ Objectives | To create local employment and enterprise opportunities, remove barriers to participation and progression, improve employability and to increase participation in the labour market, build the capacity and cohesiveness of groups and communities and improve the local physical environment. This will be delivered through 5 key themes: Developing Enterprise & Employment in Communities. Improving Access to Employment. Developing an Inclusive Information Society. Connecting Communities. Building Economically Sustainable Communities. |
| Key Programme Projects | Programme Targets |
| SALT Moneyline Job Shop Plus ICT in the community Neighbourhood Wardens Cornerstone Langworthy Road improvements Salford Sports Village |  |
| Progress | Date |
| Expenditure* * based on calendar year | Q1 | Q2 | Q3 | Q4 | Total Spend |
| Projected Spend 2006/07 | 0 | 97,426 | 97,426 | 97,426 | 292,287 |
| Actual Spend 2006/07 | 0 | - | - | - |  |
| Total approved spend Jan 2000 to March 2007 | £9,282,783 |
| Publicity to date |  |

Programme: North West European Objective 2 Programme Priority 2 ‘Manchester Salford Sustaining Neighbourhoods Initiative’

| Area Covered | Central Salford wards |
| --- | --- |
| Lead Officer | Dee Carroll, Regeneration Strategy and Co-ordination, Chief Executive Directorate |
| Start Date | October 2004 | End Date | December 2008 |
| Aims/ Objectives | The Programme seeks to support the process of transformation in a limited number of Priority 2 wards surrounding the regional centre, maximising the opportunity afforded to the area its designation as the first Housing Renewal Pathfinder. The Action Plan seeks to utilise ERDF resources to add value to the Housing Market Renewal in order to create sustainable neighbourhoods through: Targeted streetscape and environmental enhancements Alleyway treatments and alley-gating Associated neighbourhood planning and ward co-ordination |
| Key Projects | Targets |
| Transport corridor improvements Streetscape Environmental Improvements Neighbourhood Management |  |
| Progress | Date |
| Neighbourhood Management application submitted for approval Streetscape approved - work on site has started. Transportation Corridor Improvements approved - work on site has started 1st claims was submitted. | February 2006 September 2005 October 2005 December 2005 |
| Expenditure* * based on calendar year | Q1 | Q2 | Q3 | Q4 | Total Spend |
| Projected Spend 2006/07 | 1,430,742 | 87,075 | 513,492 | 418,704 | £2,445,013 |
| Actual Spend 2006/07 | 1,430,742 | 87,075 | - | - | £1,517,817 |
| Total approved spend | £2,445,013 |
| Publicity to date |  |

Programme: North West Objective 2 Programme – Priority 3 ‘Irwell Corridor Economic Development Zones’

| Area Covered | Blackfriars/Broughton |
| --- | --- |
| Lead Officer | Dee Carroll, Regeneration Strategy and Co-ordination, Chief Executive Directorate |
| Start Date | January 2000 | End Date | December 2008 |
| Aims/ Objectives | To develop employment sites and realise the economic potential of natural, built, cultural or industrial heritage assets to create significant number of jobs, that are accessible to residents from ‘communities in need’. This will be delivered through 3 themes: Developing Strategic Employment Opportunities. Maximising the economic potential of the Region’s Natural, Cultural Assets. Connecting with communities in need. |
| Key Projects | Targets |
| Manchester Bury Bolton Canal Salford Central Station | Opening up of first phase of MBB canal Refurbishment of the station |
| Progress | Date |
| Salford Central Station: Awaiting planning consent Agreement to Phase 1 scheme by GMPTE/City Council/Network Rail/SRA/Train Operating Company. MBB Canal: Start on site of phase 1 Securing NWDA approval to project outline for future phases of the canal | Phase 1 on site: June 06 Phase 1 completed June 07 May 2006 Post 2006 |
| Expenditure* * based on calendar year | Q1 | Q2 | Q3 | Q4 | Total Spend |
| Projected Spend 2006/07 | 1,942,926 | 200,302 | 1,093,831 | 2,087,299 | 5,324,358 |
| Actual Spend 2006/07 | 1,942,926 | 200,302 | - | - | 2,143,228 |
| Total approved spend | £5.3 million |
| Publicity to date |  |

##### Programme: Fairshares Transforming Your Space

| Area Covered | City Wide |
| --- | --- |
| Lead Officer | Sue Ford, Regeneration Strategy and Co-ordination Section Chief Executive Directorate |
| Start Date | August 2003 | End Date | March 2007 |
| Key Programme Projects | Programme Targets |
| Chimney Pot Park Mandley Park City Park and Play Activity in 5 parks Strengthening Communities – improvements at 5 community centres Ordsall Community Café Oakwood Park Beechfarm Playing Fields Princes Park | Chimney Pot Park to be complete Oakwood Park to be complete All projects to be financially complete by 31st March 2007. |
| Progress | Date |
| Chimney Pot Park – Landscape Architects appointed and site investigation underway. Mandley Park – Completed and open to the public. City Parks and Play Activities Improvements: Albert Park – Completed and open to the public. Additional multi-games area now installed and open. Lightoaks Park – All works completed and open to the public. Winton Park – Completed and open to the public. Sure Start contributed £85k to the project. Eccles Recreational Ground – Completed and open to the public. Additional multi-games area now installed and open. St. Mary’s Park – Completed and open to the public. Strengthening Communities – All five Community Centres are complete and open to the public. The project is now financially complete Ordsall Community Café phase one completed and open to the public. Funding has been secured to complete the final phase of the refurbishment. Oakwood Park plans underway. Beechfarm Playing Fields – Completed and open to the public. Princes Park – Completed and open to the public. Additional access path now completed. |  |
| Key Outputs | Output targets 2006/07 | Outputs achieved end June 06 |
| Expenditure | Q1 | Q2 | Q3 | Q4 | Total Spend |
| Projected Spend 2006/07 |  |  |  |  | £326,736 |
| Actual Spend 2006/07 |  |  |  |  |  |
| Publicity to date |  |

# Programme: SHIFT (Salford’s Health Investment For Tomorrow)

| Area Covered | Salford community and hospital NHS services |
| --- | --- |
| Lead Officer | Stephen Whittaker, Salford PCT |
| Start Date |  | End Date |  |
| Key Programme Projects | Programme Targets |
| Redevelopment of Hope hospital in a £130 million PFI contract and a further £30 million modernisation investment. Construction of six new Health and Social Care (LIFT) centres located across Salford (see separate report) Change Management & Delivery: Redesign of health services to provide integrated primary and hospital care with services provided in the most suitable location: in hospital, in the community or at home. Six project areas are Planned Care, Unscheduled Care, Diagnostics, Children’s Services, Long Term Conditions and Practice Based Commissioning NHS National Programme for IT IN Salford (now NHS Connecting for Health) IN Salford An integrated NHS Workforce IN Salford | LIFT Centres: see separate report Redevelopment of Hope Hospital Consultation with stakeholders - Summer 2006 Full Business Case submitted - Autumn 06 Financial Close and start of construction - Spring 2007 Change Management & Delivery Approval of project plans for 6 project areas, each with 2 year timetable - 2005 - 2008 NHS National Programme for IT (NPFIT) Local NHS patient information records transfer to new national system (NHS Care Record Service) - June 2007 (Hope Hospital) Electronic prescriptions IN Salford - 2007 |
| Progress | Date |
| Framework agreement with Consort Care in place for a £160m redevelopment and modernisation of Hope Hospital NHS Anticoagulation service introduced ‘community anticoagulation clinics’ in Swinton and Walkden. Salford PCT have implemented the new Community Lorenzo Patient Administration System for recording patient contacts. This is a major step towards Salford PCT joining the NHS Care record Service. Choose & Book system allowing patients to choose first outpatient appointment introduced | March 2006 Spring 2006 |
| Publicity to date | SHIFT website updates |

# Programme: LIFT

| Area Covered | Six Health and Social Care Centres across Salford |
| --- | --- |
| Lead Officer | Alan Westwood, Strategic Director Customer Services and Support Services |
| Summary | Provision of new community and health buildings Charlestown Lower Kersal Walkden Swinton Pendleton Eccles |
| Priorities and Milestones | Timescales |
| Phase 1C financial close Pendleton Walkden and Eccles Laing O Rourke to commence building works on site at Pendleton, Walkden and Eccles. Lower Kersal completion Financial close Swinton | July 2006 Autumn 2006 November 2006 Winter 2006 |
| Progress | Date |
| Enabling works have started in Pendleton, Walkden and Eccles. Planning permission granted for Pendleton, Walkden and Eccles developments. Proposals for Swinton to be reviewed, subject to the outcome of the sale of the shopping precinct. |  |
| Funding sources | PCT / NHS |
| Publicity to date | SHIFT website updates |

Programme: Urban Regeneration Company (URC) Development

| Area Covered | Central Salford |
| --- | --- |
| Lead Officer | Cath Inchbold, Assistant Head of Service, Regeneration Strategy and Co-ordination, Chief Executive Directorate |
| Key Projects | Targets |
| Salford Central station area. Chapel Street realignment, transformation. Greengate Pendleton Irwell Corridor BBC Relocation | Under development |
| Progress | Date |
| Final Business Plan to go before URC Board Meeting. Central Salford Vision and Regeneration Framework approved by SCC and URC Board. The Chapel Street team now seconded to the URC Development Director appointed. Regeneration Director post to be appointed. Company incorporation finished SCC/URC monthly meetings now established. | August 2006 April 2006 June/July 2006 On-going July 2006 On-going |
| Publicity to date | BBC relocation covered nationally and locally |

Programme: Safer Stronger Communities Fund (SSCF)

| Area Covered | Little Hulton (super output areas E01005662/ E01005664/ E01005665), Winton (super output areas E01005725/ E01005729/ E01005731) |
| --- | --- |
| Lead Officer | Alan Tomlinson, Policy and Improvement Chris Howl, Policy and Improvement |
| Start Date | April 2006 | End Date | March 2008 |
| Key Projects | Targets |
| Initial quick win projects have been agreed for Little Hulton (7 projects £41,529) and Winton (5 projects £122,975), and are being delivered - predominantly youth focused. | Little Hulton and Winton Delivery Plans consisting of a programme of projects for 2006/07 funded by the Neighbourhood Element and the Cleaner Safer Greener element will be finalised by the end of August 2006. 2006/07 SSCF Agreement spend and outputs to be achieved by 31/3/07. |
| Progress | Date |
| SSCF Partnership Board agrees quick wins projects for Little Hulton and Winton Final SSCF Agreement submitted to GONW; Revised SSCF Agreement submitted to GONW; In principle acceptance of SSCF Agreement by GONW received; Partnership Board agreed large number of projects in principle for approval by written subject to further information on a number of points | March/ April 2006 28th April 2006 26th June 2006 7th July 2006 20 July 2006 |
| Expenditure | Q1 | Q2 | Q3 | Q4 | Total Spend |
| Projected Spend 2006/07 | £0 | £10,000 | £343,200 | £1,029,600 | £1,382,800 |
| Actual Spend 2006/07 | £0 | £ | £ | £ | £0 |
| Total approved spend 2006/07 | £2,545,616 : £1,382,800 focussing solely on projects in Little Hulton and Winton. £1,162,816 (BSC, BCU, ODPM) allocated to citywide projects, including Little Hulton and Winton. |
| Publicity to date | All linked to delivery of neighbourhood level programmes within each of 8 neighbourhoods across Central Salford. Integrated secretariat team now includes Marketing and Communications post. |

Programme Title: Building Schools for the Future

| Area Covered | City Wide |
| --- | --- |
| Lead Officer | Mike Hall, Assistant Director (Resources), Children's Services |
| Start Date | Jan 2006 | End Date | 2021 |
| Key Programme Projects | Programme Targets |
| Will refurbish or replace (minor and major) secondary schools within the City, predominantly in Salford West. | Investment proposals for all schools are yet to be finalised. Preferred (control) options under development. Consultation on preferred (control) option to be undertaken in September 2006. |
| Progress | Date |
| BSF: Education Vision & Proposals for Consultation to be presented to Cabinet. Development of strategic business case for BSF Indicative spend £110 million (£11 million for IT) Programme Board/ Delivery team established Regeneration linkages being maximised Co-location opportunities being explored. Pupil number projections made | July 2006 October 2006 |
| Publicity to date | n/a |

# Text boxes

###### Claremont and Weaste

Broughton Renewal Area

- First meeting of Renewal Area Steering Group was held on 1st June 2006. Future meetings to carry the process forward have been scheduled.

#### Higher Broughton - Other Issues

- The show home on Broughton Green Phase 1 is now ready for viewing and sales are being generated. Over 130 houses are now under construction on site.

#### Higher Broughton – Community Hub

- Design progressing with services users.  Consultation /information leaflet has now been issued across Broughton with minimal response.

- Planning application to be submitted shortly. Costing exercise is now being undertaken by Urban Vision. A value for money exercise is currently underway prior to a report to Cabinet.

Areas covered within this report:

Claremont Village

###### East Salford

Areas covered within this report:

Broughton

Chapel Street

Charlestown & Lower Kersal

Claremont Village

Eccles

Areas covered within this report:

Eccles

Irlam & Cadishead

Areas covered within this report:

Barton

Areas covered within this report:

Chapel Street

Ordsall

Pendleton

Seedley Village

Salford Quays

Ordsall & Langworthy

## Lower Irwell Valley Improvement Area (LIVIA)

  - The Single Programme Proposal Form (SPPF) for £4.75 million has been approved by the NWDA. Up to £365,000 should be released for 2006/07.

Swinton

Claremont Village

Duchy and Pendlebury Renewal Area.

- April 2006 - Duchy Bank developers agreement - agreed and ready to sign.

- Difficulties were experienced with obtaining vacant possession of Duchy Bank site.

Chapel Street

Adelphi Media Quarter

- Terms now agreed between Salford University and Salford City Council for Adelphi Street and Meadow Road and for Irwell Valley campus.  The transaction is to be exchanged September 2006.

- Discussions on-going with Vermont/Broadway Malayan regarding two significant schemes on Adelphi Street.

Greengate

- Planning Guidance being produced – public consultation to be undertaken 28th July - 7th September.

- Network Rail/ ASK joint venture has not yet been formally signed.

Springfield Lane

- Negotiations are taking place between Urban Splash & Irwell Valley Housing Association to incorporate 50 flats within the first phase these would be available on a shared ownership basis.

- Urban Splash have purchased & demolished the derelict, former King William IV public house, required for comprehensive redevelopment.

## Broughton

## Higher Broughton – Homeswap to new build

- Now nearing completion and handover is expected in 4 phases from the 29/8/06 onwards.

- Preparations for relocation are still on-going, with guidance material being sent out to residents to assist them through the process.

## Higher Broughton – Provision of New Playing Fields

- Work is still on-going  relocating the sports pitches to the new site.  These are  expected to be completed in December 2006 and ready for use 2007.

# Higher Broughton-Broughton Top Streets CPO area

- The Council is now in the process of reviewing the case for comprehensive clearance in time for the Public Inquiry due in October 2006. Early results of the survey indicate that there is general support for comprehensive clearance from residents in the Top Streets area. Consultation and options appraisals are however ongoing.

- The planning application for Devonshire Street has been approved. Start on site October 2006. The Heads of Terms agreement for this development is in the final stages of negotiation and is expected to be signed off shortly.

Worsley & Boothstown

Little Hulton & Walkden

East Salford

- Flood Summit held on the 22nd of June.

Charlestown and Lower Kersal

NDC

- Developer agreement between SCC/ NDC and Opus/Inspired with solicitors for finalisation.

- Planning application for Kersal High School site under preparation.

- New Business Support Package approved – first grant approved May 2006, over £80,000 grants approved by end of July 2006.

- Young People Oscars were held on 1st July 06. Over 150 were nominated for the awards, with over 100 attending the event.

- ‘In bloom’ judging was held on July 20th 2006.

- Matlock Cross environmental improvements started on site March 2006 due to complete autumn 2006.

- Lower Kersal Neighbourhood Park on site May 2006 due to complete autumn 2006.

Salford Science Park

- The process of designing an Expression of Interest to appoint third party operators to manage the Salford Innovation Park together with the wider Science Park has commenced.

- The Innovation Forum is now on site with completion anticipated August 2008. The City Council has now approved terms to acquire the University Business Park from North West Development Agency and investigations are now underway to the formation of a Joint Company with the University of Salford to create a Salford Science Park.

- Salford and Manchester Councils are working jointly on a £1.3m bid for Northern Way Science Cities funds which will deliver £530k capital funds for SIF to deliver digital excellence.

Liverpool Road

- Liverpool Road Corridor Strategy brief currently under preparation for the end of August 2006.

Chat Moss Visioning

- Mosslands action group established.

- Project steering group established.

- Red Rose Forest established as project co-ordinator.

- £35,000 Phase 1 project funding raised (including £10,000 from SCC).

- Maslen Environmental won the contract to undertake the visioning exercise (April - October 2006).

Barton Strategic Site

##### Red City Developments

- Inquiry completed July 2006.

- Inspectors report expected 28th November 2006 making recommendation to Secretary of State.

##### Port Salford

- Highways Agency holding direction now extends until 23rd November 2006 to allow more time to assess the highway modelling and implications.

- Consultation with local community and statutory consultees undertaken.

- Assessment of the planning application is on-going, traffic issues being investigated.

Chapel Street

Salford Central Station

- Final Phase 1 design being consulted on for approval by partners.  Drawings will then be submitted as working amendments to approved planning and listed building consents.

- Possible additional funding from Railway Heritage Trust for historic conservation is being considered.

- English Cities Fund have been given a 3 month exclusivity agreement with the URC to explore the development of the wider area around the station.

Manchester Bury and Bolton Canal

- Acquisition of Valley & Vale land complete.

- Acquisition of Granada land with solicitors for completion.

- Final design in progress, tenders to be issued with a start on site September 2006, with completion September 2007.

- The Weaste Seedley Claremont Neighbourhood Plan is now being progressed corporately, led by Housing and Planning Directorate.

Weaste Renewal Area

- Work on the alleygating schemes is now being made under new legislation.

- Footpath refurbishment is now  complete in New Cross Street and Barff Road  following the completion of block improvements.

- Significant investment in further block improvements are planned in the Tootal Road/Weaste Lane area during 2006-07.

- Buile Hill Mansion presentations and assessment underway.

- Hope Hospital; consultation with the community is imminent, a major planning application is expected in August 2006.

Eccles New Road Renewal Area

- Bridson Street CPO now confirmed by the Secretary of State. A decision on   	Nelson Street  is expected in August 2006.

- Call in Planning Inquiry for apartments at Weaste Quarry has taken place.

Ordsall

- Planning application for first phase of development submitted 10th July.

- Lottery application for Ordsall Hall was submitted on the 3rd July 2006. A decision is expected December 2006.

- Construction of new primary school and children’s centre commenced.

- URC to commission master planning for Ordsall Riverside in liaison with SCC Planning team.

Pendleton

- Enabling works for LIFT have progressed to contract stage.

Pendleton Action Plan

- Issues and Options consultation complete. Results being analysed at present.

- Awaiting decision on PFI expression of Interest.

Proposed TESCO adjacent to Shopping City

  - Scheme between Shopping City / Tesco / SCC / URC still under discussion, Chief Executive level discussions took place.

  - The relocation church site has been assembled without a contested CPO as all interests were acquired beforehand.

Seedley Village

Seedley and Langworthy

- The Schools consultation is finished, notices are expected in September.

- Urban Splash held a pre launch to the local community in Chimney Pot Park at the end of March 2006.  227 of the 349 properties have now been sold (subject to contract).  Of the 122 remaining 50 are earmarked for affordable units and the remaining 72 will be available for public sale in future phases.

- Renovation work to 10 properties has begun on Co-operative Street, work is expected to be completed early 2007.

- Seedley West Phases 3 & 4 Block Improvement Scheme commenced on site January 2006, expected completion September 2006.

Salford Quays

Dock 9

- BBC Governors confirmed mediacity:uk as the preferred bidder on July 4th 2006.   The move north is subject to an announcement on the licence fee later this year.

- Planning guidance for mediacity:uk under preparation .

- Planning applications submitted from Peel for BBC development. Applications to go before Planning panel in October 2006.

- Planning guidance for Ontario Basin has been approved.

Clippers Quay

- Pre-application discussion ongoing regarding significant residential land development.

Salford Forest Park/Manchester Race Course

- A second planning application for an international race course/equestrian centre/forest park visitors centre/hotel/golf course/eco village has been submitted.  Urban Vision is in the process of undertaking a detailed assessment of the proposed development.

- The Highways Agency has a holding direction in place until the 25 November 2006.  This directs that the Local Authority cannot grant planning permission.  All technical matters will need to be resolved before the application can be taken to the Planning and Transportation Regulatory Panel with a recommendation.

Agecroft Commerce Park

- Outline Planning Permission has been granted for Phase III of Agecroft Commerce Park.

- The size of the site is 16.5 hectares and is owned by the Northwest Development Agency and marketed by DTZ  (Manchester Office).

- In planning policy terms the end use is for employment generation in terms of B1 Business, B2 General Industrial or B8, which is storage or distribution.

- Currently the site is cleared and made up of development plots serviced by an access road constructed in 2005 by NWDA.

- NWDA (via their Agents) have had an enquiry by PZ Cussons who manufactures and distribute over 30 brands across its global network of companies in Europe, Africa and Asia and NWDA are having a dialogue directly with them as an anchor tenant.

## Swinton Town Centre

  - Former police station demolished - June 2006

  - Shopping Centre being sold.  Discussions are needed with the new owners with regard to LIFT and other town centre matters including parking.

Ashton Fields Site

- NWDA have decided to market the reclaimed site for general/ light industry and warehousing as soon as possible. In advance of the site marketing NWDA have offered web lighting the opportunity to acquire 2 acres to accommodate continued growth of their successful film making business.

- Public open space works are nearing completion. Maintenance agreements are in place for the site to be maintained by the Land Reclamation Trust.

- Web Lighting’s new studio (C stage) is now operational. Web have 61 employees directly employed in film making and related activities which rises to over 325 when film making is being undertaken on site.

Cutacre Mining

- A report on movement of coal from site went to Planning Panel on 15th June.  The Panel agreed to the movement of coal by road subject to all lorries being fitted with satellite tracking to ensure they are using the agreed route.  Some mineral working may commence by the end of summer.

- A series of pre-commencement conditions are to be discharged in the coming weeks.  These conditions include an archaeological investigation, dust monitoring, and blast arrangements.

Lower Broughton

- Detailed proposal for first phase of development submitted August 2006 - 152 houses, 378 apartments, shops and new highways.

- Demolition of Lowry High School completed June 2006.

- Demolition of Kempster Street was completed June 2006.

Liverpool Road Corridor

- Liverpool Road Corridor Strategy brief currently under preparation.

- Liverpool Road Officer Working Group reviewing and developing 1999-2009 Action Plan.

- Artists commissioned to develop public art at Cadishead Way Roundabout – the gateway to the corridor.

- Environmental improvements carried out at Irlam Library including new lighting and CCTV.

Eccles Town Centre

#### Eccles Town Centre

- Work started on site at Eccles Lift/ Library Extension - July 2006

#### Magistrates Court and Justice Centre Initiative

- Cabinet has now agreed location of Court and car park as John William Street, Eccles.

- Planning application approved 3rd August 2006.

- Urban Vision in further discussions with Threadneedle.