_____________________________________________________________

## REPORT TO SWINTON  COMMUNITY COMMITTEE

_____________________________________________________________

13th September 2005

____________________________________________________________

TITLE:

Clifton Country Park Proposed Local Nature Reserve

_____________________________________________________________

RECOMMENDATIONS:

To support the proposal to designate Clifton Country Park as a Local Nature Reserve.

_____________________________________________________________

EXECUTIVE SUMMARY:

This report seeks to out line the implications of designating Clifton Country Park as a Local Nature Reserve (LNR).

Section 21 of the National Parks and Access to the Countryside Act (1949) gives local authorities in consultation with English Nature the power to designate LNR’s

The purpose of an LNR is to ‘offer special opportunities for study and research’ and ‘preserve features of special interest’.

_____________________________________________________________

THE SOURCE OF FUNDING IS:

The Local Nature Reserve Officer’s post is funded by English Nature’s Wildspaces programme and Salford City Council Environmental  Directorate and is for a two and a half year period (Nov 04 – May 06).

_____________________________________________________________

LEGAL ADVICE OBTAINED:

The City Council’s Legal Services team has been consulted and will be producing the required public notice regarding the declaration.

_____________________________________________________________

CONTACT OFFICER:

Jo Regan – Local Nature Reserves Officer

Telephone 0161 607 1759

_____________________________________________________________

WARD(S) TO WHICH REPORT RELATE(S):

Swinton and Pendlebury

_____________________________________________________________

DETAILS:

- Purpose of Report

  - The purpose of this report is to:

- Inform Committee members of the proposal to designate Clifton Country Park as a Local Nature Reserve ( LNR)

- Outline the purpose of LNR’s

- Highlight the benefits of designating LNR’s

- What are Local Nature Reserves?

Local Nature Reserves (LNR’s) are sites for both people and wildlife. They are places with wildlife or geological features that are of special interest locally.

There function is to provide opportunities for people to become involved in the management of their local environment as well as giving people special opportunities to study and learn or simply enjoy natural green open space and have contact with nature.

- Benefits to Salford

Declaring sites as Local Nature Reserves plays an important role in biodiversity conservation. LNR’s will offer many benefits not only to wildlife but also the people of Salford.

Aims of LNR’s;

- Help to increase peoples awareness and enjoyment of the natural environment through greater involvement

- Provide an ideal environment and the support for people to learn, study and experience nature within the urban environment.

- Build relationships between Local Authorities, national and local conservation bodies and local people

- Protect wildlife habitats and natural features

- Make it possible to apply by-laws, which can help in managing protected sites.

The above aims will be achieved by:

- Consulting with local people and community groups and build links with  organisations and officers already active in the area.

- Supporting the newly establishes Clifton Country Park User Group Forum.

- Develop and implement a conservation management plan.

- Consult with English Nature

- Build links with existing health initiatives and promote opportunities in Clifton Country Park for activities such as Green Gyms and Health Walks

- Actively promote opportunities for young people to become involved eg local schools, youth groups

- Plan and deliver a programme of events and activities.

- Carry out conservation work with local volunteers.

- Securing additional funding.

- Review and consult on bylaws.

- Local Nature Reserves and Salford’s Strategies

Local Nature Reserves will contribute to a number of national strategies and plans.

These include:

- Local Agenda 21

- Local Biodiversity Action Plan

- UK Biodiversity Action Plan

It is proposed that as well as Clifton Country Park a total of five sites will be designated as Local Nature Reserves in Salford. The timescales are as follows:

- Blackleach Country Park		Designated July 2004

- The Cliff/Kersal Dale		Designated May 2005

- Clifton Country Park			November 2005

- Worsley Woods			November 2005

- Kersal Moor				July 2006

LNR’s also contribute to national targets such as the biodiversity sustainability target set out by English Nature of one hectare of LNR per 1,000 population. If all the proposed LNR sites are successfully designated Salford will have approximately 145 hectares of LNR. This equates to around 0.7 hectares per 1,000 population, slightly under English Nature’s targets. However further funding opportunities will be explored to expand the LNR project and enable this target to be met.

- Timetable for Designation

If agreed the timetable of designation will be as follows:

April 05		Set up and support the Clifton  Country Park User Group Forum

July 05 – Aug 05	Rum summer events programme

Sept 05 		Report to Community Committee

Aug – Sept 05 	Develop management plan and explore funding

opportunities

Sept 05		First draft of Management Plan available for consultation

Sept 05		Report to Cabinet

Oct 05			Complete management plan and implement

Nov 05		Public notice issued

Nov 05	Management Plan and LNR declaration sent to English Nature

Spring 06		Celebratory event

Oct 06			Review Management Plan

- Events and Activities

The Salford Ranger Team run an successful events programme throughout the year. This included Kingfisher Kids for 8-12 year olds, guided walks, Health Walks, Stepping Stone Walks and Voluntary Rangers

Working with groups in the area we hope to encourage the enjoyment of  Clifton Country Park as a local resource which is good for wildlife and provides people with opportunities for engaging in active lifestyles, education and relaxation.

Where possible support will be given to any community group or school who approach the Ranger Team with events or activities they would like to run at Clifton Country Park.

- Future Funding

Designation of Clifton Country Park as a Local Nature Reserves will open up further funding opportunities both in terms of commitment by the local authority and opportunities to apply for external funding.

The ranger team are actively seeking opportunities to secure commitment for funding the management plan and additional activities.

_____________________________________________________________