| Part | ITEM NO. |
| --- | --- |

REPORT OF STRATEGIC DIRECTOR FOR SUSTAINABLE REGENERATION

TO SUSTAINABLE REGENERATION SCRUTINY COMMITTEE – 2nd APRIL 2012

TITLE:	20’s Plenty - An update on progress with the programme of Traffic Calming Schemes in Salford

RECOMMENDATION: That Sustainable Regeneration Scrutiny Committee notes the content of the report outlining progress to date with implementing 20mph speed limit proposals in Salford.

EXECUTIVE SUMMARY: The implementation of 20mph speed limits and traffic calming generally has been progressing across the City. The Collision Investigation Unit is working towards the introduction of 20mph speed limit zones in residential areas that have poor collision records, whilst at the same time implementing a programme of 20mph speed limits outside schools, to protect the most vulnerable of road users.

BACKGROUND DOCUMENTS:

(Available for public inspection)

KEY DECISION:	NO – report submitted for information

KEY COUNCIL POLICIES:

To promote improve pedestrian facilities and road safety for all road users.

EQUALITY IMPACT ASSESSMENT AND IMPLICATIONS: There are no direct implications

ASSESSMENT OF RISK: Low

SOURCE OF FUNDING:  Block 3 Highways Capital Budget

LEGAL IMPLICATIONS:

FINANCIAL IMPLICATIONS: All schemes are funded from the Highways Capital Block 3 allocation either by Local Safety Scheme or devolved budget means.

OTHER DIRECTORATES CONSULTED: N/A

CONTACT OFFICERS:	Andy Devine 	TEL. NO.	0161 779 4859

WARD(S) TO WHICH REPORT RELATE(S): All Wards

1.0  Report

  - Salford have been systematically implementing traffic calming and 20mph zones based on an analysis of collision hot spot areas, predominantly targeting  locations involving pedestrians

1.2 There is also an ongoing programme of 20mph zones outside schools that is being rolled out across the City based on a priority list that takes in to account factors such as collision history, speed and volume of vehicles, perception of speed and various other site specific criteria.

1.3 More recently there have been occasions where traffic calming has been requested by Community Committees paid for by their devolved capital allocation, to deal with problems relating to traffic that is short cutting along a particular route in order to deter this behaviour.

2.0  Area-wide Traffic Calming

2.1 The process of Collision Investigation relies on the identification of collision cluster sites and treating them with remedial local safety schemes. There have been a number of locations where casualties have been predominantly pedestrians and more often child pedestrian and where this occurs in residential areas these lend themselves to area-wide traffic calming treatments, either with or without 20mph speed limits. Appendix 1 provides more detail of their locations however they include the following;

- Captain Fold Road area, Little Hulton

- Langworthy area

(these schemes were funded by the DfT Neighbourhood Road Safety   Initiative)

- Westwood Park area, Winton

- Ordsall area

- Portland Road area, Eccles

- Kingsway area, Claremont

3.0  20mph outside School programme

3.1 Recently there has been a focus on providing reduced 20mph speed limits outside schools to protect the most vulnerable of road users. A priority list based on a number of pertinent criteria has been approved and this had identified St Paul’s CE primary, Walkden and St Mary’s RC primary, Swinton as schools which will be treated from Phase 1 of the programme. Lewis Street primary and Christ Church primaries had also been identified but they are in the process of merging together on one site and on completion their position will be reviewed to determine if they need treating as one of the future Phases of work.

3.2 A review of the system took place following initial identification of the Phase 1 schools resulting in the scoring mechanism being tweaked to make it more comprehensive. A further round of surveys is nearing completion and this exercise will provide a more refined prioritisation list that will inform future phases of the 20mph outside Schools programme. A copy of the revised criteria is included as Appendix 2 to the report.

3.3 In parallel with the mainstream programme, some Community Committees have identified their schools as being priorities for spend from the devolved Capital budget and so work has either been completed or is ongoing to provide safer environments at Monton Green primary, St Andrew’s CE primary, Barton, Godfrey Ermen CE primary, Barton, Boothstown Methodist, St Mark’s CE primary, Worsley, Ellenbrook primary, St Paul’s CE primary, Kersal and Wharton Primary, Little Hulton.

4.0  Community Committee devolved budget schemes

4.1 Apart from those sites mentioned in para 3.3, there have been a number of traffic calming schemes paid for by Community devolved budgets, where the location has not warranted support for funding from mainstream local safety scheme budgets because they have not been identified as collision hot spots. These sites have been brought to the attention of the Committee by residents often because they are being used as short cuts and are prioritised as schemes to be funded by devolved means on that basis.

4.2 This programme is ongoing but includes the following;

- Derby Road, Seedley

- Fairhope Avenue, Weaste

- Albert Park Road area, Broughton

- Grecian Street, Broughton

- Ellesmere Street, Barton

- Hereford Road & Winchester Road, Eccles

- School Lane, Irlam

- Jubilee Street, Langworthy

- Seedley Terrace, Langworthy

- Thorn Road, Swinton South

- Deans Road & Ellesmere Street, Swinton North

- Old Clough Lane, Walkden South

- Carlton Road & Mellor Drive, Walkden South

Appendix 1		Location of Traffic Calming Measures in Salford

Appendix 2

School 20mph Programme

Local Environment Assessment Pro Forma

School Name:

Speed limit:						Date:

Free flowing		Cul de Sac			Time:

| Criteria | Comments | Score 1-5 1=very poor, 5=good |
| --- | --- | --- |
| Recorded Speeds during peak period (radar gun) |  |  |
| Recorded Traffic Flow during peak period |  |  |
| Perception of inappropriate speed (if Cul de Sac) |  |  |
| Problems with parking |  |  |
| Existing Traffic Calming Features |  |  |
| Any other pedestrian generators |  |  |
| Road Markings |  |  |
| Signage |  |  |
| Pedestrian Guard Rail |  |  |
| School Crossing Patrol |  |  |
| Other observations regarding safety |  |  |

Attach map of area showing school main entrance, where speeds/flows were taken and any other relevant information.

Include any relevant photographs.