SALFORD CITY COUNCIL - RECORD OF DECISION

I    Councillor John Warmisham

Lead Member for Children’s Services

in exercise of the powers conferred on me by Paragraph J(a) (i) of Section 3

of the Scheme of Delegation of the Council do hereby authorise/approve the actions

taken under Standing Orders Part 4 : Section 7 (20)  for construction projects

relating to Partnering arrangements and the proposed acceptance of a series of

Target Cost submitted by G & J Seddon Limited for works to provide a new

community primary school at Glendinning Street, Weaste, Seedley and Langworthy.

Approval is sought to delegate authority to the Lead Member for Children’s

Services to accept costs for sections of works under a series of Target Costs insofar

as their total amount does not exceed the approved capital limit of £6,700,000

for construction works.

The reasons are to enable the works to progress as programmed to start on site

from 26th January 2009 in order that the school will be ready for opening at the

start of the new school term in September 2010. The design development is ongoing

and final Target Costs are expected in June 2009.

Options considered and rejected were:-  None. All procedures are in accordance with

normal Standing Orders.

Assessment of Risk    Medium (1) There is a risk that the compulsory purchase

orders (CPO’s) will be delayed. This is being progressed as a matter of urgency.

(2)  The Authority are awaiting the outcome of an application to the School’s

Adjudicator seeking modifications to conditional approval dates relating to the

planning process and the acquisition of the site. A letter dated 6th November was

sent to the Adjudicator and a decision is being sought as a matter of urgency.

The source of funding is   Children’s Services Directorate Capital Programme

allowance of £7,735,350

Legal advice obtained  	   Standing Orders Apply

Financial advice obtained   Standing Orders Apply. Robert McIntyre has been

consulted.

The following documents have been used to assist the decision process.

(If the documents disclose exempt or confidential information, they should not be listed, but the following wording shall be inserted :"(The relevant documents contain exempt or confidential information and are not available for public inspection)" : -

The relevant documents contain exempt or confidential information as defined in Paragraph 7 and 9 (terms of a contract) of Part 1 of Schedule 12a of the Local Government Act 1972 and are not available for public inspection.

Contact Officer	Gregory Durkin			Tel. No.   0161 778 0421

| * This matter is also subject to consideration by the Lead Member for Customer and Support Services and, accordingly, has been referred to that Lead Member for a decision |  |  |
| --- | --- | --- |
| * The appropriate Scrutiny Committee to call-in the decision is the Children’s Services Scrutiny Committee. |  |  |

Signed	J Warmisham				Dated 19 December, 2008

Lead Member

____________________________________________________________________________________

FOR COMMITTEE SERVICES USE ONLY.

*	This decision was published on 19 December, 2008

*	This decision will come into force on #  7 January, 2009

unless it is called-in in accordance with the Decision Making Process Rules