SALFORD CITY COUNCIL - RECORD OF DECISION

I   Councillor John Warmisham

Lead Member for Children’s Services

in exercise of the powers conferred on me by Paragraph J (a) (i) of Section 3

of the Scheme of Delegation of the Council do hereby authorise/approve the actions

taken under Standing Orders Part 4:  Section 7 (2.1a), (4), (12.2) and (14) to make

an exception to Contractual Standing Orders to enable urgent works to be commenced

in advance and the acceptance of a tender submitted by D. Shawcross Limited

in the sum of £249,447.00 that is the third lowest received for critical roofing works at

St Andrew’s CE Primary School, Boothstown and to approve post tender negotiations

to complete sections of works at a later date at an additional cost in the region of

£12,200.00

The reasons are to facilitate the earliest possible start on site and to approve the

appointment of D. Shawcross Limited to carry out urgent roofing works following the

withdrawal of the lowest tenderer due to none CHAS accreditation and the second

tenderer being unable to resource the project in time.

Options considered and rejected were retendering the works.  There was an unacceptable

risk of the school being closed by water ingress if the project is further delayed.

Assessment of Risk   High.  The school may not be able to open this autumn if

essential work is not carried out this summer in order to prevent an unacceptable

level of rainwater ingress.

The source of funding is Children’s Services Directorate Capital Programme

NDS Condition and Modernisation Funding of £301,000

Legal advice obtained  	Strategic Director and Deputy Director of Customer and

Support Services and the City Solicitors have been consulted.

Financial advice obtained   Irene Heald and Robert McIntyre have been consulted.

The following documents have been used to assist the decision process.

(If the documents disclose exempt or confidential information, they should not be listed, but the following wording shall be inserted:

The relevant documents contain exempt or confidential information as defined in Paragraph 7 and 9 (terms of a contract) of Part 1 of Schedule 12a of the Local Government Act 1972 and are not available for public inspection.

Contact Officer:  Greg Durkin			 Tel. No.     0161 778 0421

Stan Frost                                                     0161 779 4961

| * This matter is also subject to consideration by the Lead Member for/Director of | ( |
| --- | --- |
| Customer and Support Services and, accordingly, has been referred to that Lead Member/Director for a decision |  |
| * This decision is not subject to consideration by another Lead Member/Director |  |
| * This document records a key decision, but the matter was not included in the Council's | ( |
| Forward Plan and it has been dealt with under the emergency procedure |  |
| * This decision is urgent and is not subject to call-in, in accordance with paragraph 5 |  |
| of the Decision Making Procedure Rules. |  |
| * The appropriate Scrutiny Committee to call-in the decision is the Children’s Services Scrutiny Committee. |

Key

*	Tick boxes at end of these lines, as appropriate.

Signed	JD Warmisham				Dated 13th June, 2008

Lead Member

___________________________________________________________________________________

FOR COMMITTEE SERVICES USE ONLY.

*	This decision was published on 13th June, 2008

*	This decision will come into force on    23rd June, 2008

unless it is called-in in accordance with the Decision Making Process Rules

# Text boxes

PTO