SALFORD CITY COUNCIL - RECORD OF DECISION

I Councillor Bill Hinds Lead Member for Customer and Support Services, in exercise of the powers conferred on me by Paragraph of the Scheme of Delegation of the Council do hereby authorise the progression of package 3b of work for the Higher Broughton Hub Scheme in respect of

Works to make the building watertight, i.e.  the roof and  external walls

The Guaranteed Maximum Price for the package 3b of works is £1,379,904.55

The planned start for this package is October 2010, continuing to February 2011.

The reasons are:

In respect of the Higher Broughton Hub capital project 5 packages of work are planned and as agreed Lead Member for Customer and Support Services authorisation is required for each package prior to their implementation. Due to the longer procurement & lead – in periods for the mechanical & electrical services these works have been priced in advance as package 3a; package 3b is to make the building watertight and completes package 3. The 5 packages are:

Package 1 Ground Works – [previously approved].

Package 2 Plateau/Foundations, steelframe and associated items –[current package]

Package 3 Watertight envelope/Mechanical & Electrical

Package 4 Fit out works

Package 5 Demolition/External landscaping/Carpark

Assessment of Risk Low

Legal advice obtained

Financial advice obtained

The following documents have been used to assist the decision process.

(If the documents disclose exempt or confidential information, they should not be listed, but the following wording shall be inserted :"(The relevant documents contain exempt or confidential information and are not available for public inspection)" : -

Contact Officer Andy Howitt……………………………..	Tel. No. 0161 793 2243

| * This decision is not subject to consideration by another Lead Member |  |
| --- | --- |
| * The appropriate Scrutiny Committee to call-in the decision is the Corporate Issues Scrutiny Committee. |

Signed Councillor Hinds				Dated: 9 August 2010.

Lead Member for Customer and Support Services.

____________________________________________________________________________________

FOR COMMITTEE SERVICES USE ONLY.

*	This decision was published on 10 August, 2010.

*	This decision will come into force on 18 August, 2010

unless it is called-in in accordance with the Decision Making Process Rules