SALFORD CITY COUNCIL - RECORD OF DECISION

I Councillor Bill Hinds, Lead Member for Customer and Support Services in exercise of the Powers conferred on me by Paragraph J(a) (i) Section 3 of the Scheme of Delegation of the Council do hereby authorise/approve the actions taken under Standing Orders. Part 4: Section 7 to Determine the contract with Fenway Builders Limited for building works at Belvedere Early Years Centre due to the company failing to proceed with the works and having had a provisional liquidator appointed. The making of an exception to Standing Orders under Part 4: Section 7(2) relating to procurement values and number of tenderers under paragraphs 4 and 20 and authorising the Strategic Director of Children’s Services and Customer and Support Services to select a suitable contractor in consultation with Urban Vision and the Liquidator to complete the works at the earliest opportunity.

The delegation under Regulation 4 of the Construction (Design and Management) Regulations 1994 and the appointment of Urban Vision Partnership Limited as agent or second client in respect thereof.

The reasons are to facilitate the earliest possible start on site to complete the building works to provide places for a further 22 children from the beginning of September 2006 as programmed. The existing 50 children and 13 staff are operating in a reduced capacity until the works to create the Children’s Centre are completed.

Options considered and rejected were open invitation to tender.

Assessment of Risk:	Medium. The costs of completing the works could more than the 	balances approximately £84,500 due to Fenway Builders Limited 	under their contract. If the works are not completed as a matter of 	urgency there could be a loss of revenue support for the Centre 	under the SureStart Programme.

The source of funding is:    	Early Years Development Children’s Partnership Allowance of 	£468,394. Approximately £84,500 remains unpaid under the 	building contract with Fenway Builders Limited. This will be the 	potential funding source to let a contract to complete the works.

Legal advice obtained  	Consultation has taken place with the staff of Head of Law and 	Administration. They recommend the proposals (Ian Sheard).

Financial advice obtained    Consultation has taken place with the staff of the Strategic 		Director for Children’s Services. They recommend the proposals 	(Bob McIntyre).

The following documents have been used to assist the decision process.

(If the documents disclose exempt or confidential information, they should not be listed, but the following wording shall be inserted :"(The relevant documents contain exempt or confidential information and are not available for public inspection)" : -

The relevant documents contain exempt or confidential information as defined in Paragraph 7 and 9 (terms of a contract) of Part 1 of Schedule 12a of the Local Government Act 1972 and are not available for public inspection

Contact Officer	    Gregory Durkin		Tel. No.     0161 778 0421

PTO

| * This matter is also subject to consideration by the Lead Member for/Director of | ( |
| --- | --- |
| Children’s Services and, accordingly, has been referred to that Lead Member/Director for a decision |  |
| * This decision is not subject to consideration by another Lead Member/Director |  |
| * This document records a key decision, but the matter was not included in the Council's |  |
| Forward Plan and it has been dealt with under the emergency procedure |  |
| * This decision is urgent and is not subject to call-in, in accordance with paragraph 5 |  |
| of the Decision Making Procedure Rules. |  |
| * The appropriate Scrutiny Committee to call-in the decision is the Customer and Support Services Scrutiny Committee. |

Key

*	Tick boxes at end of these lines, as appropriate.

Signed		Bill Hinds				Dated 22nd May,2006

Lead Member

____________________________________________________________________________________

FOR COMMITTEE SERVICES USE ONLY.

*	This decision was published on 22nd May,2006

*	This decision will come into force on  30th May,2006

unless it is called-in in accordance with the Decision Making Process Rules