## Salford City Council - Record of Decision

I, Peter Connor, Lead Member for Housing, in exercise of the powers conferred on me by Paragraph J (a) 1, of the Scheme of Delegation of the Council do hereby: -

- Approve the scheme design for landscape improvement works within Langworthy Park (known locally as Chimney Pot Park), totalling £445,735 including Urban Vision fees, together with the appointment of the Council’s partner landscape contractor, Horticon, to carry out the work.

Options considered and rejected: do nothing.

Assessment of Risk: Medium

Horticon are appointed partner landscape contractors for the Council and have a proven track record of undertaking similar works. They are familiar with the scheme and have been involved in discussions regarding the scheme design, content and specification. Horticon have confirmed they are available to make an early start on site.

Urban Vision has checked Horicon’s price for the proposed works and have advised this is acceptable.

Funding is in place to be able to deliver the scheme.  This includes £150k lottery funding which needs to be spent by the 31st December 2006, which is a challenging deadline.  If this deadline cannot be achieved this lottery funding may not be available.

The source of funding is Private Sector Housing Capital Programme 2006-2008

Legal Advice obtained from Pauline Lewis.

Financial Advice obtained from Nigel Dickens.

The following documents have been used to assist the decision process.

Scheme of delegation report approving:-

- The appointment of the landscape consultant TEP (The Environment Partnership), and their fee charge of £53,000 dated 8th December 2005;

- Carrying out of a drainage survey at a cost of £2400 dated 4th July 2006;

- Advance clearance works at a cost of £28,730 dated 5th October 2006; and

- Additional cost relating to the drainage survey at a cost of £4798 dated 20th October 2006.

- Scheme plan.

Contact Officer: Emma Robinson, Housing Market Renewal Officer, Tel No 212 4473

| * This matter is also subject to consideration by the Lead Member for Environmental Services and, accordingly, has been referred to that Lead Member for a decision. |  |
| --- | --- |
| * The appropriate Scrutiny Committee to call-in the decision is the Environment, Housing and Planning Scrutiny Committee. |  |

Signed:  Councillor Peter Connor

Lead Member for Housing

Dated:  16th November, 2006

*	This decision was published on 16th November, 2006

*	This decision will come in force on 24th November, 2006, unless it is called-in in accordance with the Decision Making Process Rules.