SALFORD CITY COUNCIL - RECORD OF DECISION

I, Councillor Peter Connor, Lead Member for Housing in exercise of the power conferred on me by Paragraph J (a) (i) of the Scheme of Delegation of the Council do hereby authorise:

- additional works to rectify problems regarding damp, dry rot and the structural safety of a number of the properties in Phase 1 of the Langworthy Road Shop Refurbishment Scheme (including work to privately owned properties);

- acceptance of the quotation submitted by Blakeley, Tonge and Partner Ltd in the sum of  £220,688 for this additional work to be undertaken;

- The estimated extension of time costs at £50,400 and the professional fees incurred at £40,663

The reasons are: To enable the continuity of works on site.

Options considered and rejected were:

- The possibility of demolishing the row of shops and rebuilding on a like for like basis has been considered.

- Not carrying out investigations and remedial works to the privately owned shops.

Assessment of Risk:- Low, provided all the investigative and remedial work is carried out to the privately owned shops.

The source of funding is:-   Housing Market Renewal Fund,

Northwest Development Agency,

EC European Regional Development Fund

Legal advice obtained:		No

Financial advice obtained:	Yes, Nigel Dickens, Principal Group Accountant (Housing Services)

Background Documents:

- Contractor’s quotation for additional works.

- Timber and damp report undertaken by Trace Remedial Services to 189 Langworthy Road, Salford

Contact Officer:  Gill Finlay 			Tel. No. 0161 212 4471

(SRB 5 Team, The Cornerstone)

James Hunter			Tel. No. 0161 793 2847

(Architectural and Landscape design Section)

PTO

| * This matter is also subject to consideration by the Lead Member for Development Services and, accordingly, has been referred to that Lead Member for a decision |  |
| --- | --- |
| * This decision is not subject to consideration by another Lead Member/Director | ( |
| * This document records a key decision, but the matter was not included in the Council's | ( |
| Forward Plan and it has been dealt with under the emergency procedure |  |
| * This decision is urgent and is not subject to call-in, in accordance with paragraph 5 |  |
| of the Decision Making Procedure Rules. |  |
| * The appropriate Scrutiny Committee to call-in the decision is the Environmental Scrutiny Committee. |

Key

*	Tick boxes at end of these lines, as appropriate.

Signed Councillor Peter Connor		Dated 18th December, 2003

Lead Member

_____________________________________________________________________________

FOR COMMITTEE SERVICES USE ONLY.

*	This decision was published on 19th December, 2003

*	This decision will come into force on # 6th January, 2003,

unless it is called-in in accordance with the Decision Making Process Rules

Key

#	Insert date five working days after decision notice is to be published.