## Salford City Council - Record of Decision

I, Councillor Derek Antrobus, Lead Member for Planning in exercise of the powers conferred on me by Paragraph J (a) 6 of the Scheme of Delegation of the Council do hereby approve that Salford City Council enter into a Deed of Variation with the North West Development Agency to vary the Grant Funding Agreement for the Chapel Street highway improvement project, reducing the total project funding from £10.430 million to £9.729 million.

Assessment of Risk: Low.

The Chapel Street highway improvement project will be complete by December 2011. The revised funding Amount of £9.729 million is sufficient to complete all necessary works based on the actual value of contracts let, works completed to date (since February 2010), assessment of all known contract variations, forecast of future contract variations and adequate contingency allowance. The revised funding figure has been arrived at with the full co-operation of the contractor for the works and the Urban Vision design team.

Source of Funding:

The Chapel Street highway improvements project will be fully funded by the North West Development Agency Single Programme and European Regional Development Fund funding that is the subject of a Grant Funding Agreement signed on 16 February 2010 between Salford City Council and the North West Development Agency and the proposed Deed of Variation as detailed in this report.

Legal Advice obtained:  Yes (Norman Perry)

Financial Advice obtained:  Yes (Alison Swinnerton)

Contact Officer:  Jim Wensley: (0161 686 7410)

| * This decision is not subject to consideration by another Lead Member/Director | ( |
| --- | --- |
| * The appropriate Scrutiny Committee to call-in the decision is the Sustainable Regeneration Scrutiny Committee. |  |

Signed: Councillor Derek Antrobus

Lead Member for Planning

Date: Tuesday, 22nd March, 2011

*	This decision was published on Tuesday, 22nd March, 2011.

*	This decision will come in force on Wednesday, 30th March, 2011unless it is called-in in accordance with the Decision Making Process Rules.