| Part 1 | ITEM NO. 4 |
| --- | --- |

JOINT REPORT OF STRATEGIC DIRECTOR FOR SUSTAINABLE REGENERATION AND OPERATIONS DIRECTOR URBAN VISION

TO SUSTAINABLE REGENERATION SCRUTINY COMMITTEE – 9TH MAY 2011

TITLE:	Re-thinking Construction Partnering: Value for Money – Demolition partnering/projects

RECOMMENDATION: That Sustainable Regeneration Scrutiny Committee notes the Value for Money principles for demolition projects as outlined in this report where the principles of Sir John Egan’s report ‘Rethinking Construction’ (1998) has been applied.

EXECUTIVE SUMMARY:

In February 2011 Members were provided with a report on the background to Re-thinking Construction and how this had been developed by the Council. Members may recall that the Council has a number of categories of construction or construction related services that have been subject to the partnering principles.

This report focuses on the Demolition Partnering and the benefits and value for money that have been gained through the partnering relationship.  Reports are to be submitted quarterly to Members and each report will now focus on a specific construction service category.

Re-thinking Construction is the Council’s construction partnering programme, which is managed on a daily basis by Urban Vision Partnering Limited so as to use the technical skills and knowledge required for the projects that are undertaken.

BACKGROUND DOCUMENTS:

(Available for public inspection)

Report to the Lead Member for Development Services entitled “Procurement of Construction”- 10th March 2003

Report to the Lead Member for Housing entitled “Procurement of Construction”- 21st March 2003

Report to the Lead Member for Development Services entitled ‘’Re – thinking Construction Progress Report’’ – 7th July 2003

Report to Sustainable Regeneration Scrutiny Committee – 7th February 2011

KEY DECISION:	NO – report submitted for information

KEY COUNCIL POLICIES:

- Connecting People to Opportunities, Salford’s Sustainable Communities Strategy; and

- Procurement Strategy.

EQUALITY IMPACT ASSESSMENT AND IMPLICATIONS: There are no direct implications

ASSESSMENT OF RISK: Low

SOURCE OF FUNDING:  Each project is subject to separate funding arrangements

LEGAL IMPLICATIONS : There are no direct legal implications

FINANCIAL IMPLICATIONS: Each project is subject to separate budget reporting

OTHER DIRECTORATES CONSULTED: All Directorates participate in the governance structure for this form of partnering and in their respective project meetings

CONTACT OFFICERS:	Pauline Lewis 	TEL. NO.	0161 686 6281

John Osborne                                0161 779 4819

WARD(S) TO WHICH REPORT RELATE(S): No direct implications

1.0 Background

  - When the Council first advertised and implemented the recommendations on procurement of construction and construction-related projects in 2003 following the report by Sir John Egan (1998) Demolition projects were not included as part of the portfolio of work subject to the advertisement placed in the European Journal.

  - However, in 2004/2005 it became clear that the Council’s programme of works included a significant number of demolition projects and that this specialised area of service would benefit from improvements through partnering. Salford was one of a few authorities in the country to take this action and had carefully researched the option before placing the advert.

  - This strategy continued to ensure the council was compliant with recommendations in the Government’s National Procurement Strategy.

  - It should be acknowledged that officers in the Council and/or those seconded to Urban Vision have gained considerable knowledge about construction partnering through the management of the existing frameworks. This knowledge and experience is being used to assist other local authorities who have implemented, or are in the process of implementing, the same or similar models to the one Salford City Council adopted.

2.0 The Companies appointed

2.1 Three companies were appointed following a detailed procurement process and

advertisement in the European Journal. The companies are:

Forshaw Demolition Limited

P. McGuiness Limited

Palmer Demolition Limited

2.2 The companies’ appointment was approved by Lead Member Planning for a period of four years. The period of appointment is shorter than the original advertisement in 2003 as the European Directives were amended, thus restricting the length of time a framework can operate.

2.3	Governance arrangements for collaborative working in the partnering arrangements are through a joint Principals and Framework Management Group, supported by a separate Demolition Health and Safety meeting. Clients from across the Council and from Salix attend the Framework meetings. Key Clients attend the Health and Safety meetings. It is worth noting that Health and Safety records in the demolition industry as a whole are generally considered to be poor.

3.0 Project allocation Quarter 1 2011 (1st January 2011 – 31st March 2011)

| Demolition Framework |
| --- |
| Partner | Period | No. projects allocated | Projects allocated | % of Works (value) | Comment / Further information |
| P. McGuiness Limited | Q1 2011 | 3 | 56-60 Derg Street All Souls Caretaker’s House 2-16 Coberg Ave | N/A £142,148.82 £29,672.64 | Restarted project after owner/occupier re-housed |
| Palmer Demolition Limited | Q1 2011 | 5 | 2-8 Grosvenor & 2-12 Harrison 10-22 Grosvenor & 1-11 Grosvenor 232-238 Langworthy Road Holcombe Close St James School | £49605.00 £63670.00 N/A £32640.00 £42,100.00 | Re-started projects after owner/occupier re-housed |
| Forshaw Demolition Limited | Q1 2011 | 1 | Charles House Vanguard Textiles Ordsall Lane | £122,697.00 |  |

4.0 Projects completed Quarter 1 2011

4.1 The purpose of this section is to show the projects completed for the Demolition

partners for 1Q2011 within Salford’s Construction Frameworks. The closedown

meetings have not yet occurred on these projects.

| Demolition Framework |
| --- |
| Partner | Period | No. projects completed | Projects | Value of projects (Target Cost) | Value of projects (Estimated Final account) |
| P. McGuiness Ltd | Q1 2011 | 3 | 56-60 Derg Street 2-16 Coberg Ave 1-15 & 2-8 Joynson Ave | N/A £29,672.64 £49,152,64 | Restarted project after owner/occupier re-housed This was part of a bigger job that was paid some time previously with only the welfare facilities being paid to knock down this small remaining block £40,320 project was based on an asbestos price for work that was non-notifiable (as previous similar projects) the target price was not revised but the contractor revised the price before work started as the work was notifiable (i.e. more onerous and costly to remove). This was all as agreed with SALIX Homes. £59,920 – as above |
| Palmer Demolition Limited | Q1 2011 | 3 | 565 – 569 Liverpool Street 2-8 Grosvenor & 2-12 Harrison 10-22 & 1-11 Grosvenor Street | £43,940 £49,605 £63,670 | £52,000 estimate This project was undertaken as a dangerous building which meant that it was not possible to survey for asbestos. The estimate could not include for a walk in fridge shrouded in asbestos that required removal. The fridge also required a method change for preliminary foundation work which could not take place in the original fashion for fear of moving the fridge which was perched precariously on the rotten ground floor joists over the basement. The party wall was also very fragile and required a stronger construction for the new gable. The chimney at the roof of the party wall was also on the point of collapse which was not predictable and required some take down and rebuilding of this chimney. Alterations of the scaffold to facilitate this and unexpected roof constructions also caused cost increase. The project had a lot of unforeseens that also proved that the decision to act quickly and treat it as a dangerous building was very definitely the right one. £49,605 estimate £63,670 estimate |
| Forshaw Demolition Limited | Q1 2011 | 0 |  |  |  |

5.0 Projects completed in last year

| Project | Partner | Contract Value | Start | Completion |
| --- | --- | --- | --- | --- |
| Langworthy 3 Storey | Palmers Demolition Limited | £56,200.00 | 22/02/2011 | ongoing |
| 56-60 Derg Street | P. McGuiness Limited | £18,000.00 | 01/08/2008 | 01/03/2011 |
| Duchy House | P. McGuiness Limited | £57,601.24 | 07/12/2009 | 08/03/2010 |
| Langworthy Nansen Street | Palmers Demolition Limited | £7,500.00 | 07/06/2010 | 22/10/2010 |
| 55-79 Derg & 10 Brown | P. McGuiness Limited | £20,100.00 | 26/01/2009 | 12/10/2010 |
| 3-59 Nansen St & 2-42 Norway St | Palmers Demolition Limited | £62,250.00 | 26/06/2009 | 23/07/2010 |
| Frank Cowin Court | Forshaw Demolition Limited | £326,607.50 | 01/03/2011 | Ongoing |
| NDC Clearance Area |  | £295,000.00 | 19/10/2009 | Ongoing |
| The Withies | Forshaw Demolition Limited | £102,150.00 | 08/02/2010 | 06/07/2010 |
| Langworthy Rd P.School | Palmers Demolition Limited | £119,568.00 | 24/08/2010 | 14/12/2010 |
| Avon House | P. McGuiness Limited | £46,435.00 | 24/05/2010 | 16/07/2010 |
| Holcombe Close | Palmers Demolition Limited | £58,240.00 | 4-Jan-2011 | Ongoing |
| The Brass Handles | P. McGuiness Limited | £29,260.00 | 27-Sep-2010 | 18-Nov-2010 |
| All Souls & Caretakers house | P. McGuiness Limited | £142,148.82 | asbestos 16/03/2011 | Ongoing |
| 22 – 38 Errington Drive and 1 – 17 Jessamine Avenue | Palmers Demolition Limited | £95,827.20 | 29-Jul-2010 | Ongoing |
| 93-107 Clarence St | P. McGuiness Limited | £30,340.80 | 8-Nov-2010 |  |
| Newton Bowling Green | Palmers Demolition Limited | £4,398.30 |  | 14-Oct-2010 |
| 2- 8 Grosvenor & 2-12 Harrison | Palmers Demolition Limited | £49,605.00 | 31-Jan-2011 | 18-Mar-2011 |
| 10-22 & 1-11 Grosvenor | Palmers Demolition Limited | £63,670.00 | 31-Jan-2011 | 18-Mar-2011 |
| 2-16 Coberg Avenue, LB | P. McGuiness Limited | £29,672.64 | 3-Jan-2011 | 22-Feb-2011 |
| 1-15 and 2-8 Joynson Avenue, LB | P. McGuiness Limited | £49,152.64 | 13-Dec-2010 | 22-Feb-2011 |
| Vanguard Textiles | Forshaw Demolition Limited | £122,697.00 | 2-Mar-2011 | Ongoing |
| 565-569 Liverpool St (danger) | Palmers Demolition Limited | £43,940.00 | 29-Nov-2010 | 18-Mar-2011 |
| Rosehill | Palmers Demolition Limited | £4,200.00 | 8-Dec-2010 | 14-Dec-2010 |
| St James | Palmers Demolition Limited | £42,100.00 | Asbestos removal 07/03/11 | Ongoing |
| Upper Camp St/Tenerife St | Palmers Demolition Limited | £34,000.00 | 7-Mar-2011 | Ongoing |
| Toilet Block, Wallness Lane | Palmers Demolition Limited | £2,000.00 | 20-Dec-2010 | 25-Jan-2011 |

6.0 Projects in Pipeline and allocated

| Project | Partner | Value |
| --- | --- | --- |
| 2 - 34 Cardiff Street | Palmers Demolition Limited | £36,000.00 |
| 60 - 80 Wiltshire Street and 1 Leicester Rd | Palmers Demolition Limited | £25,000.00 |
| 75-101 Wiltshire St & 3 Leicester | Palmers Demolition Limited | £32,000.00 |
| 36-62 Cardiff 13 Leicester Road | Palmers Demolition Limited | £32,000.00 |
| Salford Methodist Community Church Pendleton Way | P. McGuiness Limited | £94,411.28 |
| 2 – 8 Hatton Ave and 46 – 52 Havelock Drive | Palmers Demolition Limited | £17,600.00 |
| 109 & 111 South Radford Street | Palmers Demolition Limited | £9,983.50 |
| The Ship Inn, Cross St | P. McGuiness Limited | £28,879.48 |
| 1-19 Harrison Street | Palmers Demolition Limited | £53,750.00 |
| 176 Langworthy Rd (Hotel) | Palmers Demolition Limited | £63,760.00 |
| Seedly Primary School & Caretakers House | Palmers Demolition Limited | £112,000.00 |
| Park Lodge, Douglas Green | Palmers Demolition Limited | £13,150.00 |
| Caretakers House, St Luke’s | Palmers Demolition Limited | £4,150.00 |
| 67-87 Devonshire & 1a Leicester | Palmers Demolition Limited | £36,000.00 |
| 35-57 Devonshire & 11 Leicester | Palmers Demolition Limited | £27,000.00 |
| 1-33 Cardiff St | Palmers Demolition Limited | £36,000.00 |
| 35-6 Cardiff St & 15 Leicester | Palmers Demolition Limited | £36,000.00 |
| 481 Liverpool Street | P. McGuiness Limited | £38,657.04 |
| Figures in italics are part of a larger Higher Broughton project and approximately broken down |

7.0 Health and Safety

7.1	Historically, a major barrier to service delivery and site safety has been the service disconnections which can only be undertaken by the utility services.  Urban Vision has worked towards improving relationships with the utilities to allow service disconnections and the addressing of problems to be dealt with expeditiously. This has ensured that projects have been completed within programme and allowed partners to work with greater safety on site. The knowledge that costs of health and safety issues are recoverable, where agreed, means that a straightforward approach is adopted and claims are simpler. The Partnership system allows a focus on health and safety that prevents the acceptance of ‘routine’ accidents. The demolition framework accident record is very good (1 accident during the duration of the framework).

7.2	P. McGuiness Limited: created the role for a full-time Health and Safety Officer; this has improved service delivery and safety for the company and in their delivery of projects.

  - Palmer Demolition Limited: has worked towards reducing empty building time; this has meant fewer risks on site whilst projects are underway.

  - Forshaw Demolition Limited: The better level of understanding between the demolition partners and Urban Vision has allowed the process to flow more quickly and the reduction of buildings left standing empty. This reduces the possibility of hazard with consequent reduction of risk. One example is that at Frank Cowin Court was stripped of ‘soft’ materials at an early stage, preventing the possibility of damage to those materials and risk to entrants. This was undertaken at the start of a 12 month period awaiting the removal of a transmitter mast.

8.0 Sustainability

8.1	Sustainability and recycling have been a key issue for this area of partnering.  Many of the materials found on some sites have a resale value, and sites have been subject to theft, for example roofing slates. Partners have worked with the Council and Urban Vision to protect sites and reduce levels of theft in order to ensure that the majority of materials on site are recycled correctly. By way of example partners have looked at using different machinery to remove slates from empty properties to complete the process over a shorter period of time. The process involved use of a telescopic forklift (telehandler) with a specific working platform opening mechanism, with side protection, providing safe access to the roof slates. This allows removal and re-use without exposure to risk

8.2	Within the partnership we have promoted working closely together and the combined use of facilities. One example is that McGuiness regularly uses Palmer’s Transit Station for recycled screened fines and for the treatment of demolition hardcore.

8.3	The development of KPIs for recycling means that a high level of recycling is achieved. The target of 95% of demolition materials being recycled or re-used is regularly achieved and often exceeded. The Council is working with all the partners across all categories to develop the recycling and sustainability measures further, recognising that to do so the measurement must be meaningful and add value.

9.0 Local Labour

9.1	All partners agree that a more consistent flow of work allows retention issues to be addressed, particularly supporting the drive towards local labour and for this not to be short term employment.

9.2 McGuiness: has employed four men on the demolition side and one man on the asbestos team, these are all on a permanent basis mostly due to the regular flow of work, up to now, in the Salford area. Whether this remains sustainable is not something we can at this stage forecast. McGuiness has also employed a full-time Health and Safety Manager.

In addition the Council have through McGuiness had one person working for      them on a six months Future Jobs Fund post. This role has been entered into       working closely with Salix and the City in the social inclusion programmes.

Employment agencies are also used on an ad hoc basis depending on workload.

9.3	Palmer: Has created three new posts, two of which have been apprenticeships with structured training. Apart from the jobs created the company has kept all original employees with no redundancies. They have even kept retired employees who have been keen to stay on

9.4	Two Future Jobs Fund roles have been entered into working closely with Salix and the Council in the social inclusion programmes.

9.5	Forshaw: As a nationwide operator it is difficult to breakdown particular reasons for individual employment. However Future Jobs Fund roles have been created working closely with Salix and the City in the social inclusion programmes.

10. Local Supply Chain

10.1	Of the information supplied by the three partner contractors 49 out of 61 suppliers are Salford based (80%).

Palmer 80%; McGuiness 88%; Forshaw 73%

It should be noted that Palmer uses McGuiness for certain work; McGuiness is not counted as local company. If McGuiness were counted as a local company the percentage for Palmer would rise to 85%.

This information is supplied on the basis that the contractors would be working in the Greater Manchester Area or when working with a national chain using the local branch.

The use of locally based companies in a local partnership brings a higher level of financial support to the City of Salford.

10.2 McGuiness: During the period of the partnership McGuiness has started to use Crest Scaffolding, Pickering Plant Hire and Commercial Safety consultants. All of which are Salford-based companies.

10.3	Palmer: As a Salford company Palmer demolition has always tried to engage local companies and improve Salford as a city.

10.4	Forshaw: As a nationally operating company the use of local branches of national companies is often the reality.

10.5	Market testing of supply chain has also been a feature of the partnering.         Generally larger items have at least two prices sought. Relationships have         developed with some companies that allow questions to be asked of pricing         arrangements. Experience of similar types of work and costs gives an         understanding of the expected level. Price-matching is requested where there is         an existing relationship

10.6 It has been noted that the cheapest price often comes with “small print” that         creates a higher end figure. Where relationships exist a fairer, better price is         usually reached.

10.7 Determination of supply chain usage:

Forshaw: use a sub-contractor list where the need for sub-contract exists.

Palmers: Best available not excluding price.

10.8 Reliability was noted as a driver of service choice. The consistency of supply and safe methods of working have also been a key indicators. Suppliers who         were able to stick to a programmed delivery and anticipated arrival were         favoured. In some cases questionnaires have been completed to determine         adequacy.

10.9

|  | Palmer Demolition | P McGuiness & Co Limited | Forshaw Demolition |
| --- | --- | --- | --- |
| Asbestos | P McGuiness & Co Limited, Rondin House, Rondin Road Ardwick, |  | Malrod Insulations, Rodney House, James Street Industrial Park, Westhoughton |
|  |  |  | Northern Insulations, Caroline House High Street, Stalybridge |
| Welfare | Pickerings Plant Ltd, Mode Wheel Road South, Salford | Pickerings Plant Ltd, Mode Wheel Road South, Salford | Pickerings Plant Ltd, Mode Wheel Road South, Salford |
|  |  |  | WG Search Ltd, Daniel, Adamson Road, Salford |
| Scaffolding | Crest Scaffolding Ltd, 654 Liverpool Road, Irlam, | Crest Scaffolding Ltd - 654 Liverpool Road, Irlam, | Grace Scaffolding Mode Wheel Road South Salford |
|  |  | 3D Scaffold, North Bank Industrial Park, Brinell Drive, Irlam | Interserve Site Services Unit 1, Walthew House Lane Martland Business Park Wigan |
| Waste | Salford Skips Cobden St, Eccles | Salford Skips Ltd 1 Laundry St, Salford | J O’Shea & Sons, Orchard Street, Pendleton, Salford |
|  | Viridor, Cobden St, Salford | Salford Skips Ltd, 1 Laundry St, Salford |  |
|  | White Reclamation Ltd, New Hall, Liverpool Road, Eccles |  |  |
| Vehicles/Plant Repair |  |  | North West Hydraulics 32 Portland Road Ellesmere Park Eccles |
| Power Tools/ Personal Protection Equipment | Pickerings Plant Ltd, Mode Wheel Road South, Salford, |  | Hydraulic Transmissions Services Cannon Street Salford |
|  |  |  | Arco Ltd Tennax Road Trafford Park |
|  |  |  | Greenhams, Chaddock Lane Astley Tyldesley |
| General | Extra Gas, Trafford Rd, Eccles, |  |  |
| Fuel | Total Uk Ltd. Petrol Service Station. 526 Eccles New Road Salford |  |  |
| Plant Hire | Dillon Plant Hire Ltd. The Gas Works, Liverpool Street, | HSS Hire Ltd Tennanx Road Trafford Park | P & N Breaker Hire Cambridge Industrial Est Salford |
|  | Clive Hurt, Clarion Street off Livesey Street Ancoats | Palmer Demolition Polygon House Mode Wheel Road South Salford | Speedy Hire Ltd Unit 2, The Arches Off East Ordsall Lane Salford |
|  |  | UK Platforms, Worrall Street, Off Ordsall Lane Salford, | One Stop Hire Ltd Ashton Old Road Openshaw |
|  |  | Hewdens Instant Access, Ashbridge Trafford | AFI Upklift Ltd c/o Bovis Lend Lease Site Compounds Media City UK Salford Quays |
|  |  |  | UK Platforms Ltd Worrall Street Off Ordsall Lane Salford |
|  |  |  | HSS Hire Ltd Tennanx Road Trafford Park |
| Security | Commercial Safety Consultants 24 Waters Edge Business Park Mowden Road Salford Quays | Commercial Safety Consultants 24 Waters Edge Business Park Mowden Road Salford Quays | Imperial Security 15a Gorton Street Salford |
| Building Supplies / Timber | Travis Perkins Lissadel Street Salford |  | GE Robinson & Co Thurlow Sawmills Monteford Street Salford |
|  |  |  | Travis Perkins Lissadel Street Salford |
| Haulage | Inglenorth Ltd Unit 81 Bradley Hall Trading Estate Bradley Lane Standish | J O’Shea & Sons Orchard Street Pendleton Salford | Manchester Tippers Haigh House Salford |
|  | Manchester Tippers Maigh Eo House Salford | Palmer Demolition Polygon House Mode Wheel Road South Salford |  |
|  |  | Manchester Tippers, Maigh EO House Langley Rd, Salford |  |

11.0 Community Involvement

11.1	All the partners are prepared to involve themselves in community events. They have no infrastructure and rely on Salford or others to drive the process but are happy to help where possible. One example is the work the Council are considering taking forward using the Digga magazine, a publication produced by the North West Safety Group, which is aimed at teaching primary school aged children about the dangers of construction sites; the Demolition Partners are happy to engage in this initiative as and when it is progressed.

11.2	Forshaw: At the demolition of Benjamin Wilson Court a meeting and presentation was delivered for local residents.

Larger Schemes have included membership of the ‘Considerate Contractor Scheme’ and this is an aspiration for all large schemes within the framework. On all large schemes Forshaw engages in letter drops to the local residents to outline proposals.

11.3 Palmer: The company is active within the Salford Foundation Trust for which Ken Palmer is a Trustee. Palmer also sponsors ‘Salford Loaves and Fishes’. It is perhaps worth noting that in all Greater Manchester authorities the Mayor or dignitaries have been photographed with the demolition machine at the start of demolitions, this has never occurred in Salford, and publicity such as this is something that will be considered for the future.

11.4	McGuiness: The company sponsor Salford City Football Club by paying for a Billboard advertisement.

12.0 Service Delivery Improvements

12.1 Dangerous Structures - examples:

Chimney collapse at Liverpool Street: During a chimney collapse at 565 Liverpool Street, Palmer was working at an adjacent site (514/516 Liverpool Street). Palmer put in place barriers to protect children arriving for school (all done before police or highways services arrived) and advised and liaised with Building Control to alleviate the problem.

Irlam Gas Explosion: Because of working relationships McGuiness was Available on site within 2 hours of the alarm being raised. Working through the day and into the darkness they were a huge help in solving a number of the problems such as security, viewing the situation (elevating platform), moving debris, taking down the dangerous structures, etc. In addition Palmer supplied additional equipment/materials when McGuiness had used all theirs in the original operation to secure the site, thus saving time in trying to hire the equipment/materials

12.2 Improvements to time scales for delivery of service disconnections have been achieved, though some improvement is still required. Urban Vision contacts the Utilities and liaises directly with the utility company and private utility undertakers through relationships that have been built up. This together with the involvement of the contractor at an early stage has eliminated some of the problems previously experienced with service disconnections, specifically time delays.

12.3 Faster communications with known providers gives a better product. This is especially true of the build-up process where early allocation of projects to the contractor allows for input into the design process and the improvements to programme and health and safety plans.

13. Working Together

13.1 The partner contractor’s work together to give efficiencies and continuity. Areas

where this has been noted are:

Recycling transit station: Palmer’s station is used by McGuiness

Recycled materials bought by McGuiness from

Palmers

Asbestos Removal: McGuiness carries out asbestos removal for Palmer and

Forshaw

Training: Training has been provided by Palmer and Forshaw, which is used

by all contractors

Machinery: Plant and vehicles have regularly been hired / loaned between the

contractor partners.

Knowledge: At the Health and Safety Framework meeting and in general

Practice, contractors share knowledge to improve service and find

solutions.

14. Client Consultation and Communications

14.1	Client representatives from each Directorate attend the Framework Management meetings and Health and Safety Officers from both the Council and Salix Homes attend the Health and Safety meetings with the Demolition Partners. This means that there is a direct opportunity for communication and consultation.

14.2 	The Housing Division of Sustainable Regeneration Directorate found that some of their recent and current grant funded projects have been procured on site in a much shorter period of time thus allowing the Council to deliver in a very short timescale when grant funding had set challenging timescales. The Health and Safety Officers from Environment Directorate have commented that they have noted the interaction between the companies and their willingness to work for the benefit of Salford, specifically in ensuring demolition best practice is applied. All the companies have been very cooperative in data collection for the monthly Health and Safety Monitoring Reports.

15.0 Conclusion

15.1 	The report outlines the most significant elements of the Demolition Partnering. The Companies appointed to the framework have worked extremely well to deliver the principles and benefits of framework partnering, to the greater benefit of the Council’s demolition programme and local community.