| . | PART 1 (OPEN TO THE PUBLIC) | ITEM NO.8 |
| --- | --- | --- |
| REPORT OF THE CITY TREASURER |  |  |
| TO THE BUDGET SCRUTINY COMMITTEE ON WEDNESDAY 4 November 2009 |  |  |
| ###### TITLE: CAPITAL MONITORING 2009/10 |  |  |
| RECOMMENDATION : Members are requested to review the current position regarding the 2009/10 capital programme and recommend to Cabinet that the current position continues to be monitored. |  |  |
| EXECUTIVE SUMMARY : The report provides details of the funding of the 2009/10 capital programme and expenditure to date. |  |  |
| BACKGROUND DOCUMENTS : (Available for public inspection) 1. Report to Budget Scrutiny Committee Wednesday 7 October 2009 2. Various working papers within the Finance Division |  |  |
| CONTACT OFFICER : Marion Rigg 793-2685 E-mail: marion.rigg@salford.gov.uk |  |  |
| ASSESSMENT OF RISK : ###### Any increase in the planned programme or reduction in resources included in this report will require action to be taken to ensure the capital programme for 2009/10 remains fully funded. |  |  |
| SOURCE OF FUNDING : ###### This report identifies the sources of funding for the 2009/10 Capital Programme. |  |  |
| LEGAL ADVICE OBTAINED : Not Applicable |  |  |
| FINANCIAL ADVICE OBTAINED : ###### This report concerns key aspects of Council’s capital finance and has been produced by the Finance Division of Customer and Support Services. |  |  |
| WARD(S) TO WHICH REPORT RELATE(S) : ALL WARDS |  |  |
| KEY COUNCIL POLICIES : Budget Strategy |  |  |

Report Details

- Introduction

At the meeting of the Budget Scrutiny Committee on the 7 October 2009, members were informed that the current capital programme for 2009/10 was £132.720m, funded by estimated internal funding of £8.042m, estimated external funding of £91.252m and unsupported borrowing of £33.426m.

This report now advises members of recent developments regarding the 2009/10 capital programme

2.  	2009/10 Capital Programme

Review of Capital Programme

Members are asked to note the following adjustments to the capital programme and resources in October 2009:-

Programme

|  | September 2009 | This Month | Variation | ### Comments |
| --- | --- | --- | --- | --- |
|  | £m | £m | £m |  |
| Private Sector Housing | 27.443 | 26.948 | (0.495) | NDC grant reduced |
| Public Sector Housing | 14.687 | 13.811 | (0.876) | NDC grant reduced |
| Highways | 6.831 | 7.331 | 0.500 | Addition to the programme |
| Sustainable Regeneration | 36.274 | 32.333 | (3.941) | Confirmation of NWDA funding for 2009/10 |
| Children's Services | 22.919 | 24.800 | 1.881 | Note 1 |
| Environmental services | 2.290 | 2.308 | 0.018 |  |
| Community, Health And Social Care | 11.405 | 11.449 | 0.044 | Note 2 |
| Crime and Disorder | 1.800 | 1.800 | 0.000 |  |
| Property | 2.870 | 2.870 | 0.000 |  |
| Customer and Support Services | 6.201 | 6.701 | 0.500 | Increase in capitalisation of redundancy payments |
| Total Programme | 132.720 | 130.351 | (2.369) |  |

###### Resources

|  | September 2009 | This Month | Variation | ### Comments |
| --- | --- | --- | --- | --- |
|  | £m | £m | £m |  |
| Supported Borrowing | 2.870 | 3.560 | 0.690 | Ladywell PHRU |
| Invest to save | 5.160 | 5.660 | 0.500 | Capitalisation of redundancy payments |
| Unsupported Borrowing | 33.426 | 35.357 | 1.931 | Note 3 |
| Revenue Contribution to Capital | 0.012 | 0.016 | 0.004 |  |
| Subtotal - Internal resources | 41.468 | 44.593 | 3.125 |  |
| Grants | 88.643 | 82.902 | (5.741) | Note 4 |
| Other Contributions | 2.609 | 2.856 | 0.247 | Note 5 |
| Subtotal - External resources | 91.252 | 85.758 | (5.494) |  |
| Total Resources | 132.720 | 130.351 | (2.369) |  |

Comments on Programme adjustments

Overview

There have been the following adjustments to the capital programme

Note 1 – Children’s Services

2010/11 slippage for Holy Family School and ICT projects totalling £1.5m has been used to fund Wheatersfield School in 2009/10 and will be adjusted in 2011/12. Supported borrowing of £690,000 has been transferred from the Eccles VA School, which had slipped to 2010/11, to fund the Ladywell Pupil Hospital Referral Unit, for pupils who previously attended school at RMCH, and will be adjusted in 2010/11.

Note 2 – Community Health & Social Care

- Expenditure on Guild Hall, Beesley Green and Rainbow Community Centres, funded by Worsley Community Association, has been added to the programme.

Comments on Resources adjustments

Note 3 – Unsupported Borrowing

The increase of £1.931m includes

- Capitalisation of highway maintenance - £500,000

- An increase in the capitalisation of redundancy payments by £500,000 from £1m to £1.5m.

- Unsupported borrowing for Holy Family School has been used to fund Wheatersfield School and will be adjusted  in 2011/12 - £904,000

- Contaminated land investigation - £40,000

Note 4 – Grants

The decrease of £5.741m includes

- £3.865m confirmation of NWDA funding for 2009/10.

- £495,000 public sector housing NDC grant

- £876,000 private sector housing NDC grant

- £274,000 Lightoaks School ring fenced grant to refurbish kitchen slipped to 2010/11

- £40,000 part of the grant to refurbish Patricroft Recreation Ground no longer required.

Note 5 – Other

A contribution of £25,000 from Worsley Community Association towards expenditure on the community centres, funding of £14,000 for an overspend on Acton Square from Salford DAAT and equipment purchase costs of £231,000 for the refurbished White Meadows by Booths Charities.

Capital Receipts

It is estimated that capital receipts of £7.833m will be received in 2009/10 and these will be used to repay unsupported borrowing taken out to finance the capital programme.

3	Expenditure to Date

Members are asked to note the following summary of actual expenditure against expected expenditure as at the end of September 2009.

###### Actual Spend Against Profile to 30 September 2009

|  |  | Expected spend to date |  |  | Variance against |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Programme | 2009/10 Spend Profile | Monthly profile | Actual Spend to date | 2009/10 Spend Profile | Monthly profile |
|  | £m | £m | £m | £m | £m | £m |
| Private sector housing | 26.948 | 7.815 | 13.474 | 7.501 | -0.314 | -5.973 |
| Public sector housing | 13.811 | 4.005 | 6.906 | 4.501 | 0.496 | -2.405 |
| Highways | 7.331 | 2.126 | 3.666 | 1.009 | -1.117 | -2.657 |
| Sustainable Regeneration | 32.333 | 9.377 | 16.167 | 6.005 | -3.372 | -10.162 |
| Children's Services | 24.985 | 7.246 | 12.493 | 5.866 | -1.380 | -6.627 |
| Environmental Services | 2.308 | 0.669 | 1.154 | 0.484 | -0.185 | -0.670 |
| CH & SC | 11.449 | 3.320 | 5.725 | 2.591 | -0.729 | -3.134 |
| Crime and Disorder | 1.800 | 0.522 | 0.900 | 0.377 | -0.145 | -0.523 |
| Property | 2.870 | 0.832 | 1.435 | 0.712 | -0.120 | -0.723 |
| Customer & Support Services | 6.701 | 0.057 | 3.351 | 0.229 | 0.172 | -3.122 |
| 09/10 Programme Total | 130.536 | 35.969 | 65.268 | 29.275 | -6.694 | -35.993 |

4    Recommendation

Members are requested to review the current position regarding the 2009/10 capital programme and confirm recommendations to Cabinet that the current position continues to be monitored.

JOHN SPINK

###### CITY TREASURER