BEST VALUE REVIEW OF ICT SERVICES

Highlight Report to Lead Members Meeting – MAY 04

# Cumulative Achievements

- Scoping document / initial report produced and reported - Project team established and briefed - Project team - meetings taking place with actions/notes distributed to staff - External management consultant engaged to analyse current customer satisfaction to inform improvements and monitoring of future satisfaction - Communication and consultation plan produced - First newsletter to staff produced and sent out - Maturity assessment drafted being piloted by Review Team - Staff development and improvement team being established - Summary of the latest BVR’s distributed to project team members - Directors team representative established for challenge sessions - Training for the project team on the BVR process arranged being delivered by Chief Execs staff - Early wins achieved or in active development:: - Integrate Salford @dvance and IT Net service planning and management meetings - Strengthen joint Customer Services / ICT service planning meetings - Initial paper produced on strengthening Project Management capacities - Regular update reports to lead members introduced - Intranet site published and all City Council staff and Elected Members informed - Challenge sessions timetabled

# Achievements Since Last Report

- Customer satisfaction questionnaire finalised and distributed via email to selected staff and elected members - First meeting of the staff improvement and development team has taken place with 3 improvement initiatives being worked on and notes of meeting sent to all ICT staff - Draft PID produced for agreement by the project team - 2nd newsletter sent out to ICT staff - Intranet site updated with minutes of project team and staff newsletters - Project team members have received training on the best value process - Approached DA service and Manchester Business School to carry out a best practice review of Local Authorities and private sector to feed into improvement planning process - External challenge representative has been confirmed

# Next Actions

- Produce milestone project plan - Launch best practice research by DA service and Manchester Business School - Arrange Visioning Challenge for July – liase with Director of Personnel & Performance - Start to collate and produce information to draft visioning challenge report - Continue with improvements by meeting further targets from the early wins programme and from the service improvement and development team - Invite Director, Lead member and Deputy lead member to a meeting of the project team for their thoughts on service and futures to feed into the review

### OUTLINE PLAN

- Team Set-up & briefing

- Training

- Early data gathering

- Early Wins programme

- Customer survey

- Initial scoping & pre-visioning briefing

Jan – Jun 04

Stage: 1

##### Preparatory Work

& Early Wins

Stage: 2

Visioning Challenge

- Finalise detailed scope and T of R

- Determine outcomes and timescales

- Commence assessments under 4 C’s

- Identify and consider options

- Produce evidence for options challenge

- Regular reports

Jun 04  -   Mar 05

###### Stage: 3

Review Work

Stage: 4

Options Challenge

- Options appraisal

Stage: 5

Continue Review

- Continue review based on preferred options

- Devise Improvement Plan

Stage: 6

Final Challenge

- Test appropriateness of plan

- Test viability of plan

Stage: 7

Implementation

- Implement plan

- Monitor and report

Feed into Budget Planning Process