Part 1( Open to the Public)

ITEM 5

______________________________________________________________

REPORT OF THE MANAGING DIRECTOR OF URBAN VISION PARTNERSHIP LIMITED

______________________________________________________________

TO THE LEAD MEMBER FOR PLANNING

ON 11th June 2007

______________________________________________________________

TITLE: Safer Routes To School Scheme – Lightoaks Infants And Junior School, Lightoaks Road, Claremont

______________________________________________________________

RECOMMENDATIONS:  That consideration be given to the acceptance of a quotation in the sum of £27,854 and that an order be placed directly with Urban Vision (Highway Services) for the construction of the Safer Routes to School scheme

______________________________________________________________

EXECUTIVE SUMMARY: The purpose of this report is to seek the authority to accept the quotation from Urban Vision (Highway Services) in the sum of £27,854 and to carry out the construction of the Safer Routes to School scheme

______________________________________________________________

BACKGROUND DOCUMENTS: Report to Traffic Management Unit (28/09/2005)

Workfile held in Road Casualty Reduction Group

______________________________________________________________

ASSESSMENT OF RISK: Low

______________________________________________________________

SOURCE OF FUNDING: Local Safety scheme allocation, Block 3 Transport Capital Programme 2007/08

______________________________________________________________

LEGAL IMPLICATIONS: Pauline Lewis – following e-mail communication there are no legal implications to report

______________________________________________________________

FINANCIAL IMPLICATIONS; Nigel Dickens – following e-mail communication there are no additional financial implications to report

## COMMUNICATION IMPLICATIONS: N/A

VALUE FOR MONEY IMPLICATIONS: N/A

CLIENT IMPLICATIONS: following e-mail communication there are no additional comments to report

CLIENT OFFICER: Darren Findley

PROPERTY: N/A

______________________________________________________________

HUMAN RESOURCES: N/A

CONTACT OFFICER: Andy Devine on 779 4859

______________________________________________________________

WARD(S) TO WHICH REPORT RELATE(S): Claremont

______________________________________________________________

KEY COUNCIL POLICIES: ENHANCING LIFE IN SALFORD

Reducing the number of people killed or seriously injured on Salford’s roads.

______________________________________________________________

DETAILS:

- Background

- This site has been identified as part of the Safer Routes to School Initiative resulting from an analysis of child pedestrian casualty records from the period November 2001 to October 2004.

  - The collision investigation revealed that there have been 9 collisions involving children, 2 of which occurred during school journey times, resulting in 10 casualties along Lancaster Road, in the vicinity of Lightoaks Infant and Junior School, Claremont. All of these collisions resulted in slight injury with 4 involving pedestrians and 4 involving cyclists.

2.0	PROPOSAL

2.1	It is proposed to implement red patches with “Children going to and from school” and “SLOW” markings on each approach to the school on Lightoaks Road, to make drivers aware of the school. Also as the school fronts onto Lancaster Road, it is proposed to implement red patches, to make drivers aware of the school crossing patrol.

2.2	To deter motorists from parking on the footway at Russell Road and Westgate Road, and also obscuring the view of pedestrians and making crossing difficult, it is intended to position bollards strategically along the kerb edge.

2.3	There is an existing pelican crossing on Lancaster Road, to reinforce this crossing it is intended to install a raised plateau and place the pelican crossing on top.

2.4	Waiting restrictions will be established, covering school start and finish times, at the junction of Russell Road, Brandon Road and Burnside Avenue to combat parking problems.

2.5	In addition to the above a variable message sign will be installed. This works by locking on and tracking any vehicle travelling excessively over the speed limit and then flashing their speed back to alert drivers. It has been decided that the variable message sign is to be deployed only on the northbound approach to the school (towards East Lancashire Road), as it is clearly visible in this direction.  The number of trees adjacent to the carriageway means that it is difficult to successfully locate a sign for vehicles travelling southbound.

2.6	In order to address congestion around the school at start and finish times due to parked cars around the school, the School Travel Plan Co-ordinator has visited the junior school to assist in developing their plan, and to promote other means of getting children to and from school.

3.0	CONSULTATION

3.1	A questionnaire was circulated to pupils and their parents at the school to help us identify what they felt were the main safety issues in the area around the school. The main issues highlighted were;

- Parents parking on the footway, in particular around the school entrance at the junction of Russell Road and Brandon Road also on Westgate Road.

- The speed of vehicles along Lancaster Road, from which access to the school is gained.

  - A further consultation was also completed with residents and businesses around the Lightoaks school area, with each receiving a letter outlining the proposals, a plan and a reply slip on which to register their support or otherwise for the scheme. A total of 141 letters were delivered and at the close of consultation on 31st October 2005 there had been 52 returns, with 47 (91%) in favour of the scheme and 5 (9%) against the scheme.

- FINANCIAL IMPLICATIONS

  - A target for the proposed works has been received from Urban Vision (Highway Services) for £27,854

  - The overall cost of the scheme is summarised as follows

Works  	£27,854

ED Fees  	£  7,152

CIU Fees	£  2,500

Total  		£37,506

4.3	The cost of the works will be met from the Local Safety Scheme allocation of the Block 3, Transport Capital Programme 2007/08.

- RECOMMENDATION

5.2	That approval is given to place an order directly with Urban Vision (Highway Services) for the construction of the Safer Route to school scheme for the sum of £27,854.

## Bill Taylor

Managing Director of Urban Vision Partnership Limited

- TENDER APPROVAL - PROFORMA

For use in seeking the approval of the Lead Member for Customer and Support Services to proceed with a capital proposal

| REPORT TO LEAD MEMBER FOR CUSTOMER AND SUPPORT SERVICES |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Title of Scheme : Safer Routes To School Scheme – Lightoaks Infants And Junior School, Lightoaks Road, Claremont |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Recommendations (please append report to your service Lead Member) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Scheme Details (please append report to your service Lead Member) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Tender Details (please append report to your service Lead Member) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Estimated - Start Date : July 2007 Estimated - End Date : August 2007 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| FINANCIAL DETAILS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Recommended Tenderer : Urban Vision Tender Cost (quotation) : £27,854 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Breakdown of Scheme Cost : |  |  |  |  |  |  |  |  |  |  |  |  |  | 05/06 £000‘s |  |  |  | 06/07 £000‘s |  |  |  | 07/08 £000‘s |  |  | Later £000‘s |  |  |  |  | Total £000‘s |  |  |
| Contract |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 28 |  |  |  |  |  |  |  | 28 |  |  |
| Fees |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 10 |  |  |  |  |  |  |  | 10 |  |  |
| Other (Specify) GMUTC |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total Cost |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 38 |  |  |  |  |  |  |  | 38 |  |  |
| Phasing of Expenditure (£000‘s) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Apr |  | May |  | June |  | July |  | Aug |  | Sept |  |  |  | Oct |  |  |  | Nov |  |  |  | Dec |  |  | Jan |  | Feb |  |  | Mar |  |
| # This Year |  |  |  |  |  |  |  | 19 |  | 19 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| # Next Year |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ## Follo-wing Year |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Note : The monthly cash flow above should be consistent with the contract start and end dates shown above and should allow for normal time lapses which will occur between work being done, claimed for, certified and paid, as well as retentions. Please consult your Capital Accountant if you need assistance with this or any other part of this proforma. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Is Scheme In The Current Approved Capital Programme ? Yes / No YES |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Funding Identified : |  |  |  |  |  |  |  |  |  |  |  |  | 05/06 £000‘s |  |  |  | 06/07 £000‘s |  |  |  | 07/08 £000‘s |  |  |  | Later £000‘s |  |  |  |  | Total £000‘s |  |  |
| Supported Borrowing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 38 |  |  |  |  |  |  |  |  |  |  |  |
| Unsupported Borrowing (see note 1) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Grant (Specify) DfT Grant Specific |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Capital Receipts |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Other (Specify) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 38 |  |  |  |  |  |  |  |  |  |  |  |

#### REVENUE IMPLICATIONS

Are there any revenue implications of this proposal ? No If Yes, please complete the table below ### Are there any other financial implications

| Details | Budget Code | Part Year | Full Year |
| --- | --- | --- | --- |
|  |  | £ | £ |
| Estimated Cost |  |  |  |
| Staffing (please specify) : |  |  |  |
| Other Running Costs (please specify) : |  |  |  |
| Capital Financing Costs (see Note 1 below - only to be completed where the use of unsupported borrowing is planned) |  |  |  |
| Total Estimated Cost |  |  |  |
| To be met from : |  |  |  |
| Total Funding/Income |  |  |  |
| Net Revenue Cost/(Saving) |  |  |  |

Note 1 : If unsupported borrowing is to be used, capital financing costs can be provided by your Accountant and you should show in the table how revenue savings can be made to fund these costs. Please consult your Accountant if you need assistance with completing this or any other part of this form.

Decision of Lead Member Customer and Support Services Approved/Not Approved