ICT Services…

Making a Difference

QUARTERLY REPORT

TO CUSTOMER & SUPPORT SERVICES LEAD MEMBER BRIEFING

30th JULY 2007

April – June 2007

CONTENTS

- Introduction

- Main highlights

- Service performance results

- Balanced Score Card

- INTRODUCTION

This report summarises how ICT Services has performed against plans during the first quarter of 2007/8

- MAIN HIGHLIGHTS

The following summary shows just some of the headlines for quarter 1:

- Enterprise project well developed (3000 out of 4000 PC’s to date) - current focus on emerging performance issues

- Operational performance improvements are being sustained, indeed improved (see next section) – current focus on raising standards in 2007

- Building schools for the future strategy developed – current focus on preparations for tender activities and for potential sub contractor role for in house service regarding management service contract.

- Substantial accommodation moves continue with over 1,000 officers now relocated. Plans in place to Dec 2007 with details of the City West moves still pending.

- 1488 ICT training delegate days delivered against target of 5000

- 94 % of staff appraisals done for 2007 round

- e-learning strategy and plan (with HR) currently being drafted.

  - Admin Review BPR analysis being done on the word processing team, post and the post room and support services in Customer and Support services, Chief Executives and Housing and Planning.

  - National SPRINT training conference organised and held in Salford.  Over 90 delegates attended from throughout the UK.

- Developing the Information Observatory as part of our strategy for Organisational Knowledge Management (with CEO)

- Currently resolving the long term accommodation for training / Help desk service. Additional funding now in place for enhancements to Innovation House that will enable ICT training to establish its base in that location.

- ONE Salford Transformation strategy nears completion which sets out long term vision and plans for council service transformation and how ICT services and products can enable

- Providing substantial support for the emerging LAA action plan, particularly around emerging concept of virtual front line service teams – Initial scope developed & Stakeholder workshop planned

- Progressing 3 key ITIL modules (Change, configuration & release management) with staff being trained and the current focus is on assessing gaps in current standards / practices.

- Bi-annual benchmarking with SOCITM now in planning stage for completion later in year

- Develop and rollout customer care e-learning tool corporately. All ICT Officers have now completed this course and plans are emerging to offer the training corporately.

- Starting to design an on-line community consultation, opinion polling and petitioning solution, that will help to facilitate the ‘Community Engagement’ activity within the Local Area Agreements

- Developed and implement Equality Impact assessments for all our primary and secondary high priority assessments.

- Continued developments to support choice based lettings. Service due to go live on the 8th August and we are still on track despite some last minute amendments by the customers.

- CCTV facilities – proposals put forward for ICT to develop a CCTV strategy of the City and to develop a ‘command centre’, however we were unsuccessful. In the meantime we are still installing a number of cameras in key areas.

- Developing business cases for wireless, telephony and mobile facilities

- Support agile working developments through products and infrastructure. ICT Training is part of the ‘Flexible Working’ pathfinder.

- Continued developments of Lifelong Learning Improvements via contact centre referrals and a course management system.

- Development of improved CRM functionality especially in the area of the Building and Development control customer Interface, the corporate complaints service, Linkage profiling and employability.

- Continued developments to support Contactpoint part of the Every Child matters programme

- Developed and launched a range of corporate information documents, including:

  - Records Management Strategy

  - Logical and physical access control policies

  - Version control standard

  - Data processor agreement published

  - PGP launched to secure external email

- Corporate EDRMS Project launched

- Supported Salix with an interim ICT Manager, who has assisted with their go live with all ICT systems fully functional. Also advising on development of long term ICT strategy

- SLAs for 2007/8 all agreed with customers

- ICLipse upgrade completed

- ICT Business Continuity Plans completed and published

- Facilitated the Crime and Disorder Reduction Partnership Home Office review

- Provide project management support to the BSF programme

- New transport monitoring system selected for Environment

- Project Services continue to experience growth in the demand for project management and project consultancy services from a wide range of customers across the city council

- SERVICE PERFORMANCE RESULTS

| Performance Indicator | Service Standard (Target for 2007/8) | Performance (Apr 07 – June 07) | Comments |
| --- | --- | --- | --- |
| Customer satisfaction rating - ICT training - Help desk | 90% 90% | 92% 99% | Target exceeded Target exceeded |
| Council wide fault - Network down - Corporate system unavailable | 90% of faults fixed within 4 hours | NIL faults | - |
| Local fault - Directorate system down - Single site down - Part of corporate system unavailable | 85% of faults fixed within 8 hours | 90% (59 calls logged) | Target exceeded |
| Single item fault - PC / printer down | 90% of faults fixed within 2 working days | 92% (935 calls logged) | Target exceeded |
| Minor fault - PC application not working - Faulty printer | 95% of faults fixed within 4 working days | 95% (4050 calls logged)) | Target hit |
| Inconvenience fault | 95% of faults fixed within 10 working days | 96% (484 calls logged) | Target exceeded |
| Help desk - % Of calls answered immediately - % Of all calls/faults fixed immediately | 75% 60% | 85% 54% | Target exceeded Target missed* |

Project contained in 2007/8 BSC to raise standards and performance further now the current targets are consistently being met

* Missed mainly as a consequence of rollout of Enterprise project. Expected to recover standard later in year as enterprise beds in

- BALANCED SCORE CARD

- Within the ICT 2007/08 balanced Scored card we have 57 high level actions made up of 223 sub actions and milestones.

- To date we have completed 59 of the 223 sub actions i.e. 26%