|  | ITEM NO. |
| --- | --- |

REPORT OF: INTERIM STRATEGIC DIRECTOR OF ENVIRONMENT & COMMUNITY SAFETY

TO: Head of Service

ON    October 2010

TITLE: Hilton Lane Strategic Recreation Route

RECOMMENDATIONS:

That Lead Member approves the improvement scheme along the Hilton Lane Strategic Recreation Route and the contribution of £37,000from Section 106 commuted sum associated with planning application  02/43548/FUL Ref 57 included within the 2010/11 Capital Works Programme.

EXECUTIVE SUMMARY:

BACKGROUND DOCUMENTS:

(Available for public inspection)

KEY DECISION:	NO

DETAILS: CONTAINED WITHIN THE REPORT

KEY COUNCIL POLICIES:

Budget Monitoring – Community Strategy – Cultural Strategy – Environmental strategy – Equalities – Health – Planning Strategy – Procurement Policies – Regeneration

_______________________________________________________________________

EQUALITY IMPACT ASSESSMENT AND IMPLICATIONS:-  Disable Discrimination Act 2005 (DDA) compliant

ASSESSMENT OF RISK: Low

SOURCE OF FUNDING:  Section 106 commuted sum £37,000 associated with planning application 02/43548/FUL Ref 57 included within the 2010/11 Capital Works Programme.

In addition confirmation from S.C.C. Sustainable Transport Team of funding totaling £3500.

LEGAL IMPLICATIONS: Works to be procured through the partnering agreement.

FINANCIAL IMPLICATIONS

Yes - the Sustainable Regeneration Management Accountant has approved the capital element of the report.

Revenue Implications: The developer entered into a Section 106 Agreement to pay money to the city council for the purposes of maintenance and management of Hilton Lane Strategic Recreation Route

OTHER DIRECTORATES CONSULTED: Sustainable Regeneration

CONTACT OFFICER: Melanie Seacombe Tel: No 0161 925 1165

__________________________________________________________________________

WARD(S) TO WHICH REPORT RELATE(S):  Walkden South

1.0 Detail

- Installation of a new pedestrian chicane barrier, vehicular access gate to include A frame to allow access for disabled but prevent motorbike access and short section of bow top fencing to link the two barriers along Parsonage Road and the entry of the Hilton Lane Route. - Cleaning off all vegetation from the existing the path along the Hilton Lane Route from Parsonage Road to Hilton Lane back to the timber edgings and top up with compacted gritstone where required. - Remove existing pedestrian chicane and replace with vehicular access gate to include A frame to allow access for disabled but prevent motorbike access at the junction with Bridgewater Road and the Hilton Lane route. - Clean off all vegetation from the steps at the junction of Hilton Lane and the Hilton Lane Route. - Apply tar and grit surfacing to cleared paths. - Associated landscape work along the Hilton Lane Strategic Recretion Route

The Agreement specifies that monies are to be spent along the Hilton Lane Strategic Recreation Route.

2.0 Financial

2.1 The total capital budget of £40,500  to be funded via £37,000 Section 106 commuted sum associated with planning application 02/43548/FUL Ref 57 included within the 2010/11 Capital Works Programme.  In addition confirmation from S.C.C. Sustainable Transport Team of further funding totaling £3500

3.0 Consultation

3.1 Consultation has taken place with S.C.C. Sustainable Transport Team and the local Neighbourhood Management Team.

4.0 Conclusion

4.1 The proposal to improve the Hilton Lane Strategic Recreation Route will enhance the area and increase the opportunities for local people to access the route and walk or cycle in a pleasant environment.

TENDER APPROVAL – PROFORMA

For use in seeking the approval of the Lead Member for Customer and Support services to proceed with a capital proposal

| Title of scheme: Hilton Lane Strategic Recreation Route |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Recommendations (please append report to Lead Member for Directorate only if preferred) Approval is given to proceed with the above. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Scheme Details (please append report to Lead Member for Directorate only if preferred) Please see attached report |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Tender details (please append report to Lead Member for Directorate only if preferred) To be undertaken in partnership with Horticon |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Estimated - start Date January 2011 Estimated – End Date May 2011 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| FINANCIAL DETAILS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Breakdown of scheme cost |  |  |  |  | 09/10 £000’s |  |  | 10/11 £000’s |  | 11/12 £000’s |  |  |  | Total £000’s |  |  |
| Contract (construction costs) |  |  |  |  |  |  |  | 26.4 |  | 6 |  |  |  | 32.4 |  |  |
| Fees |  |  |  |  |  |  |  | 3.1 |  | 1 |  |  |  | 4.1 |  |  |
| Revenue |  |  |  |  |  |  |  | 4 |  |  |  |  |  | 4 |  |  |
| Total |  |  |  |  |  |  |  | 33.5 |  | 7 |  |  |  | 40.5 |  |  |
| 2010/11 only – phasing of capital Expenditure (£000’s) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Apr | May | June | July | Aug | Sept |  | Oct |  | Nov |  | Dec |  | Jan |  | Feb | Mar |
|  |  |  |  |  |  |  |  |  |  |  |  |  | 33.5 |  |  |  |
| Note: The monthly cash flow above should be consistent with the contract start and end dates shown above and should allow for normal time lapses which will occur between work being done, claimed for, certified and paid, as well as retentions. Please consult your Capital Accountant if you need assistance with this or any other part of this proforma. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Is scheme in the Current Approved Capital programme? Yes |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Funding identified |  |  |  |  |  | 09/10 £000’s |  |  | 10/11 £000’s |  |  | 11/12 £000’s |  |  | Total £000’s |  |
| Supported Borrowing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Unsupported Borrowing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Grant |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Capital Receipts - 02/43548/FUL Ref 57 |  |  |  |  |  |  |  |  | 37 |  |  |  |  |  | 37 |  |
| Other SCC Sustainable Transport Team |  |  |  |  |  |  |  |  | 3.5 |  |  |  |  |  | 3.5 |  |
| Total |  |  |  |  |  |  |  |  | 40.5 |  |  |  |  |  | 40.5 |  |
| Other financial implications Revenue: all revenue work covered by S106 agreement - 02/43548/FUL Ref 57 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Decision Lead Member Customer and Support Services Approved/not approved |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |