TENDER APPROVAL - PROFORMA

- For use in seeking the approval of the Lead Member for Customer and Support Services to proceed with a capital proposal

| REPORT TO LEAD MEMBER FOR CUSTOMER AND SUPPORT SERVICES |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Title of Scheme :Bereavement Roadway and pathway Repairs |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Recommendations (please append report to Lead Member for Directorate only if preferred) Approval is given to proceed with expenditure of £170,000 on the above scheme – Funding source is 2010/11 approved capital allocations of £170.000. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Scheme Details (please append report to Lead Member for Directorate only if preferred) This scheme is to carry out essential maintenance and repair works identified at Agecroft, Peel Green, Swinton and Weaste Cemeteries. These repairs are part of a risk based rolling programme of infrastructure improvements to paths / drives / fences and walls across these sites. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Tender Details (please append report to Lead Member for Directorate only if preferred) These repairs are being delivered through the Urban Vision partnership and therefore have not been subject to a tendering process by the Environment and Community Safety Directorate. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Estimated - Start Date : April 2010 Estimated – Completion Date: March 2011 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| FINANCIAL DETAILS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Breakdown of Scheme Cost : |  |  |  |  |  |  | 10/11 £000‘s |  |  | 11/12 £000‘s |  |  | 12/13 £000‘s |  |  | Later £000‘s |  | Total £000‘s |  |
| Contract |  |  |  |  |  |  | 170 |  |  |  |  |  |  |  |  |  |  | 170 |  |
| Fees |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Other (Specify) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Other (Specify) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total Cost |  |  |  |  |  |  | 170 |  |  |  |  |  |  |  |  |  |  | 170 |  |
| 2010/11 only - Phasing of Capital Expenditure (£000‘s) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Apr | May | June | July | Aug | Sept |  |  | Oct |  |  | Nov |  |  | Dec | Jan |  | Feb |  | Mar |
| 0 | 0 | 0 | 0 | 0 | 0 |  |  | 0 |  |  | 0 |  |  | 50 | 50 |  | 70 |  | 0 |
| Note : The monthly cash flow above should be consistent with the contract start and end dates shown above and should allow for normal time lapses which will occur between work being done, claimed for, certified and paid, as well as retentions. Please consult your Capital Accountant if you need assistance with this or any other part of this proforma. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Is Scheme In The Current Approved Capital Programme ? - Yes – Funding source is 2010/11 approved capital allocation. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Funding Identified : |  |  |  |  |  | 10/11 £000‘s |  |  | 11/12 £000‘s |  |  | 12/13 £000‘s |  |  |  | Later £000‘s |  | Total £000‘s |  |
| Supported Borrowing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Unsupported Borrowing (corporate) |  |  |  |  |  | 170 |  |  |  |  |  |  |  |  |  |  |  | 170 |  |
| Grant (Specify) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Capital Receipts |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Other (Specify) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total |  |  |  |  |  | 170 |  |  |  |  |  |  |  |  |  |  |  | 170 |  |
| Other Financial Implications |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Decision Lead Member Customer and Support Services Approved/Not Approved |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |