Table 3

Re-thinking Construction Re-procurement Options

Option 1: One Council only framework, direct allocation. This is a continuation of the Councils current arrangements. This Option is recommended for some of the Responsive Repair work that is time sensitive

| Benefits | Drawbacks |
| --- | --- |
| Early contractor involvement will allow many projects to start on site very quickly Council will received shared savings Effective risk management systems Proven Community Benefits Contractors will be local to Salford in most cases Excellent commitment from framework contractors. Contractor Performance is likely to be mainly good (tried and tested) Works well for small projects, for example, Responsive Repairs where work needs to be done within very short timescales | Requires multiple procurement exercises Extensive Negotiation required on ALL aspects of cost Poor understanding of value arrangements by clients Some staff are uncomfortable with cost negotiation and are not skilled as maybe required Continuity and commitment may be adversely affected by a reducing capital programme Some categories have had little work operating through the category examples are: Landscape, Civil Engineering and Highways, so benefits may not be as strongly demonstrated |

Option 2: One Council only framework, allocation by Mini competition.

This is a continuation of the Councils current arrangements but with a move to holding mini competitions to allocate work rather than direct allocation. This Option is the one recommended for the re-procurement of the majority of categories of the Councils Re-thinking Construction Framework Partnering.

| Benefits | Drawbacks |
| --- | --- |
| As Option 1 As above but greater perceived value through mini competitions Flexibility of when mini competitions are sought , e.g. pre -design , on completed design | As Option 1. Slightly longer appointment period due the holding of the mini competition. Contractors will know at a later stage that they have been awarded the project due to the new mini competition stage. May be a bit less confidence in terms of forecast local labour demand Would not work where single award / one partner |

Option 3: Dual Council only framework, direct allocation, Target Cost, Shared Savings OR Dual Council only framework, Mini Competition, Target Cost, Shared Savings

This is a continuation of the Councils current arrangements but in conjunction with a neighbouring Council

| Benefits | Drawbacks |
| --- | --- |
| As Option 1 above but Continuity and commitment may be better as a result of combining capital programme creating more flexibility of opportunities. Potential for greater economies of scale and project benchmarking to achieve better value for money Potential for greater flexibility to optimise community benefit | . As Option 1 above but the Councils may not perceive they have anything in common. More difficult to select Contractors that are perceived as local to both Councils Many Councils already have arrangements in place of one type or another |

Option 4: Procurement of a single Management Contractor

In this option the Council will tender for a sole management contractor who will build their supply chain to undertake all construction activity and work closely with Urban Vision as the Councils designers

| Benefits | Drawbacks |
| --- | --- |
| Requires a single procurement exercise. Early contractor involvement will allow many projects to start on site very quickly Allows Council to access Management Contractors value driven supply chain procurement arrangements for various type of construction A very modern form of procurement that is used by many blue chip companies Many Management Contractor’s build their supply chains around local companies. First class supply chain accreditation and continuous systems will strengthen local companies | Utilises Management Contractors supply chain procurement arrangements Management Contractor will add % overheads and profit to sub contracted work. This may offset some of the savings. All but the Management Contractor will be a sub contractor. This may be perceived by the Council as placing the contractors in a too remote position. |

Option 5: Utilise the OGC Framework or other Framework or Hub

In this option the Council will access the OGC Buying Solutions Framework to obtain a list of tenderers (who have already pre qualified). A full or mini competition can be held to select the project contractor.

| Benefits | Drawbacks |
| --- | --- |
| Already established. Requires no procurement resources Early contractor involvement will allow many projects to start on site very quickly Value for Money potentially good as Uses Target Cost approach with mini competitions | Council may not be perceived as a premier client by the contractors. Unable to tailor the framework to meet local requirements Uncertain whether contractors on the list will provide value for money tenders Uncertain whether contractors will provide real commitment to local labour and local supply chains Incurs a fees for per project, these can be significant in terms of cost per project, particularly where used for all construction procurement activity |

Option 6: Traditional Tendering through a formal select list via Construction Line

In this option the Council will revert to the practices it followed prior to framework partnerships

| Benefits | Drawbacks |
| --- | --- |
| Clear understanding of perceived value due to the tendering process. May be appreciated more on smaller schemes Competitive costs. High potential for significant extra costs and cost uncertain | Constant and costly tendering Competitive costs but poor value for money with a poor record of disputes, delays and uncertainty over final costs Not at all flexible in getting contractors on site early as most projects seem to demand these days. No early contractor involvement. Poor risk approach Remote relationships with contractors No confidence in workload to forecast local labour /training requirements. Little influence of supply chain Selection of tenderers via Construction Line is potentially flawed |