- TENDER APPROVAL - PROFORMA

For use in seeking the approval of the Lead Member for Customer and

Support Services to proceed with a capital proposal

| ##### REPORT TO LEAD MEMBER FOR CUSTOMER AND SUPPORT SERVICES |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Title of Scheme : Little Hulton Children’s Centre SureStart Project |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Recommendations (please append report to your service Lead Member) That the project is approved and that authorisation is given to let a contract for building works. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Scheme Details (please append report to your service Lead Member) The project comprises alterations and extensions to Little Hulton Early Years Centre to covert it into an 80 place Children’s Centre. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Tender Details (please append report to your service Lead Member) Tenders were received in accordance with Single Stage Selective Tendering. Refer to the attached report for further details. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Estimated - Start Date : June 2005 Estimated - End Date : March 2006 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| FINANCIAL DETAILS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Recommended Tenderer : Thomas Winstanley & Son Ltd. Tender Cost : £1288,383 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Breakdown of Scheme Cost : |  |  |  |  |  |  | 04/05 £000‘s |  |  | 05/06 £000‘s |  |  |  | 06/07 £000‘s |  | Later £000‘s |  | Total £000‘s |  |  |
| Contract |  |  |  |  |  |  |  |  |  | 1208 |  |  |  | 50 |  | 30 |  | 1288 |  |  |
| Fees |  |  |  |  |  |  |  |  |  | 148 |  |  |  | 20 |  | 10 |  | 178 |  |  |
| Other (Specify) Demolition and F & E |  |  |  |  |  |  |  |  |  | 30 |  |  |  | 10 |  |  |  | 40 |  |  |
| Total Cost |  |  |  |  |  |  |  |  |  | 1386 |  |  |  | 80 |  | 40 |  | 1506 |  |  |
| Phasing of Expenditure (£000‘s) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Apr | May | June | July | Aug |  |  | Sept |  |  | Oct | Nov |  |  | Dec |  | Jan |  | Feb | Mar |
| # This Year | # 10 | # 10 | # 20 | 100 | 100 |  |  | 250 |  |  | 250 | 250 |  |  | 150 |  | 150 |  | 50 | 46 |
| # Next Year | # 60 | # 10 | # 10 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ## Following Year | ## 30 | ## 10 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Note : The monthly cash flow above should be consistent with the contract start and end dates shown above and should allow for normal time lapses which will occur between work being done, claimed for, certified and paid, as well as retentions. Please consult your Capital Accountant if you need assistance with this or any other part of this proforma. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Is Scheme In The Current Approved Capital Programme ? Yes / No |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Funding Identified : |  |  |  |  |  | 04/05 £000‘s |  |  | 05/06 £000‘s |  |  |  | 06/07 £000‘s |  |  | Later £000‘s |  | Total £000‘s |  |  |
| Supported Borrowing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Unsupported Borrowing (see note 1) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Grant (Specify) SureStart |  |  |  |  |  |  |  |  | 1000 |  |  |  |  |  |  |  |  | 1000 |  |  |
| Capital Receipts |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Other (Specify) Children’s Centre Grant |  |  |  |  |  |  |  |  | 506 |  |  |  |  |  |  |  |  | 506 |  |  |
| Total |  |  |  |  |  |  |  |  | 1506 |  |  |  |  |  |  |  |  | 1506 |  |  |

#### REVENUE IMPLICATIONS

Are there any revenue implications of this proposal ? Yes/No If Yes, please complete the table below ### Are there any other financial implications The City Council will be commissioning the provision of services within Children’s Centres from a range of parties. These parties will be developing business plans with assistance from the City Council (where appropriate). Details of the Little Hulton Children’s Centre business plan are not yet available. Income streams will be incorporated in the finalised business plan and will come from existing Children’s Centre Early Years Funding, SureStart Local Programme revenue funding and fees and charges. There will be no additional revenue implications for the City Council.

| ###### Details | Budget Code | Part Year | Full Year |
| --- | --- | --- | --- |
|  |  | £ | £ |
| Estimated Cost |  |  |  |
| Staffing (please specify) : |  |  |  |
| Refer to the attached report and details above for all aspects relating to revenue funding. |  |  |  |
| Other Running Costs (please specify) : |  |  |  |
| Capital Financing Costs (see Note 1 below - only to be completed where the use of unsupported borrowing is planned) |  |  |  |
| Total Estimated Cost |  |  |  |
| To be met from : |  |  |  |
| Total Funding/Income |  |  |  |
| Net Revenue Cost/(Saving) |  |  |  |

Note 1 : If unsupported borrowing is to be used, capital financing costs can be provided by your Accountant and you should show in the table how revenue savings can be made to fund these costs. Please consult your Accountant if you need assistance with completing this or any other part of this form.

Decision of Lead Member Customer and Support Services Approved/Not Approved