Highway Works Eccles Community Committee

- Background

- An early objective on the formation of Urban Vision was to improve the condition of highways within Salford.  To that end the Council decided to invest £22M into the roads and footways over a five year period, raising the money through unsupported borrowing and obtaining payback through reduced payouts on claims.

- The graph below summarises the financial model used for this investment and shows:

- the previously agreed claim and reserve provision (2004 / 5)

- the required level of payout required to achieve the highway investment repayment

- the actual level of payout

Fig 1.  Monetary Payout for Tripping Claims.

From this it can be seen that the actual level of payout is still over-achieving the business case.

- In addition to the above, over the last 6 months Urban Vision have also been carrying out an average of 1500 minor carriageway and footway repairs per month.

- The increase in activity certainly would appear to have had a positive impact on the condition of the network, as shown in the table below (although it should be noted that the figures reflect a sample rather than the full network.)

|  |  | Year |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  | 2005/06 | 2006/07 | 2007/08 | 2008/09 |
| Indicator | BVPI 223 / NI 168 - Percentage of the principal road network where structural maintenance should be considered | 28% | 15% | 6% | 5% |
|  | BVPI 224a / NI 169 - Percentage of non-principal road where structural maintenance should be considered | 36% | 20% | 8% | 6% |
|  | BVPI 224b - Percentage of unclassified road where structural maintenance should be considered | 23.30% | 24% | 21% | 18% |
|  | BVPI 187 - Condition of surfaced footway | 30.37% | 66% | 27% | n/a |

- Highway Investment Programme.

- Footway, Carriageway and Microasphalt Works already delivered:

| Albert Street | Chatsworth Road | Parrin Lane |
| --- | --- | --- |
| Andover Street | Clarendon Crescent | Peel Green Road |
| Austen Road | Clifford Street | Peel Street |
| Blandford Street | Half Edge Lane | Station Road |
| Bridgewater Street | Nelson Street | Slater Street |
| Canal Bank | Parkside Avenue | Unicorn Street |
| Cavendish Road |  |  |

- Future Works.

Proposed Microasphalt Schemes

- Microasphalt is a specialised thin surfacing treatment whereby the roads are initially patched and then surfaced.  The treatment is best suited to certain types of road and the proposed programme is given below:

| Arthur Street | Eldon Place | Guilford Road |
| --- | --- | --- |

Community Committee is therefore requested to consider the proposed programme against the potential reserve schemes (below) and determine if any should have a higher priority:

| Bakewell Road | Exeter Avenue | Partington Street |
| --- | --- | --- |
| Ellesmere Avenue | Hallsworth Road | Schofield Road |

- Outstanding Highway Investment Schemes:

Footway Reconstruction

| Lincoln Street | Schofield Road | Victoria Crescent |
| --- | --- | --- |
| Old Wellington Road | South King Street |  |

- Community Committee is therefore requested to consider the above and:

- Determine which schemes should take priority in future programme proposals.

- If there any schemes which are omitted and what their relevant priority should be.