|  | ITEM NO. |
| --- | --- |

REPORT OF Strategic Director Environment and Community Safety

TO Lead Member for Environment

ON 5 December 2011

TITLE:	IMPROVEMENTS TO BUILE HILL PARK 2011

RECOMMENDATION:

That Lead Member approves:

- The proposed improvements to Buile Hill Park as detailed within this report at a total cost of £211K consisting of;

Landscape scheme		         £170K

Building works	           	 £20K

Project Design/

Surveying/Clerk of Works  	            £21K

Total £211K

2)	The appointment of Horticon Ltd. in accordance with Paragraph 2.1(e) of Section 3, Part 4 of Contractual Standing Orders and Rethinking Construction, to upgrade and install new sports facilities within Buile Hill Park.

3)     	The appointment of Urban Vision in accordance with Paragraph 2.1(e) of Section 3, Part 4 of Contractual Standing Orders and Rethinking Construction, to carry out improvements to the Bowling Green Pavilion.

EXECUTIVE SUMMARY:

Further to the approval of a capital Gateway bid to upgrade Buile Hill Park tennis courts and pitch and putt course a scheme has been developed and a target cost received.

Consultation has taken place with the Friends of Buile Hill Park, Claremont / Weaste & Seedley Environment Task Group (sub-committee of Community Committee), All Hallows Business & Enterprise College and the Rt Hon Hazel Blears MP.

The scheme was formally approved by Claremont / Weaste & Seedley Community Committee on 14th September 2011.

BACKGROUND DOCUMENTS:

(Available for public inspection)

Parks for People Strategy

Buile Hill Park Master Plan

Re-Thinking Construction Strategy

Salford City Council Capital Programme 2011/12

Contract Standing Orders

KEY DECISION:	YES

DETAILS:

1.1	In 2006 a master plan was created for Buile Hill Park as part of the application process involved in applying for a Heritage Lottery Fund award. These           proposals were based upon extensive consultation and succeeded in raising the expectations of the park users. Whilst the grant application was unsuccessful the proposals to upgrade the tennis courts, create a multi-use games area and improve the Pitch and Putt Course have remained as high priorities.

1.2	Consultation with the Friends of Buile Hill Park, Claremont / Weaste & Seedley Environment Task Group and at the request of Hazel Blears MP, All Hallows Business & Enterprise College has taken place. These consultations have led to an agreed design which is within budget.

1.3	The proposed improvements will increase the range of recreational opportunities and reduce maintenance costs. Improvements will include the following:

- 2 basketball posts and 1 permanent, marked out, bitmac court

- 2 tennis courts complete with Bitmac playing surface, anti-vandal nets and permanent line markings

- 1 cricket cage containing a set of 2 bay cricket practice nets. Playing surface - sand-filled, artificial grass.

- 1multi-use games area suitable for 5-a-side football, netball and basketball

- Removal of moss, re-seeding and upgrading the 18 hole Pitch and Putt course

- Internal improvements to Seedley Bowling Pavilion to ensure DDA compliance.

2.0 	Financial

2.1	The target cost for the landscape works required for the improvement of the tennis courts and pitch & putt course is £170,146.55.

2.2	The target cost for the building works associated with Seedley Bowling Pavilion is £20,000.  The forecast revenue income from use of the Pavilion is a minimum £5000 per annum.

2.3 	On-going maintenance will be conducted within existing revenue budget provision.

KEY COUNCIL POLICIES:

Budget Monitoring – Community Strategy –  Greenspace strategy – Equalities – Health – Planning Strategy – Procurement Policies – Regeneration

EQUALITY IMPACT ASSESSMENT AND IMPLICATIONS:-

Proposed improvements comply with Disability Discrimination Act and will assist with delivering equality of access.

ASSESSMENT OF RISK:

Low

SOURCE OF FUNDING:

Salford City Council Parks for People Capital Improvement Programme

Section 106 Legal Agreements - application number 04/48567/FUL

LEGAL IMPLICATIONS

Works to be procured through the partnering agreement

Confirmation from Richard Lester, Locum Solicitor that the expenditure of Section 106 funding on the multi-use games area and tennis courts accords with the purposes of the relevant legislation.

FINANCIAL IMPLICATIONS

Confirmation from Sustainable Regeneration that the Section 106 funds has been received.

OTHER DIRECTORATES CONSULTED:

Sustainable Regeneration:

Strategic Director for Sustainable Regeneration – see Record of Decision

Principal Planner – Planning Obligations.

Neighbourhood Management Team for Claremont, Weaste and Seedley

No concerns have been raised

CONTACT OFFICER: Ian Worsley TEL. NO. 925 1194

WARD(S) TO WHICH REPORT RELATE(S): Weaste and Seedley