|  | ITEM NO. |
| --- | --- |

REPORT OF Strategic Director Environment and Community Safety

TO Lead Member Environment

ON 5 December 2011

TITLE:	ECCLES RECREATION GROUND PARKS FOR PEOPLE

RECOMMENDATION:

That Lead Member approves:

- The proposed improvements to Eccles Recreation Ground as detailed within this report at a total cost of £112K (against an approved capital project budget of £145K) consisting of;

Landscape Works			- £93K

Arboriculture Work			-   £4K

Project Design/Fees		- £10K

Quantity Survey/Clerk of Works	-   £5K

Total	- £112K

2)	The appointment of Horticon Ltd. in accordance with Paragraph 2.1(e) of Section 3, Part 4 of Contractual Standing Orders and Rethinking Construction, to undertake the works for the target price of £92,694.45

3)     	The appointment of the Council’s existing Arboricultural Contractor – Wigan MBC to carry out arboricultural works to the value of £4,294.26.

EXECUTIVE SUMMARY:

Further to the approval of a capital gateway bid to improve Eccles Recreation Ground a scheme has been developed and a target cost received.

Consultation has taken place with The Friends of Eccles Recreation Ground and the Eccles Environment Task Group (sub-committee of Community Committee).

BACKGROUND DOCUMENTS:

(Available for public inspection)

Parks for People Strategy

Eccles Recreation Ground Master Plan

Re-Thinking Construction Strategy

Salford City Council Capital Programme 2011/12

Contract Standing Orders

KEY DECISION:	YES

DETAILS:

1.1	In May 2006 the Lead Member for Environmental Services approved the commission of Urban Vision to produce masterplans for the development and upgrading of 6 key parks to District standard, as defined in the Salford Greenspace Strategy SPD. Following extensive public consultation a masterplan for the long term strategic development of Eccles Recreation Ground was developed and agreed with the various stakeholders.

1.2	In March 2011 a capital gateway bid to improve the park was approved. The original Masterplan has been reviewed and further consultation has taken place with the key stakeholders. These consultations have led to an agreed design which is within budget.

1.3	The proposed improvements include the following:

- Incorporation of an area of land to the north of the park (managed by the Environment & Community Safety Directorate) and the creation of a new pedestrian entrance from Church Street. A key community requirement that will help to raise the profile of the park, improve access and encourage greater use.

- The installation of a new Multi-use Games area

- The resurfacing of 2 Tennis Courts with a bitmac playing surface complete with anti-vandal nets, hard court painting and permanent line markings.

- Access improvements to the Tennis Courts, MUGA and Petanque Court

- Removal and replacement of derelict park seats and benches

- New tree planting to improve the entrance into the park from Church St.

- Removal of derelict fencing

- Removal of concrete flag footpaths and replacement with bitmac.

- Development of a jogging trail around the park

2.0 	Financial

2.1	The target cost for the improvements is £92,694.45. An additional quotation of £4,294.26 has been received from the Council’s existing arboricultural contractor for the associated treeworks.

2.2 	It is anticipated that the capital investment will result in a revenue saving. Primarily this will be achieved through access improvements that will allow more efficient maintenance of the various sports facilities.

KEY COUNCIL POLICIES:

Budget Monitoring – Community Strategy – Cultural Strategy – Environmental strategy – Equalities – Health – Planning Strategy – Procurement Policies – Regeneration

EQUALITY IMPACT ASSESSMENT AND IMPLICATIONS:-

Proposed improvements comply with Disability Discrimination Act and will assist with delivering equality of access.

ASSESSMENT OF RISK:

Low

SOURCE OF FUNDING:

Salford City Council Parks for People Capital Improvement Programme - £145,000

LEGAL IMPLICATIONS

Works to be procured through the partnering agreement

FINANCIAL IMPLICATIONS

All costs will be contained within the approved capital budget for 2011/12.

OTHER DIRECTORATES CONSULTED:

Neighbourhood Management Team for Eccles

The proposals are supported

CONTACT OFFICER: Ian Worsley TEL. NO. 925 1194

WARD(S) TO WHICH REPORT RELATE(S): Eccles